DEPARTMENT OF VETERANS AFFAIRS

RECOVERY ACT PROGRAM-SPECIFIC PLAN

VETERANS HEALTH ADMINISTRATION

GRANTS FOR STATE EXTENDED CARE

MAY 2009

TABLE OF CONTENTS

1.  Funding Table	3

2.  Objectives	3

3.  Activities	3

4.  Characteristics	5

5.  Delivery Schedule	5

6.  Environmental Review Compliance	5

7.  Measures	6

8.  Monitoring/Evaluation	9

9.  Transparency	9

10.  Accountability	9

11.  Barriers to Effective Implementation	10

12.  Federal Infrastructure Investments	10

Appendix	11

Grants – State Extended Care Funding Table	11

Table 1A – Account Summary	11

Table 1B – Obligations/Gross Outlays – January 2009 through December 2010 ($000)	11

# 1.  Funding Table

A full funding description is provided in the Appendix.

# 2.  Objectives

The American Recovery and Reinvestment Act of 2009 (ARRA or Recovery Act) funding for Geriatrics and Extended Care (GEC) Grants for State Extended Care will be used for 49 new construction and renovation projects in 23 States that are listed on the FY 2009 Priority List.

# 3.  Activities

GEC identified 49 State Veterans’ Home construction and renovation projects in 23 States taken in strict priority order from the FY 2009 State Home Construction Grant Priority List to receive the $150 million appropriated under the Recovery Act.  States were notified by letter on March 5, 2009, of the funding opportunities and informed that the funds will remain available until September 30, 2010.  States were advised that the Recovery Act requires extensive reporting from recipients of Federal funds, over and above that which is normally required of States receiving State Veterans’ Home construction grants from VA.  Funds will be allocated once the States meet all requirements for grant award.   The table below describes each grant.

Grants for VA Construction of State Extended Care Facilities

Stimulus Expenditure Plan

| FY 2009 List Rank | FAI No. | State (Locality) | Description | ARRA Est. VA Grant Cost (000) | ARRA Cumulative Spend Down (000) | ARRA Appropriation Spend Down (000) | VISN | Congressional District |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | 150,000 |  |  |
| 1 | 09-013 | CT (Rocky Hill) | Domiciliary Renovations - Buildings 2, 3 and 4 | 5,397 | 5,397 | 144,603 | 1 | CT-1st |
| 2 | 55-046 | WI (Union Grove) | Upgrade Main Electrical Switchgear | 263 | 5,660 | 144,340 | 12 | WI-1st |
| 3 | 29-017 | MO (St. Louis) | Emergency Generator, Etc. | 944 | 6,604 | 143,396 | 15 | MO-1st |
| 4 | 29-018 | MO (Cape Girardeau) | Fire Lane, Hydrant and Lighting | 708 | 7,312 | 142,688 | 15 | MO-8th |
| 5 | 29-019 | MO (Cameron) | Emergency Generator, Etc. | 372 | 7,684 | 142,316 | 15 | MO-6th |
| 6 | 29-021 | MO (Mexico) | Emergency Generator, Etc. | 372 | 8,056 | 141,944 | 15 | MO-9th |
| 7 | 29-022 | MO (Mt. Vernon) | Emergency Generator, Etc. | 372 | 8,428 | 141,572 | 16 | MO-7th |
| 8 | 29-023 | MO (St. James) | Emergency Generator, Etc. | 372 | 8,800 | 141,200 | 15 | MO-8th |
| 9 | 29-024 | MO (Warrensburg) | Emergency Generator, Etc. | 372 | 9,172 | 140,828 | 15 | MO-4th |

| FY 2009 List Rank | FAI No. | State (Locality) | Description | ARRA Est. VA Grant Cost (000) | ARRA Cumulative Spend Down (000) | ARRA Appropriation Spend Down (000) | VISN | Congressional District |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 10 | 34-029 | NJ (Paramus) | HVAC Replacement, Phase 2 | 475 | 9,647 | 140,353 | 3 | NJ-5th |
| 11 | 26-016 | MI (Grand Rapids) | Code Fire Suppression, Nurse Call Replacement | 704 | 10,351 | 139,649 | 11 | MI-3rd |
| 12 | 25-065 | MA (Chelsea) | Roof Replacement - Quigley Building | 793 | 11,144 | 138,856 | 1 | MA-8th |
| 13 | 18-003 | IN (Lafayette) | Facility Upgrade | 869 | 12,013 | 137,987 | 11 | IN-4th |
| 14 | 55-047 | WI (King) | Replace Resident Wandering Monitoring System | 386 | 12,399 | 137,601 | 12 | WI-8th |
| 15 | 36-015 | NY (Stony Brook) | Emergency Generator and System Upgrade | 470 | 12,869 | 137,131 | 3 | NY-1st |
| 16 | 13-005 | GA (Milledgeville) | Dietary Facility Renovation | 715 | 13,584 | 136,416 | 7 | GA-12th |
| 17 | 39-023 | OH (Sandusky) | Kitchen Upgrade - Secrest Hall | 260 | 13,844 | 136,156 | 10 | OH-9th |
| 18 | 23-013 | ME (Caribou) | Multipurpose Room Addition | 354 | 14,198 | 135,802 | 1 | ME-2nd |
| 19 | 19-031 | IA (Marshalltown) | Dining & Activity Room Expansion | 2,377 | 16,575 | 133,425 | 23 | IA-4th |
| 20 | 17-027 | IL (Quincy) | Bus & Ambulance Garage | 565 | 17,140 | 132,860 | 23 | IL-17th |
| 21 | 34-025 | NJ (Paramus) | Multipurpose Room Addition | 1,415 | 18,555 | 131,445 | 3 | NJ-5th |
| 22 | 55-035 | WI (Union Grove) | Aboveground Building Connectors | 2,217 | 20,772 | 129,228 | 12 | WI-1st |
| 23 | 17-030 | IL (Manteno) | Construct Storage Building | 1,610 | 22,382 | 127,618 | 12 | IL-11th |
| 24 | 17-033 | IL (Manteno) | Convert/Upgrade Resident Outdoor Activity Space & Staff Offices | 2,320 | 24,702 | 125,298 | 12 | IL-11th |
| 25 | 04-003 | AZ (Phoenix) | Facility Renovation, Phase 1 | 364 | 25,066 | 124,934 | 18 | AZ-4th |
| 26 | 39-021 | OH (Sandusky) | Corridor Renovation | 325 | 25,391 | 124,609 | 10 | OH-9th |
| 27 | 19-030 | IA (Marshalltown) | Renovate Medical Clinic Space | 727 | 26,118 | 123,882 | 23 | IA-4th |
| 28 | 39-024 | OH (Georgetown) | Security Upgrades, Phase 1 | 330 | 26,448 | 123,552 | 10 | OH-2nd |
| 29 | 39-025 | OH (Georgetown) | Security Upgrades, Phase 2 | 331 | 26,779 | 123,221 | 10 | OH-2nd |
| 30 | 08-015 | CO (Walsenburg) | General Renovations | 2,045 | 28,824 | 121,176 | 19 | CO-3rd |
| 31 | 23-012 | ME (South Paris) | Replace Flooring | 353 | 29,177 | 120,823 | 1 | ME-2nd |
| 32 | 55-043 | WI (King) | Ceiling Resident Lift System | 1,892 | 31,069 | 118,931 | 12 | WI-8th |
| 33 | 49-003 | UT (Salt Lake City) | General Renovations | 645 | 31,714 | 118,286 | 19 | UT-2nd |
| 34 | 44-011 | RI (Bristol) | General Renovations | 1,204 | 32,918 | 117,082 | 1 | RI-1st |
| 35 | 51-007 | VA (Roanoke) | General Renovations | 372 | 33,290 | 116,710 | 6 | VA-6th |
| 36 | 12-015 | FL (Daytona Beach) | General Renovation & Facility Upgrade | 3,250 | 36,540 | 113,460 | 8 | FL-7th |
| 37 | 55-049 | WI (King) | Remodel Laundry Facility | 283 | 36,823 | 113,177 | 12 | WI-8th |
| 38 | 48-008 | TX (Houston) | 160-Bed NHC (New) | 8,680 | 45,503 | 104,497 | 16 | TBD |
| 39 | 48-009 | TX (Tyler) | 160-Bed NHC (New) | 8,680 | 54,183 | 95,817 | 17 | TX-1st |
| 40 | 48-010 | TX (Pending) | 160-Bed NHC (New) | 8,680 | 62,863 | 87,137 |  | TBD |

| FY 2009 List Rank | FAI No. | State (Locality) | Description | ARRA Est. VA Grant Cost (000) | ARRA Cumulative Spend Down (000) | ARRA Appropriation Spend Down (000) | VISN | Congressional District |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 41 | 48-011 | TX (Pending) | 160-Bed NHC (New) | 8,680 | 71,543 | 78,457 |  | TBD |
| 42 | 37-004 | NC (Pending - Eastern) | 100-Bed NHC (New) | 8,147 | 79,690 | 70,310 | 6 | NC-1st&3rd |
| 43 | 37-005 | NC (Pending - Western) | 100-Bed NHC (New) | 8,147 | 87,837 | 62,163 | 6 | NC-11th |
| 44 | 42-021 | PA (Spring City) | 112-Bed DOM Replacement + 8 Additional Beds | 17,109 | 104,946 | 45,054 | 4 | PA-6th |
| 45 | 27-022 | MN (Fergus Falls) | Dementia - Special Care Unit - (24 Beds - New) | 4,799 | 109,745 | 40,255 | 23 | MN-7th |
| 46 | 55-032 | WI (Union Grove) | 24-Bed DOM Addition (New) | 1,625 | 111,370 | 38,630 | 12 | WI-1st |
| 47 | 49-002 | UT (Ogden) | 120-Bed NHC (New) | 12,573 | 123,943 | 26,057 | 19 | UT-1st |
| 48 | 04-002 | AZ (Tucson) | 180-Bed NHC (New) & 35 Participant ADHC | 18,671 | 142,614 | 7,386 | 18 | AZ-7th |
| 49 | 17-031 | IL (LaSalle) | 80-Bed NHC Addition | 8,308 | 150,922 | (922)* | 12 | IL-11th |

*The estimated shortfall of approximately $922,000 for project #49 will be funded from the FY 2009 regular appropriation for this program and will be separately accounted for.

Note: Subsequent to the approval of this project list, 4 states have notified VA that they plan to withdraw one project (#25) and defer 6 others (22, 30, 38 40, 41, and 46).  Several states anticipate that project costs will be higher than those listed in the table, which date from applications submitted from one to several years ago.  Once project costs are finalized, VA will reallocate funds and revise the table.

# 4.  Characteristics

Grant project awards will be made to individual States for up to 65% of project costs (in accordance with 38 Code of Federal Regulations, part 59).  The tracking of State Extended Care funding will be by the specific Treasury Appropriation Account Symbol (TAFS) assigned to this program (9/0184B1).  This TAFS was established by the Department of the Treasury to distinguish Recovery Act funds for this program.

# 5.  Delivery Schedule

All projects and their phases will be tracked by GEC with input from the Office of Construction and Facilities Management (OCFM) and the States, and appropriate information on project status will be available on VA’s Recovery Act Web site.  All grants will be made by September 30, 2010.

# 6.  Environmental Review Compliance

The Office of GEC, with input from OCFM, and the State Veterans Homes will review all projects for compliance with the National Historic Preservation Act, and other related statutes.  The VA General Counsel determined that the National Environmental Policy Act is not applicable to these projects.  State Veterans Homes Project managers must comply with all pertinent laws, rules, and regulations.

# 7.  Measures

# VHA will use the following five performance measures to assess the impact of the Recovery Act funding.  These are new performance measures.

Measure #1

Percent of States that have confirmed the availability and commitment of required State matching funds for ARRA-funded projects (reconfirming original certification).

Performance Table

| Targets |
| --- |
| 2009 | 2010 |
| ARRA | ARRA |
| 80% | 100% |

Other Required Information

| New or Existing Measure | Results Data Collection Frequency | Public Accessibility Modality | Results Calculation | Results Data Source | Strategic Goal Link | Strategic Objective Link |
| --- | --- | --- | --- | --- | --- | --- |
| New | Monthly | www.va.gov/recovery | Confirmed funding responses from States divided by number of States with Planned Projects (cumulative across FYs) | VHA/GEC Extended Care State Home Project Files | SG 1: Restoration and Improved Quality of Life for Disabled Veterans | SO1.1: Specialized Health Care Services |

Impact of ARRA on Performance

Recovery funding provides for additional modification and/or construction of facilities that will provide needed care for Veterans in 23 States.

Measure #2

Percent of ARRA-funded projects that have been obligated.

Performance Table

| Targets |
| --- |
| 2009 | 2010 |
| ARRA | ARRA |
| 80% | 100% |

Other Required Information

| New or Existing Measure | Results Data Collection Frequency | Public Accessibility Modality | Results Calculation | Results Data Source | Strategic Goal Link | Strategic Objective Link |
| --- | --- | --- | --- | --- | --- | --- |
| New | Monthly | www.va.gov/recovery | Number of projects approved by the Secretary and funding obligated divided by number of projects planned (cumulative across FYs) | FMS and Electronic Contract Manage-ment System | SG 1: Restoration and Improved Quality of Life for Disabled Veterans | SO1.1: Specialized Health Care Services |

Impact of ARRA on Performance

Recovery funding provides for the funding of 49 projects in 23 States.  Projects involve additional modification and/or construction of facilities that will provide needed care for Veterans.

Measure #3

Percent of ARRA funding obligated to ARRA-identified projects ($ millions).

Performance Table

| Targets |
| --- |
| 2009 | 2010 |
| ARRA | ARRA |
| 50% | 100% |

Other Required Information

| New or Existing Measure | Results Data Collection Frequency | Public Accessibility Modality | Results Calculation | Results Data Source | Strategic Goal Link | Strategic Objective Link |
| --- | --- | --- | --- | --- | --- | --- |
| New | Monthly | www.va.gov/recovery | Dollar value of obligations incurred compared to the total recovery funding level ($150M) | FMS and Electronic Contract Manage-ment System | SG 1: Restoration and Improved Quality of Life for Disabled Veterans | SO1.1: Specialized Health Care Services |

Impact of ARRA on Performance

Recovery funding provides for the $150 million in funding for 49 projects in 23 States.  VA’s goal will be to obligate $75 million in FY 2009 and $75 million FY 2010.

Measure #4

Percent of ARRA-funded projects obligated that have started.

Performance Table

| Targets |
| --- |
| 2009 | 2010 |
| ARRA | ARRA |
| 50% | 100% |

Other Required Information

| New or Existing Measure | Results Data Collection Frequency | Public Accessibility Modality | Results Calculation | Results Data Source | Strategic Goal Link | Strategic Objective Link |
| --- | --- | --- | --- | --- | --- | --- |
| New | Quarterly | www.va.gov/recovery | Number of projects started divided by the number of projects obligated (cumulative across FYs) | Input from State Grant Recipients | SG 1: Restoration and Improved Quality of Life for Disabled Veterans | SO1.1: Specialized Health Care Services |

Impact of ARRA on Performance

Recovery funding provides for the $150 million in funding for 49 projects in 23 States.  Once projects are obligated, actual work will begin.  VA projects that all projects will have begun by the end of FY 2011.   A project is considered started/begun when construction has actually begun i.e. ground has been broken for new construction; renovations are being performed; actual physical work is in process.

Measure #5

Percent of ARRA-related renovation/upgrade construction projects that improve energy efficiency.

Performance Table

States are required by law to submit all requirements to receive a grant in FY 2009 by

August 15, 2009.  Materials submitted will be reviewed by VA Facilities Management to identify components that improve energy efficiency.  Targets for Measure 5 will be set in Q1 2010 as projects are finalized.

| Results | Targets |
| --- | --- |
| 2006 | 2007 | 2008 | 2009 | 2010 | 2011 |
|  |  |  | Approp. | ARRA | Request | ARRA |  |
| n/a | n/a | n/a | n/a | n/a | n/a | TBD | TBD |

Other Required Information

| New or Existing Measure | Results Data Collection Frequency | Public Accessibility Modality | Results Calculation | Results Data Source | Strategic Goal Link | Strategic Objective Link |
| --- | --- | --- | --- | --- | --- | --- |
| New | Quarterly | www.va.gov/recovery | Number of projects incorporating energy efficiency divided by the total renovation/ upgrade projects | Input from State Grant Recipients and OCFM | SG 1: Restoration and Improved Quality of Life for Disabled Veterans | SO1.1: Specialized Health Care Services |

Impact of ARRA on Performance

Recovery funding provides for the $150 million in funding for 49 projects in 23 States.  Projects involve additional modification and/or construction of facilities that will provide needed care for Veterans.  A key emphasis of ARRA is to promote the better, more efficient use of energy.  VA will focus on energy efficiency when funding projects.

# 8.  Monitoring/Evaluation

The five performance measures listed above will monitor GEC’s progress in meeting the targeted performance.

# 9.  Transparency

GEC’s funding list is included on VA’s Recovery Web site.  Grants.gov provides information available to the public on grant opportunities including Recovery Act grant opportunities.  Applicants can track the status of their applications using a login function.  Grantors can access applications to their programs, also using a login function. [Note:  To our knowledge, the site does not provide information about grants that have been issued.]

# 10.  Accountability

GEC has developed a detailed spend plan and performance measures.  The new performance measures will track the ARRA-funded State Extended Care projects and purchases.  Responsibility for ARRA-related activities will be incorporated in performance assessment of appropriate manager(s).  If measures are not met, assessment will be adversely affected unless there is an appropriate justification for the outcome.

# 11.  Barriers to Effective Implementation

GEC has to rely on the States to meet the regulatory requirements by the established timelines.

# 12.  Federal Infrastructure Investments

Not applicable

# Appendix

## Grants – State Extended Care Funding Table

## Table 1A – Account Summary

|  | TAFS (pick from dropdown) | Appropriated to TAFS ($000s) | Program Allocations |
| --- | --- | --- | --- |
|  |  |  | BA Allocation ($000s) | Program Name |
| One account funding one program | Grants for Construction of State Extended Care (36-0184 2009/2010) | 150,000 | 150,000 | Grants for Construction of State Extended Care |

## Table 1B – Obligations/Gross Outlays – January 2009 through December 2010 ($000)

| Planned Obligations and Gross Outlays ($000s) |
| --- |
| Funding Type | Funding Year | Jan | Feb | Mar | Apr | May | June | July | Aug | Sept | Oct | Nov | Dec |
| Obligation | 2009 |  |  |  |  |  |  |  |  | 75 | 75 | 75 | 75 |
| Gross Outlay | 2009 |  |  |  |  |  |  |  |  | 0 | 0 | 0 | 0 |
| Obligation | 2010 | 75 | 75 | 75 | 75 | 75 | 94 | 113 | 131 | 150 |  |  |  |
| Gross Outlay | 2010 | 0 | 0 | 0 | 2 | 5.1 | 9.2 | 13.3 | 16.2 | 20.4 |  |  |  |