DEPARTMENT OF VETERANS AFFAIRS

RECOVERY ACT PROGRAM-SPECIFIC PLAN

VETERANS HEALTH ADMINISTRATION

NON-RECURRING MAINTENANCE AND ENERGY PROJECTS

MAY 2009

TABLE OF CONTENTS

1.  Funding Table	3

2.  Objectives	3

3.  Activities	3

4.  Characteristics	4

5.  Delivery Schedule	4

6.  Environmental Review Compliance	4

7.  Measures	4

8.  Monitoring and Evaluation	7

9.  Transparency	8

10.  Accountability	8

11.  Barriers to Effective Implementation	8

12.  Federal Infrastructure Improvements	8

Appendix	9

Medical Facilities Non-Recurring Maintenance Funding Table	9

Table 1A – Account Summary	9

Table 1B – Obligations/Gross Outlays – January 2009 through December 2011 ($000)	9

# 1.  Funding Table

A full funding description is provided in the Appendix.

# 2.  Objectives

The ARRA provides $1 billion for Veterans Health Administration’s (VHA) non-recurring maintenance (NRM) program.  The focus of the VHA NRM projects is to correct, replace, upgrade, and modernize existing infrastructure and utility systems at VA medical centers.  Projects include, but are not limited to, patient privacy corrections, life safety corrections, facility condition deficiency corrections, utility system upgrades, and mental health improvements.

Of the total amount, VA has dedicated $200 million to expand its renewable energy portfolio, implement energy efficiency projects, and install energy and water meters to meet federal mandates. Types of renewable energy projects include studies and/or implementation of solar photovoltaic, wind turbine, direct geothermal and renewably fueled cogeneration systems.  Along with the centrally-managed energy initiatives mentioned above, an additional $197 million will be dedicated to ARRA projects that include a renewable energy and/or energy efficiency component. These energy related projects include window replacements; replacements of aging heating, ventilation and air conditioning systems and components; boiler system upgrades; installation of variable speed drive motors; water conservation measures; solar and wind energy projects; and others.

# 3.  Activities

As is detailed on VA’s Recovery Act Web site, VHA’s use of ARRA funding through this program will include the design and construction of facility maintenance projects and detailed feasibility studies.  The studies assess previously identified potential project sites from both a technical and economic perspective to allow VA to identify the most beneficial sites for project implementation.  The tables below show planned NRM obligations.  A list of all planned projects can be obtained on VA’s Recovery Act Web site.

| American Recovery and Reinvestment Act (ARRA) Funding VHA Non-Recurring Maintenance (NRM) and Energy Projects (dollars in thousands) |
| --- |
|  | 2009 | 2010 | Total Obligations |
| Total Planned Obligations | $485,000 | $595,987 | $1,080,9871 |

¹The total funding for projects included in these plans is slightly more than the ARRA funds provided in order to account for any potential slippage of projects due to unforeseen technical issues.

| Category | Qty | Totals |
| --- | --- | --- |
| Renewable Energy (Solar, Wind, Biomass, Geothermal) | 62 | $64,435,000 |
| Heating, Ventilation, and Air Conditioning | 167 | $160,089,494 |
| Roads, Paving, and Grounds Projects | 41 | $37,127,919 |
| Safety, Security and Fire Alarms | 98 | $108,618,813 |
| Energy Conservation | 55 | $75,393,995 |
| Interior Renovation | 272 | $298,662,360 |
| Exterior Renovations | 47 | $33,707,722 |
| ADA Accessibility | 45 | $43,617,198 |
| Building Infrastructure | 106 | $141,089,603 |
| Metering | 3 | $97,580,000 |
| Other | 46 | $20,665,123 |
| ¹Total | 942 | $1,080,987,227 |

¹The total funding for projects included in these plans is slightly more than the ARRA funds provided in order to account for any potential slippage of projects due to unforeseen technical issues.

# 4.  Characteristics

Most of VHA’s NRM projects will be competitively sourced to outside non-federal recipients.  This equates to approximately $1 billion being paid to outside contractors.

# 5.  Delivery Schedule

Delivery schedules are specific to each of the 942 projects, and detailed project-specific data, including milestones/dates, for major phases of each project are being captured and tracked by VA’s electronic Contract Management System.  VA will post a detailed spend plan to VA’s Recovery Act Web site.

# 6.  Environmental Review Compliance

All projects will comply with applicable federal environmental laws and regulations, including the National Environmental Policy Act.

# 7.  Measures

VHA will use the following five performance measures to assess the impact of ARRA funding.  These are new performance measures.

Measure #1

Cumulative percent of ARRA-funded NRM projects awarded.

Performance Table

| Targets |
| --- |
| 2009 | 2010 |
| ARRA. | ARRA |
| 40% | 100% |

Other Required Information

| New or Existing Measure | Results Data Collection Frequency | Public Accessibility Modality | Results Calculation | Results Data Source | Strategic Goal Link | Strategic Objective Link |
| --- | --- | --- | --- | --- | --- | --- |
| New | Weekly | www.va.gov/recovery | Number of Total Planned Awards versus Number of Actual Awards | Electronic Contract Manage-ment System | Enabling Goal: Applying Sound Business Principles | Enabling Objective E-4 Sound Business Principles |

Impact of ARRA on Performance

VA will obligate all projects by 2010.

Measure #2

Cumulative percent of total ARRA-funded NRM planned project costs that are obligated.

Performance Table

| Targets |
| --- |
| 2009 | 2010 |
| ARRA | ARRA |
| 40% | 100% |

Other Required Information

| New or Existing Measure | Results Data Collection Frequency | Public Accessibility Modality | Results Calculation | Results Data Source | Strategic Goal Link | Strategic Objective Link |
| --- | --- | --- | --- | --- | --- | --- |
| New | Weekly | www.va.gov/recovery | Total Planned Costs versus Actual Obligations | FMS | Enabling Goal: Applying Sound Business Principles | Enabling Objective E-4 Sound Business Principles |

Impact of ARRA on Performance

VA will obligate all projects by September 2010.

Measure #3

Cumulative percent of ARRA-funded energy projects awarded.

Performance Table

| Targets |
| --- |
| 2009 | 2010 |
| ARRA | ARRA |
| TBD | TBD |

Other Required Information

Targets will be identified in December 2009/January 2010 timeframe once VA completes the feasibility studies that are necessary to determine number and size of projects to be installed.

| New or Existing Measure | Results Data Collection Frequency | Public Accessibility Modality | Results Calculation | Results Data Source | Strategic Goal Link | Strategic Objective Link |
| --- | --- | --- | --- | --- | --- | --- |
| New | Quarterly | www.va.gov/recovery | Planned versus Actual Number of Energy Projects Awarded (%) | Electronic Contract Manage-ment System | Enabling Goal: Applying Sound Business Principles | Enabling Objective E-4 Sound Business Principles |

Impact of ARRA on Performance

VA will obligate all projects by September 2010.

Measure #4

Cumulative percent of ARRA-funded renewable energy projects awarded

Performance Table

| Targets |
| --- |
| 2009 | 2010 |
| ARRA | ARRA |
| TBD | TBD |

Other Required Information

Targets will be identified in December 2009/January 2010 timeframe once VA completes the feasibility studies that are necessary to determine number and size of projects to be installed.

| New or Existing Measure | Results Data Collection Frequency | Public Accessibility Modality | Results Calculation | Results Data Source | Strategic Goal Link | Strategic Objective Link |
| --- | --- | --- | --- | --- | --- | --- |
| New | Quarterly | www.va.gov/recovery | Planned versus Actual Number of Renewable Energy Projects Awarded (%) | Electronic Contract Manage-ment System | Enabling Goal: Applying Sound Business Principles | Enabling Objective E-4 Sound Business Principles |

Impact of ARRA on Performance

VA will obligate all projects by September 2010.

Measure #5

Amount of renewable electric generating capacity (kW) installed as a result of ARRA funding.

Performance Table

| Targets |
| --- |
| 2009 | 2010 |
| ARRA. | ARRA |
| TBD | TBD |

Required Information

Targets will be identified in December 2009/January 2010 timeframe once VA completes the feasibility studies that are necessary to determine number and size of projects to be installed.

| New or Existing Measure | Results Data Collection Frequency | Public Accessibility Modality | Results Calculation | Results Data Source | Strategic Goal Link | Strategic Objective Link |
| --- | --- | --- | --- | --- | --- | --- |
| New | Quarterly | www.va.gov/recovery | Total renewable electric generating capacity installed (kW) | Electronic Contract Manage-ment System | Enabling Goal: Applying Sound Business Principles | Enabling Objective E-4 Sound Business Principles |

Impact of ARRA on Performance

VA will obligate all projects by September 2010.

# 8.  Monitoring and Evaluation

As part of the 2009 ARRA funding, VA will monitor all contracts, awards, and reporting deadlines in compliance with the Jobs Accountability Act of Public Law 111-5.  As part of the monitoring process, VA will also obtain job creation and retention information from the contractors as well as any subcontractor performing work on a project in compliance with the Federal Funding Accountability and Transparency Act of 2006 (Public Law 109-282).

In addition, VHA established performance metrics that will be run monthly to assess the impact of ARRA funding on NRM energy efficiency and renewable energy projects and on non-energy NRM projects.

# 9.  Transparency

VA will update the Recovery Act section of VA’s website with information related to the VHA NRM Program ARRA-funded projects.

# 10.  Accountability

Projects will be monitored by VHA senior acquisition, logistics, and construction staff to ensure program goals and objectives are accomplished.  Any obstacles or barriers to implementation will be addressed in weekly meetings held by the Deputy Secretary of Veterans Affairs and Chief of Staff, as well as the Deputy Assistant Secretary for Finance.  Performance metrics have also been established to demonstrate progress towards stated NRM and energy project goals.

11.  Barriers to Effective Implementation

To date there are no identified barriers to obligating VHA NRM Program ARRA projects.

12.  Federal Infrastructure Improvements

All VHA NRM projects are being implemented in accordance with VA’s Sustainability Design and Energy Reduction Manual, which addresses federal energy efficiency and green building mandates.  Projects will also follow the applicable VA design manuals and specifications, e.g., for heating, ventilation and air conditioning equipment, systems and controls, which reflect Federal energy efficiency and related requirements or more stringent VA-specific standards. VA employs the OMB 300 process for all large capital investments in existing buildings that involve replacement of installed equipment, ensuring the most energy efficient designs, systems and controls that are life-cycle cost effective.

# Appendix

## Medical Facilities Non-Recurring Maintenance Funding Table

## Table 1A – Account Summary

|  | TAFS (pick from dropdown) | Appropriated to TAFS ($000s) | Program Allocations |
| --- | --- | --- | --- |
|  |  |  | BA Allocation ($000s) | Program Name |
| One account funding one program | Medical Facilities (NRM) (36-0158 2009/2010) | 1,000,000 | 1,000,000 | Medical Facilities (NRM) |

## Table 1B – Obligations/Gross Outlays – January 2009 through December 2011 ($000)

| Planned Obligations and Gross Outlays ($000s) |
| --- |
| Funding Type | Funding Year | Jan | Feb | Mar | Apr | May | June | July | Aug | Sept | Oct | Nov | Dec |
| Obligation | 2009 |  |  |  | 31,578 | 64,545 | 150,803 | 203,933 | 325,512 | 485,000 | 543,810 | 605,421 | 771,557 |
| Gross Outlay | 2009 |  |  |  | 0 | 0 | 5,000 | 9,000 | 15,000 | 21,900 | 50,000 | 60,000 | 75,000 |
| Obligation | 2010 | 831,034 | 852,240 | 913,659 | 926,131 | 949,874 | 964,847 | 985,881 | 993,381 | 1,000,000 |  |  |  |
| Gross Outlay | 2010 | 125,000 | 150,000 | 175,000 | 200,000 | 230,000 | 260,000 | 300,000 | 350,000 | 421,900 | 470,000 | 520,000 | 570,000 |
| Gross Outlay | 2011 | 620,000 | 670,000 | 720,000 | 760,000 | 790,000 | 820,000 | 850,000 | 880,000 | 910,000 | 940,000 | 970,000 | 1,000,000 |