Blind Rehabilitation (ANRV)

Deployment, Installation, Back-Out, and Rollback Guide



Version 5.1

March 2024

ANRV\*5.1\*11

Department of Veterans Affairs (VA)

Office of Information and Technology (OIT)

**Revision History**

When updates occur, the Title Page lists the new revised date, and this page describes the changes. Bookmarks link the described content changes to its place within manual. There are no bookmarks for format updates. Page numbers change with each update; therefore, they are not included as a reference in the Revision History.

| **Date** | **Version** | **Description** |
| --- | --- | --- |
| 03/2024 | 5.1.11 | Updated version numbers through the document.  3. [***Deployment***](#_Deployment) – Removed last sentence and note and they do not pertain to new release  3.1. [***Timeline***](#_Timeline) – Removed last sentence  3.2.2 [***Site Information (Locations, Deployment Recipients)***](#_Site_Information_(Locations,) - Updated test location  4.9. [***Installation Verification Procedure***](#_Installation_Verification_Procedure) – Removed content as it is not applicable  4.10. [***System Configuration***](#_System_Configuration) – Removed content as it is not applicable  5.1.2. [***User Acceptance Testing***](#_User_Acceptance_Testing) – Updated POC information  5.2. [***Back-Out Risks***](#_Back-Out_Risks) – Removed content as it is not applicable  5.3. [***Authority for Back-Out***](#_N/AAuthority_for_Back-Out) – Updated entities that have the ability to initiate backout.  6.6 [***Rollback Verification Procedure***](#_Rollback_Verification_Procedure) – Updated build number to roll back to |

**Artifact Rationale**

This document describes the Deployment, Installation, Back-out, and Rollback Plan for new products going into the VA Enterprise. The plan includes information about system support, issue tracking, escalation processes, and roles and responsibilities involved in all those activities. Its purpose is to provide clients, stakeholders, and support personnel with a smooth transition to the new product or software, and should be structured appropriately, to reflect particulars of these procedures at a single or at multiple locations.

Table of Contents

[1. Introduction 1](#_Toc161052995)

[1.1. Purpose 1](#_Toc161052996)

[1.2. Dependencies 1](#_Toc161052997)

[1.3. Constraints 1](#_Toc161052998)

[2. Roles and Responsibilities 1](#_Toc161052999)

[3. Deployment 2](#_Toc161053000)

[3.1. Timeline 2](#_Toc161053001)

[3.2. Site Readiness Assessment 2](#_Toc161053002)

[3.2.1. Deployment Topology (Targeted Architecture) 2](#_Toc161053003)

[3.2.2. Site Information (Locations, Deployment Recipients) 2](#_Toc161053004)

[3.2.3. Site Preparation 2](#_Toc161053005)

[3.3. Resources 3](#_Toc161053006)

[3.3.1. Facility Specifics 3](#_Toc161053007)

[3.3.2. Hardware 3](#_Toc161053008)

[3.3.3. Software 3](#_Toc161053009)

[3.3.4. Communications 3](#_Toc161053010)

[4. Patch Installation 3](#_Toc161053011)

[4.1. Pre-installation and System Requirements 3](#_Toc161053012)

[4.2. Platform Installation and Preparation 3](#_Toc161053013)

[4.3. Download and Extract Files 3](#_Toc161053014)

[4.4. Database Creation 3](#_Toc161053015)

[4.5. Installation Scripts 3](#_Toc161053016)

[4.6. VistA Installation Procedure 3](#_Toc161053017)

[4.7. Installation Verification Procedure 3](#_Toc161053018)

[5. WebLogic Installation 4](#_Toc161053019)

[Table 1: Deployment, Installation, Back-out, and Rollback Roles and Responsibilities 1](#_Toc161052826)

# Introduction

This document describes how to deploy and install the Blind Rehabilitation patch ANRV\*5.1\*11 web application*,* as well as how to back-out the product and rollback to a previous version or data set. This is a VistA “Informational” patch.

## Purpose

The purpose of this plan is to provide a single, common document that describes how, when, where, and to whom the Blind Rehabilitation web applicationwill be deployed and installed, as well as how it is to be backed out and rolled back, if necessary. The plan also identifies resources, communications plan, and rollout schedule. Specific instructions for installation, back-out, and rollback are included in this document.

## Dependencies

The Blind Rehabilitation web application requires that Identify and Access Management (IAM), Blind Single Sign-On Internal (SSOi) be provisioned for the application and that users of the application Link any of their existing VistA accounts with IAM’s Link My Account.

ANRV\*5.1\*11 project is for installation on a fully patched Veterans Health Information Systems and Technology Architecture (VistA) system. ANRV\*5.1\*11 is a VistA “Informational” patch.

## Constraints

There are no constraints.

# Roles and Responsibilities

The deployment, installation, back-out, and rollback roles and responsibilities are shown in Table 1.

Table : Deployment, Installation, Back-out, and Rollback Roles and Responsibilities

| **Team** | **Phase / Role** | **Tasks** |
| --- | --- | --- |
| Project Manager | Deployment | Determine and document the roles and responsibilities of those involved in the deployment |
| Software Quality Assurance (SQA) Test Sites | Deployment | Test for operational readiness |
| Project Manager and Release Manager | Deployment | Execute deployment |
| Individual VistA Sites | Installation | Plan and schedule installation.  This patch is “Informational” |
| Release Manager | Back-out | Confirm availability of back-out instructions and back-out strategy (what are the criteria that trigger a back-out) |
| Sustainment Team | Post Deployment | Hardware, Software and System Support |

# Deployment

The deployment is planned as a standard VistA National Patch Module (NPM) patch rollout. Once approval has been given to nationally release, ‘Informational’ patch ANRV\*5.1\*11 will be released from the NPM.

ANRV\*5.1\*11 will be released as an ‘Emergency’ ‘Informational’ patch. There are no VistA software changes..

The deployment will take place on the BRS GUI/Web Server. Upon completion, the server version will be 5.1.5.5.

## Timeline

The duration of deployment and installation is a two day emergency ‘Informational’ patch as mentioned above in the special note. There is no changes to VistA.

## Site Readiness Assessment

This section discusses the locations that will receive the ANRV\*5.1\*11 deployment.

### Deployment Topology (Targeted Architecture)

ANRV\*5.1\*11 will be nationally released to all VAMCs and deployed on the BRS GUI/Web Server.

### Site Information (Locations, Deployment Recipients)

The Initial Operating Capability (IOC) sites are:

* Battle Creek VA Medical Center
* West Palm Beach VA Medical Center

The testing did not involve test site VistA software.

### Site Preparation

The ANRV\*5.1\*11 will not require site preparation.

## Resources

Resources involved in the release of ANRV\*5.1\*11 are the assigned Application Coordinators and the project VistA development team. The team will work in coordination with the test location testers.

### Facility Specifics

N/A

### Hardware

N/A

### Software

No software instructions needed.

### Communications

When ANRV\*5.1\*11 is released, the released-patch notification will be sent from the National Patch Module to all personnel who have subscribed to notifications for the Blind Rehabilitation Package..

# Patch Installation

## Pre-installation and System Requirements

ANRV\*5.1\*11 “Informational” Patch has no VistA software components.

## Platform Installation and Preparation

This product is a VistA “Informational” patch. Sites are responsible for marking the patch as a “Non-Kids” patch using the Patch Monitor Patch Processing Menu.

## Download and Extract Files

N/A

## Database Creation

N/A

## Installation Scripts

N/A

## VistA Installation Procedure

Staff performing the installation of ANRV\*5.1\*11 patch will need access to FORUM.

This patch is “Informational.”

## Installation Verification Procedure

N/A

# WebLogic Installation

Reference the Blind Rehabilitation Centralized Server Installation/Implementation Guide, Section 12 Deployment of Compiled \* .ear File.