**Programmatic Agreement**

**Annual Interim Progress Report**

**May 6, 2016**

**LRDP – Updates**

Table 3-2: Scenario A, Phase 1 Development Program:

* Phase 1.9: Bldg. 40 currently states 5 stories plus basement. This will actually be 4 stories plus a basement and mechanical penthouse.
* Temporary Space – temporary modular swing space – Construction completion date revised to March 2019. It currently states March 2017.

Table 3-4: Scenario B, Phase 1 Development Program:

* Phase 1.9: Bldg. 40 currently states 5 stories plus basement. This will actually be 4 stories plus a basement and mechanical penthouse.

**Status of SHPO Consultation**

|  |  |  |  |
| --- | --- | --- | --- |
| **SFVAMC LRDP Sub-phase** | **Building** | **Review Category** |  |
| 1.6 | Bldg. 203 C-Wing Extension | A & B | Continued consultation –August 11, 2015 |
| 1.8 | Demolition of Bldg. 20Bldg. 24 (MH Clinical Expansion) | A & C | Continued consultation –August 11, 2015 |
| 1.9 | Demolition of Bldgs. 18, 14, 21, and water tower.Removal of Trailer 23Construction of Bldg. 40 | A, B & C | Continued consultation –May 5, 2015 |
| 1.10 | Bldg. 207 Expansion  | B | Initiated consultation -May 8, 2015 |
| 1.11 | Removal of Trailer 31Construction of Bldg. 43 | A | Initiated consultation –August 28, 2015 |
| 1.13 | Bldg. 23 (Mental Health Research Expansion) | A & C | Initiated consultation -May 8, 2015 |
| 1.14 | Bldg. 203 Extension (PICU C-Wing) | D | Initiated consultation –August 11, 2015 |
| 1.15 | Removal of Trailer 24Bldg. 208 Extension | D | Initiated consultation –February 9, 2016 |
| 1.16 | Seismic Retrofit Bldgs. 1, 6, & 8 | A | Initiated consultation –December 29, 2015 |

**Update on Mitigation Measures:**

Historic District Design Guidelines – Completed August 2015

Historic Landscape Study (HLS)

* Work Plan posted to the Consulting Party website
* Funding requested and approved
* Scheduled to start in FY 17

Public Interpretation Program (PIP)

* Work Plan posted to the Consulting Party website
* Funding requested and approved
* Scheduled to start in FY 17

Historic Preservation Treatment and Maintenance Plan (HPTMP)

* Work Plan posted to the Consulting Party website
* Funding requested and approved
* Scheduled to start in FY 17