Joint Longitudinal Viewer (JLV) 3.0.1.0.0

Deployment, Installation, Backout,
and Rollback Guide (DIBRG)



May 2022

Version 1.0

Department of Veterans Affairs

Office of Information and Technology (OIT)

Revision History

|  |  |  |  |
| --- | --- | --- | --- |
| Date | Version | Description | Author |
| 05/04/2-22 | 1.0 | Approved version | Booz Allen Hamilton |
| 03/22/2022 | 0.1 | Initial creation of document from last approved | Booz Allen Hamilton |

Artifact Rationale

This document serves as the Deployment, Installation, Backout, and Rollback Guide (DIBRG) for Joint Longitudinal Viewer (JLV) releases going into the Department of Veterans Affairs (VA) Enterprise. The Guide includes information about system support, issue tracking, and escalation processes, and it identifies the roles and responsibilities involved in all those activities. Its purpose is to provide clients, stakeholders, and support personnel with a smooth transition to the new product or software, and this artifact should be structured appropriately to reflect the particulars of these procedures at a single or at multiple locations.

The Deployment, Installation, Backout, and Rollback Guide is required to be completed with the expectation that it is updated throughout the life cycle of the project for each build as needed.

Table of Contents

[1. Introduction 1](#_Toc103867473)

[1.1. Purpose 1](#_Toc103867474)

[1.2. Dependencies 2](#_Toc103867475)

[1.3. Constraints 3](#_Toc103867476)

[2. Roles and Responsibilities 3](#_Toc103867477)

[3. Deployment 4](#_Toc103867478)

[3.1. Timeline 4](#_Toc103867479)

[3.2. Site Readiness Assessment 5](#_Toc103867480)

[3.2.1. Deployment Topology (Targeted Architecture) 5](#_Toc103867481)

[3.2.2. Site Information (Locations, Deployment Recipients) 5](#_Toc103867482)

[3.2.3. Site Preparation 5](#_Toc103867483)

[3.3. Resources 5](#_Toc103867484)

[3.3.1. Facility Specifics 5](#_Toc103867485)

[3.3.2. Hardware 5](#_Toc103867486)

[3.3.3. Software 6](#_Toc103867487)

[3.3.4. Communications 7](#_Toc103867488)

[3.3.4.1. Deployment/Installation/Backout Checklist 8](#_Toc103867489)

[4. Installation 8](#_Toc103867490)

[4.1. Preinstallation and System Requirements 8](#_Toc103867491)

[4.2. Platform Installation and Preparation 8](#_Toc103867492)

[4.3. Download and Extract Files 9](#_Toc103867493)

[4.4. Database (DB) Creation 9](#_Toc103867494)

[4.5. Installation Scripts 9](#_Toc103867495)

[4.6. Cron Scripts 9](#_Toc103867496)

[4.7. Access Requirements and Skills Needed for Installation 9](#_Toc103867497)

[4.8. Installation Procedures 9](#_Toc103867498)

[4.8.1. Installation Order to Avoid Downtime 9](#_Toc103867499)

[4.8.2. Preinstallation Procedures 10](#_Toc103867500)

[4.8.3. Installation at Primary and Failover Operating Environments 10](#_Toc103867501)

[4.8.3.1. Update the JLV DBs (~15 Minutes) 10](#_Toc103867502)

[4.8.3.2. Install jMeadows (~30 Minutes) 11](#_Toc103867503)

[4.8.3.3. Install the JLV application (~30 Minutes) 12](#_Toc103867504)

[4.8.3.4. Install VDS (~15 Minutes) 13](#_Toc103867505)

[4.8.3.5. Install Report Builder (~15 Minutes) 14](#_Toc103867506)

[4.8.3.6. Install EHRM Service 15](#_Toc103867507)

[4.9. Installation Verification Procedures 15](#_Toc103867508)

[4.10. System Configuration 16](#_Toc103867509)

[4.11. DB Tuning 16](#_Toc103867510)

[5. Backout Procedures 16](#_Toc103867511)

[5.1. Backout Strategy 16](#_Toc103867512)

[5.2. Backout Considerations 16](#_Toc103867513)

[5.2.1. Load Testing 16](#_Toc103867514)

[5.2.2. User Acceptance Testing (UAT) 16](#_Toc103867515)

[5.3. Backout Criterion 16](#_Toc103867516)

[5.4. Backout Risks 17](#_Toc103867517)

[5.5. Authority for Backout 17](#_Toc103867518)

[5.6. Backout Procedures 17](#_Toc103867519)

[5.7. Backout Verification Procedures 17](#_Toc103867520)

[6. Rollback Procedures 17](#_Toc103867521)

[6.1. Rollback Considerations 17](#_Toc103867522)

[6.2. Rollback Criterion 17](#_Toc103867523)

[6.3. Rollback Risks 17](#_Toc103867524)

[6.4. Authority for Rollback 17](#_Toc103867525)

[6.5. Rollback Procedures 18](#_Toc103867526)

[6.6. Rollback Verification Procedures 19](#_Toc103867527)

[A. Acronyms and Abbreviations 20](#_Toc103867528)

Table of Figures

[Figure 1: JLV Architecture and Components 2](#_Toc103867529)

Table of Tables

[Table 1: Project Roles 3](#_Toc103867530)

[Table 2: Deployment, Installation, Backout, and Rollback Roles and Responsibilities 4](#_Toc103867531)

[Table 3: Site Preparation 5](#_Toc103867532)

[Table 4: Virtual Machine (VM) Production Hardware Specifications 6](#_Toc103867533)

[Table 5: Software Specifications 7](#_Toc103867534)

[Table 6: Deployment, Installation, and Backout Checklist 8](#_Toc103867535)

[Table 7: Implementation Plan Summary 8](#_Toc103867536)

[Table 8: Acronyms and Abbreviations 20](#_Toc103867537)

# Introduction

Born from a joint Department of Defense (DOD)–Department of Veterans Affairs (VA) venture called JANUS, Joint Longitudinal Viewer was directed by the Secretary of the VA and the Secretary of Defense in early 2013 to further support interoperability between the two departments. JLV is a centrally hosted, Java-based web application managed as two similar but distinct products - one tailored for DOD use and another tailored for VA use. Each JLV product is deployed to its respective DOD and VA hosting environments. Although separately hosted, the respective applications use several shared data services. The browser-based, Graphical User Interface (GUI) provides an integrated, read-only view of Electronic Health Record (EHR) data from VA, DOD, and community partners within a single application.

JLV eliminates the need for VA and DOD clinicians to access disparate viewers. The GUI retrieves clinical data from several native data sources and systems, then presents it to the user via widgets, each corresponding to a clinical data domain.

Users can create and personalize tabs, drag and drop widgets onto tabs, sort data within a widget’s columns, set date filters, and expand a widget for a detailed view of patient information. Within each widget, a blue circle indicates VA data; an orange square indicates DOD data; a purple hexagon indicates community partner data; and a green triangle indicates Cerner Millennium Federal Electronic Health Record (FEHR) data.

## Purpose

The Deployment, Installation, Backout, and Rollback Guide (DIBRG) provides a single, common document that defines the ordered, technical steps required to install and deploy the JLV product. Further, it outlines the steps to back out of the installation and roll back to the previously installed version of the product if necessary. The installation process is completed at the two VA data centers, located at the Austin Information Technology Center (AITC) and the Philadelphia Information Technology Center (PITC).

System design specifications and diagrams can be found in the REDACTED.

Figure 1 illustrates the three tiers (presentation, abstraction, and data/storage) of the JLV architecture, the location of JLV system components within the tiers, the external systems that JLV communicates with in Enterprise environments, and the communication protocols and authentication methods used. In the diagram, components of JLV are shaded blue; external systems are shaded grey.

Figure 1: JLV Architecture and Components[[1]](#footnote-2)



## Dependencies

JLV is dependent on ancillary systems that connect the application to specific data sources. If any of these sources encounter a disruption in data services, the data is not pulled into JLV.

JLV is also dependent on internal VA update requirements, including DB flips, server updates, and security patches. If any of the VA Enterprise operational procedures disrupt the normal operation of JLV, the application is not fully functional.

The physical environments held at AITC and PITC provide security and environmental control over the JLV servers and are restricted by Elevated Privilege (EP) access. Project personnel request EP access by submitting the *JLV Linux (Centrify) and Windows Access Requirements* spreadsheet to the VA Project Manager (PM) / Contracting Officer’s Representative (COR) for approval via the Electronic Permission Access System (ePAS). Any delay in granting initial EP access hinders the ability to respond to technical impacts to the servers.

## Constraints

Not applicable to JLV.

# Roles and Responsibilities

Table 1 and Table 2 list the project and DIBRG roles and responsibilities.

Table 1: Project Roles

|  |  |  |
| --- | --- | --- |
| Name | Title/Group | Company |
| REDACTED | JLV Program Manager | VA |
| REDACTED | JLV Project Manager | VA |
| REDACTED |  Senior IT Project Manager |  |
| REDACTED |  |  |
| REDACTED | Contract Program Manager | Booz Allen Hamilton |
| REDACTED | Contract Project Manager | Booz Allen Hamilton |
| REDACTED | Contract Project Manager | Booz Allen Hamilton |
| REDACTED | JLV Operations Lead | Booz Allen Hamilton |
| REDACTED | JLV DevOps | Booz Allen Hamilton |
| REDACTED | JLV DevOps Lead | Booz Allen Hamilton |
| REDACTED | JLV Java Developer | Booz Allen Hamilton |
| REDACTED | JLV Java Developer | Booz Allen Hamilton |
| REDACTED | Test Lead | Booz Allen Hamilton |
| REDACTED | Tester | Booz Allen Hamilton |
| REDACTED | JLV Incident Triage | Booz Allen Hamilton |
| REDACTED | JLV Incident Triage | Booz Allen Hamilton |
| REDACTED | IT Operations and Services (ITOPS), Infrastructure Operations (IO) | Seawolf |

Please note that references to JLV Support in the table below indicate Liberty Team Operations and Engineers. See Table 6 for additional details regarding the Phase/Role column of Table 2.

Table 2: Deployment, Installation, Backout, and Rollback Roles and Responsibilities

| Team | Phase/Role | Tasks |
| --- | --- | --- |
| Enterprise Project Management Office (EPMO) | Approval for Release to Production | Review the Release Readiness Report (RRR) with JLV PM and Health Product Support (HPS) for approval; review and approve the Service Now (SNOW) Change AdvisoryBoard (CAB) entry. |
| JLV Support | Deployment Coordination | * Plan and schedule deployments (including orchestration with vendors)
* Determine and document the roles and responsibilities of those involved in deployments
* Test for operational readiness
 |
| JLV Support | Installation | * Schedule installations with ITOPS IO
* Ensure that the Authority to Operate (ATO) and certificate authority security documentation is in place
* Validate through facility Points of Contact (POCs) to ensure that Information Technology (IT) equipment has been accepted using the asset inventory processes
* Coordinate training
 |
| JLV Support | Backout | * Confirm the availability of backout instructions and backout strategy
* Identify the criteria that triggers a backout
 |
| JLV Support | Rollback | * Confirm the availability of rollback instructions and rollback strategy
* Identify the criteria that triggers a rollback
 |
| JLV Support | Post-Deployment | Provide hardware, software, and system support |

# Deployment

The JLV deployment workflow is as follows.

1. Once EPMO approval is complete, the JLV Support team schedules the deployment in coordination with ITOPS IO
2. JLV Support completes a SNOW Change Order (CHG) prior to the known effective downtime
3. Once the deployment is complete in each of the Production environments, Production testing is verified by the JLV Support team; please see [Access Requirements and Skills Needed for Installation](#_Access_Requirements_and) for additional information
4. If there is an issue with the deployment in any Production environment, the JLV Support team and project management may decide to proceed with a backout; refer to [Backout Strategy](#_Backout_Strategy) for more information

## Timeline

The deployment and installation have a duration of 8 hours per environment, simultaneously.

## Site Readiness Assessment

JLV is a Production, Enterprise-wide application hosted at PITC and AITC. All site readiness assessments are completed by ITOPS IO.

### Deployment Topology (Targeted Architecture)

JLV has environments at the PITC and AITC data centers. The primary operating environment is at PITC, with AITC serving as the failover site. Server details are documented in Table 4.

### Site Information (Locations, Deployment Recipients)

The host sites for JLV are the VA PITC and AITC data centers.

### Site Preparation

JLV is a Production, Enterprise-wide application hosted at PITC and AITC. All site preparation is completed by ITOPS IO.

PITC and AITC servers have the latest program updates and security patches. These updates are performed on a regular, monthly patching schedule determined by ITOPS IO. An additional update performed previous to this iteration was the upgrade

Table 3 describes the preparation required by the site(s) prior to deployment.

Table 3: Site Preparation

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Site | Problem/Change Needed | Features to Adapt/Modify to New Product | Actions/Steps | Owner |
| PITC/AITC | Security Patches/Program Updates | None identifiable | Implement/Verify | ITOPS IO |
|  |  |  |  |  |

## Resources

Descriptions of the hardware, software, facilities, and documentation are detailed in the following subsections.

### Facility Specifics

JLV is deployed in the virtualized environments at both the PITC and AITC data centers.

### Hardware

Table 4 describes the hardware specifications required at each site prior to deployment. Please see Table 2 for details about the party(ies) responsible for preparing the site to meet the hardware specifications.

Table 4: Virtual Machine (VM) Production Hardware Specifications

| Required Hardware | Model | Configuration | Manufacturer | Other |
| --- | --- | --- | --- | --- |
| Windows Server | Windows Server 2012 Enterprise R2 (64-bit) | 4 processors, 16 GB RAM (JLV) | Virtual | 18 servers for AITC18 servers for PITC |
| 4 processors, 16 GB RAM (jMeadows) | Virtual | 25 servers for AITC25 servers for PITC |
| 4 processors, 16 GB RAM (VDS) | Virtual | 25 servers for AITC24 servers for PITC |
| 5 processors, 16 GB RAM (VDS) | Virtual | 1 server for PITC |
| 4 processors, 8 GB RAM (Report Builder) | Virtual | 6 servers for AITC6 servers for PITC |
| 2 processors,16 GB RAM (Report Builder File Server) | Virtual | 1 server for AITC1 server for PITC |
| Linux Server | Red Hat 7, Apache 2.4 | 4 processors, 8 GB RAM Single Sign on Internal (SSOi) | Virtual | 18 servers for AITC18 servers for PITC |
| 4 processors, 16 GB RAM (EHRM Service) | Virtual | 6 servers for AITC6 servers for PITC |
| DB Server | Windows Server 2012 Enterprise R2 (64-bit)Microsoft (MS) Structured Query Language (SQL) Server 2012 | 8 processors,16 GB RAM | Virtual | 1 server for PITC |
| 4 processors, 16 GB RAM | Virtual | 1 server for AITC |
| 16 processors, 28 GB RAM | Virtual | 1 server for AITC1 server for PITC |

### Software

Table 5 describes the software specifications required at each site prior to deployment. Please see Table 2 for details about the party(ies) responsible for preparing the site to meet the software specifications.

Table 5: Software Specifications

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Required Software | Make | Version | Manufacturer | Tier | Other |
| MS SQL Server 2012 | N/A | 2012 | MS | Data / Storage Tier | N/A |
| Windows Server 2012 | N/A | 2012 | MS | Data / Storage Tier, Abstraction Tier, Presentation Tier | N/A |
| Oracle WebLogic Server 11G | N/A | 10.3.6 | Oracle | Abstraction Tier | N/A |
| Oracle WebLogic Server 12c | N/A | 12.2.1.4.0 | Oracle | PresentationTier  | N/A |
| Red Hat Linux | N/A | 7 | Red Hat | Presentation Tier, VA User Authentication Tier, Data / Storage Tier | N/A |
| Apache | N/A | 2.4 | Apache | Presentation Tier | N/A |
| SiteMinder | N/A | 12.51 | CA Technologies | VA User Authentication Tier | N/A |
| Tomcat | N/A | 9.0.12 | Apache | Presentation Tier | N/A |

More information about SSOi server installation can be found in the CA SiteMinder Apache Web Agent Install & Configuration Guide, maintained by Identity and Access Management (IAM).

### Communications

ITOPS IO performs JLV installation and deployment activities in the virtualized environments at PITC and AITC, utilizing the release-ready package provided by the Liberty project team. When possible, the installation is performed during off-hours to minimize the impact on users.

An overview of typical steps and/or communication during the implementation process is as follows:

1. Submit a JLV release notification via SNOW /Change (CHG) Order
2. Plan the system downtime and change notifications:
	1. Notify the JLV PM and the OIT PM/COR
3. Back up the systems and/or current deployment
4. Perform the installation/deployment:
	1. Remove the current installation from service and deploy the new version
	2. Validate the installation of the new version
5. Notify the stakeholders and Product team that systems are online

#### Deployment/Installation/Backout Checklist

Table 6 captures the coordination effort and documents the day/time/individual when each activity (deploy, install, back-out) is completed for a project.

Table 6: Deployment, Installation, and Backout Checklist

|  |  |  |  |
| --- | --- | --- | --- |
| Activity | Day | Time | Completed By |
| Deployment | Decision by VA OIT | Deployment dependent on a planned maintenance ticket | ITOPS IO |
| Installation | Coordinated with IO | Coordinated with IO | ITOPS IO |
| Backout | As needed | As needed, with a time estimate to be communicated to stakeholders when determined | ITOPS IO |

# Installation

## Preinstallation and System Requirements

Please see the [Hardware](#_Hardware) and [Software](#_Software) sections for information regarding preinstallation system requirements.

## Platform Installation and Preparation

Refer to the JLV Change Management (CM) Plan for more information about the installation and deployment of JLV. Once approved, all project documentation is available on the REDACTED

Table 7: Implementation Plan Summary

|  |  |
| --- | --- |
| Considerations | Associated Details |
| What systems are affected? | **Component:** | **Deployed to:** |
| JLV Web Application | PITC/AITC Cloud Environment |
| JLV Report Builder | PITC/AITC Cloud Environment |
| jMeadows Data Service | PITC/AITC Cloud Environment |
| EHRM Service | PITC/AITC Cloud Environment |
| JLV DB | PITC/AITC Cloud Environment |
| VDS | PITC/AITC Cloud Environment |
| JLV QoS | PITC/AITC Cloud Environment |
| Who is impacted by the change? | JLV users |
| What is the estimated timeframe for restoring service? | 8 hours total for installation activities. |
| What pre-implementation work is required? | Download installation files |

## Download and Extract Files

All software installation files are in the D:\builds\ directory on the ITOPS IO Software Delivery Server. Their locations, and the chronological steps for downloading and extracting the software prior to installation, are held in a VA development location, accessible via EP access. Refer to Installation Procedures for more information.

## Database (DB) Creation

The JLV DB is created with a restore DB schema. It is a SQL Server 2012 DB, used to store user profile information, audit records, and medical standard translation and mapping reference tables.

System design specifications and diagrams can be found in the VA JLV Product Repository on GitHub. See [Purpose](#_Purpose) for the link to the repository.

## Installation Scripts

There are no installation scripts used in the deployment of JLV. The application is installed manually, with oversight by the JLV Support team.

## Cron Scripts

Cron scripts are Linux-based events. There are currently no cron scripts run for JLV.

The singular, regularly scheduled event is the hourly server health check, a Windows-based event.

## Access Requirements and Skills Needed for Installation

EP access is required for installation activities. JLV System Engineers have been granted VA EP, and they are designated to access the application servers for deployment, maintenance, and backout activities. This document assumes the installer has knowledge and experience with the Windows operating system, MS SQL Server, Linux, Apache, and Oracle WebLogic, in addition to a general understanding of the web-based applications and familiarity with networking and basic troubleshooting, such as Telnet and ping.

## Installation Procedures

The subsections below detail failover to avoid downtime, preinstallation, and installation procedures. A detailed list of the servers referenced in the installation procedures can be found in the VA JLV Product Repository on GitHub. See [Purpose](#_Purpose) for the link to the repository.

### Installation Order to Avoid Downtime

Perform the installation steps (detailed in Installation Procedures) in the following order to avoid JLV system downtime:

1. Install the updated JLV product at the failover site
	1. This step does not impact JLV users
2. Validate the installation at the failover site
3. ITOPS IO routes JLV users to the failover site via the Global Traffic Manager (GTM)
4. Install the updated JLV product at the primary site
	1. This step does not impact JLV users
5. Validate the installation at the primary site
6. ITOPS IO routes JLV users to the primary site via the GTM

### Preinstallation Procedures

Before deploying the new release, verify that IO created a backup of the currently deployed JLV systems:

 **NOTE:** ITOPS IO generates nightly snapshots for each of the Production servers.

1. Manually generate a backup of the JLV DBs by running the *Backup DB* task through SQL Server Management Studio (SSMS) using E:\DBBackups as the default save point:
2. Back up the JLV DBs the primary and failover environments
3. Archive the backup files per ITOPS IO procedures and the JLV 3.0.1.0.0 Production Operations Manual (POM) (See Platform Installation and Preparation for the link to the repository.)
	1. Archived application .ear files are stored in: D:\builds\archive
4. Record the JLV software version number to be installed (for reference), as well as the software version number of the previous installation
	1. These numbers are detailed in the installation checklist used by PITC, AITC, and the JLV Support team

 **NOTE:** Should any problems arise from the deployment of the updated JLV application, the backup snapshots and DB files are used to back out of the deployment and restore the previous JLV installation.

Once the preinstallation activities are complete, the installation of JLV system components begins in the primary and failover environments.

### Installation at Primary and Failover Operating Environments

Complete these installation steps at the failover site first, validate the installation according to the steps in Installation Verification Procedures, route JLV users to the failover site, then perform these installation steps at the primary site. See [Deployment Topology](#_Deployment_Topology_(Targeted) for identification of primary and failover sites.

#### Update the JLV DBs (~15 Minutes)

1. Remote desktop into the DB server
2. Open MS SSMS
3. Connect to localhost in SSMS
4. Open the SQL script JLV\_3.0.1.0.0update.sql, provided with the JLV 3.0.0.0 source code package submission
5. Execute the SQL script JLV\_3.0.1.0.0\_update.sql

#### Install jMeadows (~30 Minutes)

1. Remote desktop into the jMeadows server
2. Upload the jMeadows-3.0.1.0.0(PITC/AITC)-PROD.ear build to the D:\builds\ directory on the jMeadows server
3. Copy the previously deployed jMeadows-2.9.6.0.1-production.ear build as a backup into the D:\builds\archive directory
4. Validate that the following external endpoint web service is available by testing connectivity through a web browser on the jMeadows servers:
	1. **Example:** Copy the endpoint Universal Resource Locator (URL) (either https://jlvmds-aitc.med.va.gov/jMeadows/jMeadowsDataService?wsdl or https://jlvmds-pitc.med.va.gov/jMeadows/jMeadowsDataService?wsdl) into the address bar of a web browser
	2. The installer should expect to see the endpoint URL page with no errors
5. Log in to the WebLogic Admin console on the jMeadows server
6. Stop the previously deployed jMeadows-2.9.6.0.1-production.ear build through the WebLogic Admin console
	1. Click the Deployments link
	2. Click **Lock & Edit**
	3. Click checkbox next to the previous jMeadows deployment
	4. Click **Delete**
	5. Click **OK** to confirm removal
	6. Once the removal is complete, click **Activate Changes**
7. Deploy the *jMeadows-3.0.1.0.0 (PITC/AITC)-PROD.ear* build through the WebLogic Admin console
	1. The .ear files are staged in the D:\builds\ directory
	2. Click the Deployments link
	3. Click **Lock & Edit**
	4. Click **Install**
	5. Type the path to the location of the .ear file in D:\builds\ on the next page
	6. Click the radio button next to the jMeadows build to be deployed, and click **Next**
	7. Set the application name to jMeadows-3.0.1
	8. Click **Finish** to complete the installation to the jMeadows cluster
	9. Once the deployment is complete, click **Activate Changes**
8. Start the application, and verify its state is active using the **Monitoring** tab
	1. Click the Deployments link in the **Domain Structure** window of the WebLogic Admin console
	2. Click the recently installed application, and select **Start**
	3. Once started, the **State** column indicates “Active”
9. Validate that the jMeadows endpoint web service (either https://jlvmds-aitc.med.va.gov/jMeadows/JMeadowsDataService?wsdl or https://jlvmds-pitc.med.va.gov/jMeadows/jMeadowsDataService?wsdl) is available by testing connectivity through a web browser on the jMeadows servers using the environment-specific servers and ports found in the WebLogic admin console

#### Install the JLV application (~30 Minutes)

1. Remote desktop into the Web server
2. Upload the *JLV-3.0.0.0.3(PITC/AITC)-PROD.war* build to D:\builds\ directory on the Web server
3. Copy the previously deployed JLV-3.0.0.0.2-production.war build as a backup into the D:\builds\archive directory
4. Validate that the following JLV web service is available by testing connectivity through a web browser on the JLV web server
	1. Example: User copies the endpoint URL (either https://jlv-aitc.med.va.gov.va.gov/JLV or https://jlv-pitc.med.va.gov.va.gov/JLV) into a web browser
	2. The installer should expect to see the endpoint URL page with no errors
5. Log in to the WebLogic Admin console on the Web server
6. Stop the previously deployed JLV-3.0.0.0.2-production.war build through the WebLogic Admin console
	1. Click the Deployments link
	2. Click **Lock & Edit**
	3. Click the checkbox next to the previous JLV deployment
	4. Click **Delete**
	5. Click **OK** to confirm removal
	6. Once removal is complete, click **Activate Changes**
7. Deploy the JLV-3.0.0.0.2(PITC/AITC)-PROD.war build through the WebLogic Admin console
	1. The .ear files are staged in the D:\builds\ directory
	2. Click the Deployments link
	3. Click **Lock & Edit**
	4. Click **Install**
	5. Type the path to the location of the .ear file in D:\builds\ on the next page
	6. Click the radio button next to the JLV build to be deployed, and click **Next**
	7. Set the application name to JLV\_3.0.1
	8. Click **Finish** to complete the installation to the JLV cluster
	9. Once the deployment is complete, click **Activate Changes**
8. Start the application, and verify its state is active using the **Monitoring** tab
	1. Click Deployments link in the **Domain Structure** window of the WebLogic Admin console
	2. Click the recently installed application, and select **Start**
	3. Once started, the **State** column indicates “Active”
9. Validate that the JLV web portal is available by testing connectivity through a web browser, outside of the JLV servers, using the public URL

#### Install VDS (~15 Minutes)

1. Remote desktop into the VDS server
2. Upload the VistaDataService-3.0.1.0.0(PITC/AITC)-PROD.war build to D:\builds\ directory on the VDS server
3. Copy the previously deployed *VistaDataService-2.9.6.0.3-production.war* build as a backup into the D:\builds\archive directory
4. Validate that the following VDS endpoints are available by testing connectivity through a web browser on the VDS servers
	1. Example: User copies the endpoint URL (either https://jlvvds-aitc.med.va.gov/VistaDataService/VistaDataService?wsdl or https://jlvvds-pitc.med.va.gov/VistaDataService/VistaDataService?wsdl) into a web browser
	2. The installer should expect to see the endpoint URL page with no errors
5. Log in to the WebLogic Admin console on the VDS server
6. Stop the previously deployed *VistaDataService-2.9.6.0.3-production.war* build through the WebLogic Admin console
	1. Click the Deployments link
	2. Click **Lock & Edit**
	3. Click the checkbox next to the previous VistaDataService deployment
	4. Click **Delete**
	5. Click **OK** to confirm removal
	6. Once removal is complete, click **Activate Changes**
7. Deploy the *VistaDataService-3.0.1.0.0(PITC/AITC)-PROD.war* build through the WebLogic Admin console
	1. The .war files are staged in the D:\builds\ directory
	2. Click the Deployments link
	3. Click **Lock & Edit**
	4. Click **Install**
	5. Type the path to the location of the .war file in D:\builds on the next page
	6. Click the radio button next to the VistaDataService build to be deployed, and click **Next**
	7. Set the application name to *VistaDataService\_3.0.1*
	8. Click **Finish** to complete the installation to the VistaDataService cluster
	9. Once the deployment is complete, click **Activate Changes**
8. Start the application, and verify its state is active using the **Monitoring** tab
	1. Click the Deployments link in the **Domain Structure** window of the WebLogic Admin console
	2. Click the recently installed application, and select **Start**
	3. Once started, the **State** column indicates “Active”
9. Validate that the VDS endpoint (either https://jlvvds-aitc.med.va.gov/VistaDataService/VistaDataService?wsdl or https://jlvvds-pitc.med.va.gov/VistaDataService/VistaDataService?wsdl) is available by testing connectivity through a web browser on the VDS servers; if the VDS endpoint is not available, check and validate the deployment
	* + 1. **Install Report Builder (~15 Minutes)**

1. Remote desktop into the server hosting the AdminServer

2. Upload *reportbuilder-3.0.1.0.0-production*\_*VA.ear* to the **Report Builder** domain of the directory D:\builds on the server hosting the AdminServer

3. Copy the previously deployed *reportbuilder-2.9.6.0.3-production*\_*VA.ear* build as a backup into the D:\builds\archive directory

4. Remotely log in to the server hosting the AdminServer via Remote Desktop Protocol

5. Open Internet Explorer and log in to the WebLogic Server Administration Console

6. Stop the previously deployed *reportbuilder-2.9.6.0.3-production*\_*VA.ear* build through the WebLogic Admin console

a. Click **Deployments** link

b. Click **Lock & Edit**

c. Select the checkbox next to the previous Report Builder deployment

d. Click **Delete**

e. Click **OK** to confirm removal

f. Once removal is complete, click **Activate Changes**

7. Deploy the *reportbuilder-3.0.1.0.0-production.ear* build through the WebLogic Admin console

a. The .ear files are staged in the D:\builds directory

b. Click **Deployments** link

c. Click **Lock & Edit**

d. Click **Install**

e. At the next page, type in path to location of .ear file d:\builds

f. Click radio button next to Report Builder file name to be deployed, click **Next**

g. Select the radio button next to the text *“Install this deployment as an application”* to deploy the .ear file as an application

h. Set application name to *reportbuilder-3.0.1*

i. Click **Finish** to complete the installation to the JLVRB\_Cluster

j. Once the deployment is complete, click **Activate Changes**

8. Start the application

9. Validate that the Report Builder endpoint is available by testing connectivity to the website (either https://jlvrb-aitc.med.va.gov/reportbuilder/systemInfo or https://jlvrb-pitc.med.va.gov/reportbuilder/systemInfo) via web browser

a. The expected result is a json file will open in the browser (or a prompt to download the file will appear)

#### Install EHRM Service

1. SSH into the EHRM server

2. Backup the current 2.9.5.0.6 ehrm.war file on /u01/app/apache/tomcat/latest/webapps/ and rename to ehrm.war.backup

3. Copy the provided 3.0.0 ehrm.war file to /u01/app/apache/tomcat/latest/webapps/

## Installation Verification Procedures

After completing the installation processes detailed in [Installation Procedures](#_Installation_Procedures) perform a manual smoke test. Use the steps below to test each module as an end user to validate the installation, deployment, and functionality of all JLV applications and services.

A detailed list of the servers referenced in the installation verification procedures can be found in the VA JLV Product Repository on GitHub. See [Purpose](#_Purpose) for the link to the repository.

1. Validate that JLV is running
	1. Access the JLV application web page using the following URL: https://jlv-pitc.med.va.gov/JLV

 **NOTE:** This endpoint is also tested for the AITC environment using the following URL: REDACTED

1. Validate that VA PIV and PIN are accepted by SSOi
2. Validate that the system status appears on the JLV **Login** page
	1. **Expected Result:** The system status should show a circular, green icon with a white checkmark
3. Validate the ability to log in with VA credentials
4. Validate that VA data displays within the JLV widgets, using test patients CHDR 1 and CHDR 2
5. Validate that FEHR data displays within the JLV widgets
6. Validate that community partner data displays within the JLV widgets
7. Validate that VA terminology mapping occurs
	1. **Expected Result:** VA terminology is properly mapped in the JLV widgets
8. Validate that DOD terminology mapping occurs
	1. **Expected Result:** DOD terminology is properly mapped in the JLV widgets
9. Validate that QoS is running by verifying that QoS is writing updates to the DB in the QoS\_LOGS table
	1. Run the following command in SSMS on the active MSSQL server: select top 100 \* from jlv.dbo.QOS\_LOGS and order by date desc
		1. **Expected Result:** The select top 100\* results will be displayed and indicate a time stamp of within 5 minutes of the time the query was run
		2. If the top rows do not show, double check the installation steps
10. Validate that Report Builder is running
	1. **Expected Result:** The user can add items to the Report Builder and generate a printable Portable Document Format (PDF) file
11. Once all verification steps are complete, JLV users are rerouted back to the primary Production operating environment

## System Configuration

Table 4 describes the server configurations for JLV Enterprise Production infrastructure hosted at the AITC and PITC data centers.

## DB Tuning

JLV Engineering and Development and EPMO engineering ensure DB indexing for each release. Existing performance-based jobs are collaboratively reviewed, managed, and implemented (if changes are needed) with ITOPS IO database administrators (DBAs). The DB schema is validated with ITOPS IO DBAs for the deployment of each release.

# Backout Procedures

A backout is performed before a rollback. The backout procedures remove the newly installed components if the JLV deployment did not pass the installation verification procedures. Both backout and rollback are performed consecutively for each JLV component to return to the last known good operational state of the software and platform settings.

## Backout Strategy

The backout strategy is to uninstall the currently deployed JLV system components and restore the previously deployed version of JLV using the instructions listed in Rollback Procedures.

## Backout Considerations

The following subsections detail the considerations for backing out of the current installation of JLV.

### Load Testing

Load testing is currently being coordinated with the VA Enterprise Testing Service (ETS) team.

### User Acceptance Testing (UAT)

UAT results were not available at the time of this writing. When all testing cycles, including UAT, are complete, the data is made available in the VA JLV Product Repository on GitHub. See [Purpose](#_Purpose) for the link to the repository.

## Backout Criterion

The criterion for backing out of the current installation is that JLV does not operate as intended when tested by VA and partner testers and the JLV Support team.

## Backout Risks

The risks for executing the backout are minimal because a backout is performed during planned downtime when users are not accessing the system. Once the restored system is online and validated, user access continues.

If a backout is initiated later in the deployment window, restoration time may exceed the downtime planned for deployment. This risk is mitigated by scheduling deployments for weekends and other times when expected usage levels are low.

## Authority for Backout

If a backout is necessary, approval for the backout comes from the VA PM, REDACTED.

## Backout Procedures

Because backout and rollback are performed consecutively, the backout and rollback procedures are combined in Rollback Procedures.

## Backout Verification Procedures

See [Installation Verification Procedures](#_Installation_Verification_Procedure).

# Rollback Procedures

A rollback is performed after a backout. The rollback procedures restore the previously deployed version of JLV.

## Rollback Considerations

The consideration for performing a rollback is that the JLV application does not operate as intended when tested by the JLV Support team.

## Rollback Criterion

The criterion for performing a rollback is that the JLV application does not operate as intended when tested by the JLV Support team.

## Rollback Risks

The risks for executing a rollback are minimal because the procedure is performed during a planned and announced downtime when users are not accessing the system. Therefore, users would not have accessed the newly deployed version of JLV and changes to user configuration files would not have occurred. When the system is online and validated, user access continues.

If a rollback is initiated later in the deployment window, restoration time may exceed the planned downtime for deployment. This risk is mitigated by scheduling deployments for weekends and other times when expected usage levels are low.

## Authority for Rollback

If a rollback is necessary, approval for the rollback comes from the VA PM, REDACTED.

## Rollback Procedures

Perform the following steps to uninstall the newly deployed JLV components and restore the previous installation in the PITC and AITC environments.

A detailed list of the servers referenced in the installation verification procedures can be found in VA JLV Product Repository on GitHub. See [Purpose](#_Purpose) for the link to the repository.

1. Roll back jMeadows
	1. Remote desktop into the jMeadows server
	2. Log into the WebLogic Admin console on the jMeadows server
	3. Stop the jMeadows-3.0.1.0.0(PITC/AITC)-PROD.ear build; WebLogic also undeploys the build from the clustered server(s)
	4. Deploy the jMeadows-2.9.6.0.1-production.ear build, located in the builds directory D:\builds\archive; WebLogic also deploys the build to the clustered servers(s) (See Installation Procedures and Installation Verification Procedures for more information.)
	5. Start the application
2. Roll back the JLV application
	1. Remote desktop into the Web server
	2. Log into the WebLogic Admin console on the Web server
	3. Stop the JLV-3.0.0.0.3(PITC/AITC)-PROD.war build; WebLogic also undeploys it from the clustered server(s)
	4. Deploy the JLV-3.0.0.0.2-production.war build, located in the builds directory D:\builds\archive; WebLogic also deploys it to the clustered server(s)
	5. Start the application
3. Roll back VDS
	1. Remote desktop into the VDS server
	2. Log into the WebLogic Admin console on the VDS server
	3. Stop the *VistaDataService-3.0.1.0.0(PITC/AITC)-PROD.war* build; WebLogic also undeploys the build from the clustered server(s)
	4. Deploy the *VistaDataService-2.9.6.0.3-production.war* build, located in the builds directory D:\builds\archive; WebLogic also deploys the build to the clustered server(s)
	5. Start the application
4. Roll back the JLV DB (15-minute time estimate)
	1. Remote desktop into DB
	2. Open SSMS
	3. Connect to localhost
	4. Restore the JLV DB using SSMS, using the backup files created prior to installation (See [Installation Procedures](#_Installation_Procedures).)
5. Roll back Report Builder
	1. Remote desktop into jMeadows
	2. Log into the WebLogic Admin console
	3. Stop the reportbuilder-3.0.1.0-production\_VA.ear build; WebLogic also undeploys the build from the clustered server(s)
	4. Deploy the reportbuilder-2.9.6.0.3-production\_VA.ear build, located in the builds directory D:\builds\archive; WebLogic also deploys the build to the clustered server(s)
	5. Start the application
6. Roll back EHRM Service
	1. SSH into the EHRM server
	2. Remove the 3.0.1 ehrm.war located in /u01/app/apache/tomcat/latest/webapps
	3. Rename ehrm.war.backup to ehrm.war located in /u01/app/apache/tomcat/latest/webapps

## Rollback Verification Procedures

After completing the rollback procedures, perform the validation steps in [Installation Verification Procedures](#_Installation_Verification_Procedure). If all else fails, restore the servers from the nightly VM snapshots taken prior to the installation.

1. Acronyms and Abbreviations

Table 8 lists the acronyms and abbreviations are used throughout this document.

Table 8: Acronyms and Abbreviations

| Acronym | Definition |
| --- | --- |
| AD | Active Directory |
| AITC | Austin Information Technology Center |
| API | Application Programming Interface |
| ATO | Authority to Operate |
| BHIE | Bidirectional Health Information Exchange |
| CA | Computer Associates |
| CDR | Clinical Data Repository |
| CM | Change Management |
| CHG | Change Order |
| COR | Contracting Officer’s Representative |
| CVIX | Central VistA Imaging Exchange |
| DAS | Data Access Service |
| DB | Database |
| DBA | Database Administrator |
| DES | Data Exchange Service |
| DIBRG | Deployment, Installation, Backout, and Rollback Guide |
| DOD | Department of Defense |
| EHR | Electronic Health Record |
| EHRM | Electronic Health Record Modernization |
| EP | Elevated Privilege |
| ePAS | Electronic Permission Access System |
| EPMO | Enterprise Program Management Office |
| FEHR | Federal Electronic Health Record |
| FHIR | Fast Healthcare Interoperability Resources |
| GB | Gigabyte |
| GTM | Global Traffic Manager |
| GUI | Graphical User Interface |
| HAIMS | Healthcare Artifact and Image Management Solution |
| HIE | Health Information Exchange |
| HRG | Hawaii Resources Group |
| HTTPS | Hypertext Transfer Protocol Secure |
| IAM | Identity and Access Management |
| IP | Internet Protocol |
| ITOPS IO | IT Operations and Services (ITOPS),Infrastructure Operations (IO) |
| IT | Information Technology |
| JDBC | Java Database Connectivity |
| JLV | Joint Longitudinal Viewer |
| LDAP | Lightweight Directory Access Protocol |
| MHS | Military Health System |
| MS | Microsoft |
| MPI | Master Person Index |
| OEHRM | Office of Electronic Health Record Modernization |
| OIT | Office of Information and Technology |
| PCMM | Patient Centered Management Module |
| PDWS | Patient Discovery Web Service |
| PDF | Portable Document Format |
| PITC | Philadelphia Information Technology Center |
| PM | Program Manager or Project Manager |
| POC | Point of Contact |
| POM | Production Operations Manual |
| QoS | Quality of Service |
| RAM | Random Access Memory |
| REST | Representational State Transfer |
| RPC | Remote Procedure Calls |
| RRR | Release Readiness Report |
| SOAP | Simple Object Access Protocol |
| SMS | Systems Made Simple |
| SNOW | Service Now |
| SSMS | SQL Server Management Studio |
| SSOi | Single Sign on Internal |
| SQL | Structured Query Language |
| TCP | Transmission Control Protocol |
| TMDS | Theater Medical Data Store |
| UAT | User Acceptance Testing |
| URL | Universal Resource Locator |
| VA | Department of Veterans Affairs |
| VDS | VistA Data Service |
| VistA | Veterans Information Systems and Technology Architecture |
| VM | Virtual Machine |

1. Active Directory (AD), Application Program Interface (API), Bidirectional Health Information Exchange (BHIE), Central VistA Imaging Exchange (CVIX), Clinical Data Repository (CDR), Computer Associates (CA), Data Access Service (DAS), Data Exchange Service (DES), , Electronic Health Record Modernization (EHRM), Fast Healthcare Interoperability Resources (FHIR), Healthcare Artifact and Image Management Solution (HAIMS), Health Information Exchange (HIE) HyperText Transfer Protocol Secure (HTTPS), Internet Protocol (IP), Java Database (DB) Connectivity (JDBC), Lightweight Directory Access Protocol (LDAP), Master Person Index (MPI), Military Health System (MHS), Patient Discovery Web Service (PDWS), Quality of Service (QoS), Remote Procedure Calls (RPCs), REpresentational State Transfer (REST), Single Sign On Internal (SSOi), Simple Object Access Protocol (SOAP), Theater Medical Data Store (TMDS), Transmission Control Protocol (TCP), Veterans Health Information Systems and Technology Architecture (VistA) Data Service (VDS) [↑](#footnote-ref-2)