# Pharmacy Reengineering (PRE) Inbound
ePrescribing 4.0

# Deployment, Installation, Rollback, and Back-Out Guide

January 2021

Department of Veterans Affairs

Office of Information and Technology (OI&T)

Revision History

| Date | Version | Description | Author |
| --- | --- | --- | --- |
| 01/28/2021 | 4.0 | Updates for changes with 4.0.5.012 reference: pg4 3.1, pg5 3.2.1, pg7 3.2.3, pg9 4.1, pg19 4.2, pg39 4.8 | Technatomy |
| 06/06/2019 | 2.6 | Updates for changes with 3.1.0.005 reference: pg: 117, 127, and 132 Updated Title page to month of June | Technatomy |
| 05/07/2019 | 2.5 | Updates for changes with 3.1.0.004 reference: pg 127, 132, 145, 146, and 150 Updated Title page to month of March | Technatomy |
| 03/11/2019 | 2.4 | Updates for changes with 3.1.0.003 reference: pg 127, 132, 145, 146, and 150 Updated Title page to month of February | Technatomy |
| 10/29/2018 | 2.3 | Update Title page to month of November | Technatomy |
| 10/24/2018 | 2.2 | Updates for changes with 3.0.5.008 reference: pg 132 | Technatomy |
| 09/21/2018 | 2.1 | Updated to address VIP RA Comments Sections: 5.6.1, 5.7.1, 6.5.2, 6.5.2.1 | Technatomy |
| 09/19/2018 | 2.0 | Updates for changes with 3.0.5.005. | Technatomy |
| 07/26/2017 | 0.93 | Updates for changes with 2.0.4.057. | Technatomy |
| 07/20/2017 | 0.92 | Updates for changes with 2.0.4.057. | Technatomy |
| 06/27/2017 | 0.91 | Updates for changes with 2.0.4.054. | Technatomy |
| 05/22/2017 | 0.8 | Updates for changes with 2.0.4.048. | Technatomy |
| 05/10/2017 | 0.7 | Updates for changes with 2.0.3.047. | Technatomy |
| 04/25/2017 | 0.6 | Updates with corrected information for Staging, PreProd and Production. | Technatomy |
| 04/12/2017 | 0.5 | Updates with corrected information for Staging, PreProd and Production. | Technatomy |
| 02/15/2017 | 0.4 | Updates with corrected information for Staging, PreProd and Production. New sections for SSOi. | Technatomy |
| 02/07/2017 | 0.3 | Multiple updates with new steps introduced throughout Build 1, cleanup for Staging, PreProd and Production. | Technatomy |
| 11/10/2016 | 0.2 | Sprint Update – Added draft steps for rolling back Weblogic; added the VistA Patch #; added a placeholder for backing out the database. | Technatomy |
| 10/27/2016 | 0.1 | Initial Draft (Template Version 2.2 March 2016) | Technatomy |

# Artifact Rationale

This document describes the Deployment, Installation, Back-out, and Rollback Plan for new products going into the VA Enterprise. The plan includes information about system support, issue tracking, escalation processes, and roles and responsibilities involved in all those activities. Its purpose is to provide clients, stakeholders, and support personnel with a smooth transition to the new product or software, and should be structured appropriately, to reflect particulars of these procedures at a single or at multiple locations.

Per the Veteran-focused Integrated Process (VIP) Guide, the Deployment, Installation, Back-out, and Rollback Plan is required to be completed prior to Critical Decision Point #2 (CD #2), with the expectation that it will be updated throughout the lifecycle of the project for each build, as needed.

Table of Contents

1.1	Purpose	1

1.2	Dependencies	1

1.3	Constraints	2

2.	Roles and Responsibilities	3

3.	Deployment	4

3.1	Timeline	4

3.2	Site Readiness Assessment	4

3.2.2	Deployment Topology (Targeted Architecture)	7

3.2.3	Site Information (Locations, Deployment Recipients)	7

3.3	Resources	7

3.3.1	Facility Specifics	7

3.3.2	Hardware	8

3.3.3	Software	8

3.3.4	Communications	8

3.3.4.1	Deployment/Installation/Back-Out Checklist	9

4.	Installation	9

4.1	Pre-installation and System Requirements	9

4.1.1	Pre-requisites	9

4.1.2	Environment Configurations	11

4.2	Platform Installation and Preparation	19

4.2.1	X Windows on VM1 and VM2	19

4.2.2	Setup Administration Accounts on VM1 and VM2	19

4.2.3	Install Java on VM1 and VM2	20

4.2.4	Apache Installation on VM1 and VM2	22

4.2.5	Apache Configuration on VM1 and VM2	22

4.2.6	Certificate Configuration	24

4.2.7	Create NSS certificate database on VM1	25

4.2.8	Create NSS certificate database on VM2	26

4.2.9	NSS Configuration on VM1 and VM2	27

4.2.10	NSS Configuration on VM2	28

4.2.11	Install Apache Plug-in for WebLogic on VM1 and VM2	29

4.2.12	Install Centrify for Apache on VM1 and VM2	30

4.2.13	Install IEP CPanel on VM1 and VM2	31

4.2.14	Install Apache SSOi Web Agent on VM1	32

4.2.15	Configure Apache SSOi Web Agent on VM1	33

4.2.16	Post Configure Edits for Apache SSOi Web Agent on VM1	36

4.3	Download and Extract Files	39

4.4	Database Creation	39

4.5	Installation Scripts	39

4.6	Cron Scripts	39

4.7	Access Requirements and Skills Needed for the Installation	39

4.8	Installation Procedure	39

4.8.1	WebLogic Installation	39

4.8.1.1	Install WebLogic on VM1 and VM2	39

4.8.1.2	Set Temporary Environment on VM1	68

4.8.1.3	Create a Domain Boot Identity File on VM1	68

4.8.1.4	Copy Identity/Trust Store Files on VM1	68

4.8.1.5	Configure nodemanager Identity/Trust Store on VM1	68

4.8.1.6	Configure TLS on VM1	69

4.8.1.7	Copy Identity/Trust Store Files on VM2	69

4.8.1.8	Configure nodemanager Identity/Trust Store on VM2	69

4.8.1.9	Disable basic authentication on VM1	69

4.8.1.10	Configure JPA for Domain on VM1	70

4.8.1.11	Create Startup/Shutdown Scripts on VM1	70

4.8.1.12	Start up Weblogic Admin Console on VM1	70

4.8.1.13	Log into Weblogic Admin Console on VM1	71

4.8.1.14	Create Inbound eRx Datasource	73

4.8.1.15	Configure Identity/Trust Store File on Managed Servers	84

4.8.1.16	Pack Domain on VM1	93

4.8.1.17	Unpack Domain on VM2	93

4.8.1.18	Copy Identity/Trust Store Files on VM2	93

4.8.1.19	Enroll VM2	93

4.8.1.20	Check Node Manager on Each WebLogic Machine	94

4.8.1.21	Create a Boot Identity File for Managed Servers	94

4.8.1.22	Deploy Test Application	94

4.8.1.23	Configure JPA for Domain on VM2	103

4.8.1.24	Install VistALink on VM1 and VM2	103

4.8.1.25	Configure VistALink on VM1 and VM2	105

4.8.1.26	Stop and start Node Manager and Domain on VM1, VM2	105

4.8.1.27	Deploy VistALink Libraries	106

4.8.1.28	Deploy VistALink Adapters	124

4.8.2	Inbound eRx Application Installation	131

4.8.2.1	Install Inbound eRx Application	131

4.8.2.2	Create Startup/Shutdown Scripts	147

4.8.2.3	Shut Down Domain	148

4.8.2.4	Shut Down Nodemanagers	148

4.8.3	Pentaho Installation	149

4.8.3.1	Pentaho Software Installation on VM1 and VM2	149

4.8.3.2	Pentaho Repository Definition Import on VM1	149

4.9	Installation Verification Procedure	150

4.10	System Configuration	150

4.11	Database Tuning	150

5.	Back-Out Procedure	150

5.1	Back-Out Strategy	150

5.2	Back-Out Considerations	150

5.2.1	Load Testing	150

5.2.2	User Acceptance Testing	150

5.3	Back-Out Criteria	150

5.4	Back-Out Risks	151

5.5	Authority for Back-Out	151

5.6	Back-Out Procedure	151

5.6.1	Back-Out of Database	151

5.6.2	Back-Out of WebLogic	151

5.7	Back-out Verification Procedure	154

6.	Rollback Procedure	154

6.1	Rollback Considerations	154

6.2	Rollback Criteria	154

6.3	Rollback Risks	154

6.4	Authority for Rollback	154

6.5	Rollback Procedure	154

6.5.1	Rollback of Database	154

6.5.2	Rollback WebLogic	155

6.5.2.1	Remove New Release	155

6.5.2.2	Deploy Rolled-Back Release	156

6.5.3	Rollback VistA Patch	158

6.6	Rollback Verification Procedure	158

6.6.1.1	Validation of Roll Back Procedure	158

7.	Operational Procedures	158

7.1	Startup Procedures	158

7.1.1	Start Weblogic Node Managers and Admin Console	158

7.1.2	Managed Servers	159

7.1.3	Pentaho Services Startup	159

7.2	Shut Down Procedures	160

7.2.1	Pentaho Services Shutdown	160

7.2.2	WebLogic Application Server Shutdown	160

Table of Figures

Figure 1: Inbound eRx Application Context Diagram	1

Figure 2: High-Level eRx Architecture	6

Figure 3: Install WebLogic – Oracle Fusion Middleware Installation Inventory Setup	40

Figure 4: Install WebLogic – Oracle Universal Installer Dialog Box	40

Figure 5: Install WebLogic – Oracle Fusion Middleware WebLogic Server and Coherence Installer Screen	41

Figure 6: Install WebLogic – Installation Location	43

Figure 7: Install WebLogic – Installation Type	44

Figure 8: Install WebLogic – Prerequisite Checks	45

Figure 9: Install WebLogic – Installation Summary Screen	46

Figure 10: Install WebLogic – Installation Progress Screen	47

Figure 11: Install WebLogic – Installation Complete	48

Figure 12: Install WebLogic – Oracle Configuration Wizard Splash Screen	49

Figure 13: Install WebLogic – Create New Domain	50

Figure 14: Install WebLogic – Templates Screen	51

Figure 15: Install WebLogic – Administrator Account Screen	52

Figure 16: Install WebLogic - Domain Mode and JDK	53

Figure 17: Install WebLogic– Advanced Configuration	54

Figure 18: Install WebLogic – Administration Server Screen	55

Figure 19: Install WebLogic – Node Manager	56

Figure 20: Install WebLogic – Managed Servers	57

Figure 21: Install WebLogic – Clusters	58

Figure 22: Install WebLogic – Assign Servers to Clusters	61

Figure 23: Install WebLogic – Machines	62

Figure 24: Install WebLogic – Assign Servers to Machines	63

Figure 25: Install WebLogic – Configuration Summary Screen	66

Figure 26: Install WebLogic - Configuration Success	67

Figure 27: Create Inbound eRx Datasource – Datasources	73

Figure 28: Create Inbound eRx Datasource – Datasource Properties	74

Figure 29: Create Inbound eRx Datasource – Database Driver	75

Figure 30: Create Inbound eRx Datasource – Transaction Properties	76

Figure 31: Create Inbound eRx Datasource – Connection Properties	77

Figure 32: Create Inbound eRx Datasource – Test Connection	78

Figure 33: Create Inbound eRx Datasource – Select Targets/Finish	79

Figure 34: Create Inbound eRx Datasource – Modify New Datasource	80

Figure 35: Inbound eRx Datasource –Connection Pool Properties	81

Figure 36: Inbound eRx Datasource –Connection Pool Advanced Properties	82

Figure 37: Inbound eRx Datasource – Wrap Data Type Property	83

Figure 38: Configure Identity/Trust Store File – Access Server Configuration Page	84

Figure 39: Configure Identity/Trust Store File – Change Keystores	85

Figure 40: Configure Identity/Trust Store File – Keystores – Select Custom Identify and Custom Trust	86

Figure 41: Configure Identity/Trust Store File – Modify Keystore Settings	87

Figure 42: Configure Identity/Trust Store File – Modify SSL Settings	88

Figure 43: Configure Identity/Trust Store File – Managed Server 2 Configuration	89

Figure 44: Configure Identity/Trust Store File – Admin Server Configuration	90

Figure 45: Configure Identity/Trust Store File – Admin Server Configuration	91

Figure 46: Configure Identity/Trust Store File – Admin Server Configuration	92

Figure 47: Deploy Test Application: Deployments Page	95

Figure 48: Deploy Test Application – Install	95

Figure 49: Deploy Test Application – WAR File	96

Figure 50: Deploy Test Application – Accept Default Application Deployment	96

Figure 51: Deploy Test Application – Select Deployment Target	97

Figure 52: Deploy Test Application – Verify Deployment Settings	98

Figure 53: Deploy Test Application – Verify Deployment Settings (Finish)	99

Figure 54: Deploy Test Application – Verify “benefits” Settings	100

Figure 55: Deploy Test Application – Summary of Servers Table	101

Figure 56: Deploy Test Application – Servers Running	101

Figure 57: Deploy Test Application – Open Dizzyworld Benefits Application	102

Figure 58: Deploy Test Application – Shutdown Servers	102

Figure 59: Deploy VistA Link Libraries – Deployments	106

Figure 60: Deploy VistA Link Libraries – Select log4j Library to deploy	107

Figure 61: Deploy VistA Link Libraries – Select Deployment Targets	108

Figure 62: Deploy VistA Link Libraries – Summary of Deployments Verification 1	109

Figure 63: Deploy VistA Link Libraries – Summary of Deployments Verification 2	110

Figure 64: Deploy VistA Link Libraries – Deployment Configuration Screen	111

Figure 65: Deploy VistA Link Libraries – Deployments	112

Figure 66: Deploy VistA Link Libraries – Select vljConnector-1.6.0.028.jar Library to deploy	113

Figure 67: Deploy VistA Link Libraries – Select Deployment Targets	114

Figure 68: Deploy VistA Link Libraries – Summary of Deployments Verification 1	115

Figure 69: Deploy VistA Link Libraries – Summary of Deployments Verification 2	116

Figure 70: Deploy VistA Link Libraries – Deployment Configuration Screen	117

Figure 71: Deploy VistA Link Libraries – Deployments	118

Figure 72: Deploy VistA Link Libraries – Select log4j Library to deploy	119

Figure 73: Deploy VistA Link Libraries – Select Deployment Targets	120

Figure 74: Deploy VistA Link Libraries – Summary of Deployments Verification 1	121

Figure 75: Deploy VistA Link Libraries – Summary of Deployments Verification 2	122

Figure 76: Deploy VistA Link Libraries – Deployment Configuration Screen	123

Figure 77: Deploy VistALink Adapter – Deployments	125

Figure 78: Deploy VistALink Adapter – Select vljxxx_apapter to install	126

Figure 79: Deploy VistALink Adapter – Select Deployment Type	127

Figure 80: Deploy VistALink Adapter – Select Deployment Targets	127

Figure 81: Deploy VistALink Adapter – Adapter Optional Settings	128

Figure 82: Deploy VistALink Adapter – Finish Adapter Installation	129

Figure 83: Deploy VistALink Adapter – Start Resource Adapter	130

Figure 84: Install Inbound eRx Application – Configure Servers	132

Figure 85: Install Inbound eRx Application – Verify Server Settings	133

Figure 86: Install Inbound eRx Application – Verify General & Keystore Settings	134

Figure 87: Install Inbound eRx Application – Verify SSL Settings	135

Figure 88: Install Inbound eRx Application – Summary of Deployments	136

Figure 89: Install Inbound eRx Application – Install New Deployment of INB_ERX	136

Figure 90: Install Inbound eRx Application – Select INB_ERX Deployment Targets	137

Figure 91: Install Inbound eRx Application – Verify INB_ERX Deployment Settings	138

Figure 92: Install Inbound eRx Application – Verify INB_ERX Deployment Settings (Finish)	139

Figure 93: Install Inbound eRx Application – Verify INB_ERX Deployment Configuration Settings	140

Figure 94: Install Inbound eRx Application – Install New Deployment of INB_ERX_UI	141

Figure 95: Install Inbound eRx Application – Select INB_ERX_UI Deployment Targets	142

Figure 96: Install Inbound eRx Application – Verify INB_ERX_UI Deployment Settings	143

Figure 97: Install Inbound eRx Application – Verify INB_ERX_UI Deployment Settings (Finish)	144

Figure 98: Install Inbound eRx Application – Verify INB_ERX_UI Deployment Configuration Settings	145

Figure 99: Install Inbound eRx Application – Start  erx Servers	146

Figure 100: Install Inbound eRx Application – erx Servers Running	147

List of Tables

Table 1: Deployment, Installation, Back-out, and Rollback Roles and Responsibilities	3

Table 2: Deployment Timeline	4

Table 3: Site Preparation	7

Table 4: Software Specifications	8

Table 5: Deployment/Installation/Back-Out Checklist	9

Table 6: Development/SQA Detailed VM Requirements	9

Table 7: Staging Detailed VM Requirements	10

Table 8: Pre-Production Detailed VM Requirements	10

Table 9: Production Detailed VM Requirements	10

Table 10: Environment Variables	11

Table 11: Environment Variables (Continued)	12

Table 12: Symbolic Names by Environment	13

Table 13: Symbolic Names by Environment (cont)	14

Table 14: Symbolic Names by Environment (cont)	14

Table 15: Symbolic Names by Environment (cont)	15

Table 16: Symbolic Names by Environment (cont)	16

Table 17: Symbolic Names by Environment (cont)	17

Table 18: Symbolic Names for sensitive items	18

- Introduction

This document describes how to deploy and install the various components of the software for the Pharmacy Reengineering (PRE) Inbound ePrescribing (eRx) project, as well as how to back-out the product and rollback to a previous version or data set. This document is a companion to the project charter and management plan for this effort. In cases where a non-developed Commercial Off-the-Shelf (COTS) product is being installed, the vendor provided User and Installation Guide may be used, but the Back-Out Recovery strategy still needs to be included in this document.

Veterans Health Administration (VHA), Patient Care Services (PCS) and Pharmacy Benefits Management (PBM) has requested a new capability as part of the PRE program to receive inbound electronic prescriptions (e-prescriptions or eRxs) from an external provider (e.g., a doctor not associated with the Department of Veterans Affairs [VA], medical staff at a Department of Defense [DoD] military treatment facility, etc.). They also seek to have the ability to transfer prescriptions electronically between pharmacies, both VA to VA, as well as VA to non-VA (ideally). Once received, these prescriptions will then be fed into the existing Veterans Health Information Systems and Technology Architecture (VistA) Outpatient Pharmacy (OP) for processing and dispensing.

## Purpose

The purpose of this plan is to provide a single, common document that describes how, when, where, and to whom the PRE Inbound eRx application will be deployed and installed, as well as how it is to be backed out and rolled back, if necessary. The plan also identifies resources, communications plan, and rollout schedule. Specific instructions for installation, back-out, and rollback are included in this document.

## Dependencies

Figure 2 depicts the Inbound eRx application and the external systems that it interacts with, including the following: Change Healthcare, Master Veteran Index (MVI), Eligibility & Enrollment (E&E), Health Data Repository (HDR), and VistA OP.

Figure 1: Inbound eRx Application Context Diagram

## Constraints

Design constraints that pertain to the PRE Inbound eRx implementation include the following:

Existing interfaces will be implemented with the least possible change in order to support existing client system implementations. However, it is recognized that in some circumstances, a change to the interface may be necessary in order to support PRE Inbound eRx requirements or to accommodate technology or frameworks used for PRE Inbound eRx development. One key change is the need for service consumers to maintain the session state and provide this to PRE Inbound eRx on each call. This change is necessary to provide stateless services, as required by the VA Service-Oriented Architecture (SOA).

The Java language and Java Enterprise Edition (JEE) platform will be used to develop the PRE Inbound eRx.

Security policies and mechanisms for SOA middleware are currently being developed and updated. The timeframes for the production ready versions may not coincide with the PRE Inbound eRx effort. This includes solutions to the VistA anonymous login and authorization/authentication for the middleware running on non-VistA platforms as part of the enterprise SOA architecture.

The application user interfaces (UI) must follow enterprise common UI templates and style guidelines.

Application user interfaces must comply with Section 508.

The application must comply with VA Enterprise Architecture published data standards (HL7, National Council for Prescription Drug Programs [NCPDP]).

Inbound eRx must identify and leverage authoritative information sources for data retrieval and manipulation.

The application must operate optimally using information from the authoritative source or receive permission for caching data locally.

The team must configure system/and server platforms used by the application using standard system images published in the current VA Release Architecture.

The team must publish relational and object oriented databases utilized by the solution in the current VA Release Architecture.

The team must base application production capacity requirements on workload analysis, simulated workload benchmark tests, or application performance models.

The team must base application storage capacity requirements on detailed capacity analysis and/or models.

The team must design the solution to operate within the current VA Local Area Network (LAN) and Wide Area Network (WAN) network configurations.

The deployment environment must meet the performance and downtime monitoring requirements of the solution.

The team and data center must develop and provision a disaster recovery plan.

All critical infrastructure components (including data) must be located at multiple physical locations.

The application backup and restore solution must meet data recovery requirements [Recovery Point Objectives (RPO) and Recovery Time Objectives (RTO)].

The application UIs must exist as browser based UIs and roll and scroll in VistA.

The application must establish secure access paths for accessing the application and application data.

The solution must document specific reasons for all limited, external access to data, including the need to know along with security, privacy and other legal restrictions.

The solution must implement appropriate controls that prevent unwarranted disclosure of sensitive, Personally Identifiable Information (PII), or Protected Health Information (PHI).

The team must base all system interfaces (both external and internal) implemented by the solution on open standards such as SOAP, REST, JMS, MQ, HTTPS and standard message formats such as HL7and NCPDP.

The solution must access available enterprise information through services.

The VA TRM must identify all products and standards used by this solution as permissible for usage.

# Roles and Responsibilities

This section outlines the roles and responsibilities for managing the deployment of the PRE Inbound eRx system.

Table 1: Deployment, Installation, Back-out, and Rollback Roles and Responsibilities

| ID | Team | Phase / Role | Tasks | Project Phase (See Schedule) |
| --- | --- | --- | --- | --- |
| 1 | FO, EO, NDCP or Product Development (depending upon project ownership) | Deployment | Plan and schedule deployment (including orchestration with vendors). | Deployment |
| 2 | FO, EO, NDCP or Product Development (depending upon project ownership) | Deployment | Determine and document the roles and responsibilities of those involved in the deployment. | Design/Build |
| 3 | FO, EO, or NDCP | Deployment | Test for operational readiness. | Design/Build |
| 4 | FO, EO, or NDCP | Deployment | Execute deployment. | Design/Build |
| 5 | FO, EO, or NDCP | Installation | Plan and schedule installation. | Deployment |
| 6 | Regional PM/ Field Implementation Services (FIS)/ Office of Policy and Planning (OPP) PM | Installation | Ensure authority to operate and that certificate authority security documentation is in place. | Design/Build |
| 7 | Regional PM/FIS/OPP PM/ Nat’l Education & Training | Installations | Coordinate training. | Deployment |
| 8 | FO, EO, NDCP or Product Development (depending upon project ownership) | Back-out | Confirm availability of back-out instructions and back-out strategy (what are the criteria that trigger a back-out). | Deployment |
| 9 | FO, EO, NDCP or Product Development (depending upon project ownership) | Post Deployment | Hardware, Software and System Support. | Maintenance |

# Deployment

The deployment is planned as a phased rollout. This type of rollout is best suited for the rapid turnaround time and repeat nature of the installations required for this project.

## Timeline

The deployment and installation is scheduled to run for 18 months as depicted in the master deployment schedule. The timelines are depicted in the Deployment Timeline table below.

Table 2: Deployment Timeline

| VIP Build | Delivery Dates |
| --- | --- |
| VIP Build 1 - NewRx and Cancel Rx Request/Response | 09/23/19-12/20/19 |
| VIP Build 2 - RxRenewal Request/Response | 12/23/19-04/10/20 |
| VIP Build 3 - RxChange / Rational Migration | 03/23/20-06/12/20 |
| VIP Build 4 - RxChange / Rational Migration | 06/15/20-09/04/20 |
| VIP Build 5 - Regression Testing, Bug fixes, Certification Test | 09/08/20-10/16/20 |
| IOC Preparation and Testing | 10/19/20-12/10/20 |

## Site Readiness Assessment

This section discusses the locations that will receive the PRE Inbound eRx application deployment. Topology determinations are made by Enterprise Systems Engineering (ESE) and vetted by Field Operations (FO), National Data Center Program (NDCP), and AITC during the design phase as appropriate. Field site coordination is done by FO unless otherwise stipulated by FO.

The product will be released by the PRE Inbound eRx Configuration Manager to the AITC Build Manager via a Change Order. The AITC Build Manager will follow the installation steps in Section 4 to complete the product’s activation at AITC and for the Disaster Recovery server. The Implementation Manager has assured site readiness by assessing the readiness of the receiving site to deploy the product. AITC, under contract, will provide the product dependencies, power, equipment, space, manpower, etc., to ensure the successful activation of this product.

    - Application Architecture

The following diagram represents the high-level architecture for the eRx application.

Figure 2: High-Level eRx Architecture

### Deployment Topology (Targeted Architecture)

This product will be released to AITC. The AITC, under contract, will house and secure this product on its Pre-Production and then Production servers. A few field located super users will be given access upon National Release. The PRE Inbound eRx system will be available to VA users on a continuous basis (excluding scheduled maintenance activities). Clustering at the application and web services servers will provide high availability and failover capabilities at the application tier and presentation tier. The servers will be load-balanced to distribute uniform processing across all servers.

Additionally, a VistA patch will be released to all VistA sites.

### Site Information (Locations, Deployment Recipients)

AITC will host the web and application servers for the PRE Inbound eRx system.

Initial Operating Capability (IOC) will occur in October of 2020. IOC sites are:

- VA Honolulu Regional Office

- Fayetteville VAMC Veterans Health Care System of the Ozarks

- Health Administration Center (Meds by Mail)

- Indianapolis, IN VA Medical Center

Site Preparation

No preparation is required for the individual VistA sites installing the VistA patch or using the Inbound eRx application.

The following table describes preparation required by AITC prior to deployment.

Table 3: Site Preparation

| Site/Other | Problem/Change Needed | Features to Adapt/Modify to New Product | Actions/Steps | Owner |
| --- | --- | --- | --- | --- |
| AITC | Creation of VMs for application hosting | N/A | - Software Installation - Network configuration | ESE |

## Resources

This section describes the hardware, software, and communications for the deployment of Inbound eRx, where applicable.

### Facility Specifics

No facility-specific features are required for this deployment.

### Hardware

As middleware, PRE Inbound eRx requires no hardware to install.

### Software

The following table describes the software specifications required prior to deployment.

Table 4: Software Specifications

| Required Software | Make | Version | Configuration | Manufacturer | Other |
| --- | --- | --- | --- | --- | --- |
| WebLogic Application Server | Application Server | 12.2.1.4 | Clustered | Oracle |  |
| Oracle Database | Database | 19.0.0.0.0 | Standalone (not synchronized across data centers) | Oracle |  |
| Pentaho Data Integration | Data Integration Tool | 9.0.0.0 | Standalone | Pentaho (a Hitachi Group Company) |  |

Please see the Roles and Responsibilities table in Section 2 above for details about who is responsible for preparing the site to meet these software specifications.

The software components will be staged at the following location:

\\vaauspecdbs801.aac.dva.va.gov\AITC\IEP-eRx\downloads

Application deployment packages will be staged at the following location:

\\vaauspecdbs801.aac.dva.va.gov\AITC\IEP-eRx\v.4.0\deployments

### Communications

This section outlines the communications to be distributed to the business user community:

Communication between the development team and AITC will occur via email and conference calls scheduled through Microsoft Lync.

Notification of scheduled maintenance periods that require the service to be offline or that may degrade system performance will be disseminated to the business user community a minimum of 48 hours prior to the scheduled event.

Notification to VA users for unscheduled system outages or other events that impact the response time will be distributed within 30 minutes of the occurrence.

Notification will be distributed to VA users regarding technical help desk support for obtaining assistance with receiving and processing inbound eRxs, and sending and receiving eRx transfers.

#### Deployment/Installation/Back-Out Checklist

The table below outlines the coordination effort and documents the day/time/individual when each activity (deploy, install, back-out) is completed for Inbound eRx.

Table 5: Deployment/Installation/Back-Out Checklist

| Activity | Day | Time | Individual who completed task |
| --- | --- | --- | --- |
| Deploy | TBD |  |  |
| Install | TBD |  |  |
| Back-Out | TBD |  |  |

# Installation

This section outlines the installation steps for the various Inbound eRx components.

The highlighted sections throughout this document indicate that that the text will be modified in future versions of this document.

## Pre-installation and System Requirements

This section outlines the minimum requirements for the product to be installed, as well as the recommended hardware and software system requirements.

### Pre-requisites

The following table outlines the specifications for VM.

Table 6: Development/SQA Detailed VM Requirements

| RAM (GB) | Space (GB) | CPUs | OS | VM Description/Use/DNS Required |
| --- | --- | --- | --- | --- |
| 16 | 300 | 4 | RHEL 7 | DEV1 DB Server running Oracle |
| 16 | 300 | 4 | RHEL 7 | DEV2 DB Server running Oracle |
| 16 | 300 | 4 | RHEL 7 | SQA1 DB Server running Oracle |
| 16 | 300 | 4 | RHEL 7 | DEV1 AP Server running Apache/WebLogic |
| 16 | 300 | 4 | RHEL 7 | DEV2 AP Server running Apache/WebLogic |
| 16 | 300 | 4 | RHEL 7 | DEV3 DB Server running Oracle/AP Server running Apache/WebLogic |
| 16 | 300 | 4 | RHEL 7 | DEV3 AP Server running Apache/WebLogic |
| 16 | 300 | 4 | RHEL 7 | SQA1 AP Server running Apache/WebLogic |
| 16 | 300 | 4 | RHEL 7 | SQA1 AP Server running Apache/WebLogic |

Table 7: Staging Detailed VM Requirements

| RAM (GB) | Space (GB) | CPUs | OS | VM Description/Use/DNS Required |
| --- | --- | --- | --- | --- |
| 16 | 800 | 4 | RHEL 7 | STAG1/STAG2 DB Server running Oracle |
| 16 | 300 | 4 | RHEL 7 | STAG1 Application Server running Apache/WebLogic |
| 16 | 300 | 4 | RHEL 7 | STAG1 Application Server running Apache/WebLogic |
| 16 | 300 | 4 | RHEL 7 | STAG2 Application Server running Apache/WebLogic |
| 16 | 300 | 4 | RHEL 7 | STAG2 Application Server running Apache/WebLogic |

Table 8: Pre-Production Detailed VM Requirements

| RAM (GB) | Space (GB) | CPUs | OS | VM Description/Use/DNS Required |
| --- | --- | --- | --- | --- |
| 16 | 1300 | 4 | RHEL 7 | PREP1 DB Server running Oracle |
| 16 | 1300 | 4 | RHEL 7 | PREP2 DB Server running Oracle |
| 16 | 300 | 4 | RHEL 7 | PREP1 Application Server running Apache/WebLogic |
| 16 | 300 | 4 | RHEL 7 | PREP1 Application Server running Apache/WebLogic |
| 16 | 300 | 4 | RHEL 7 | PREP2 Application Server running Apache/WebLogic |
| 16 | 300 | 4 | RHEL 7 | PREP2 Application Server running Apache/WebLogic |

Table 9: Production Detailed VM Requirements

| RAM (GB) | Space (GB) | CPUs | OS | VM Description/Use/DNS Required |
| --- | --- | --- | --- | --- |
| 16 | 1300 | 4 | RHEL 7 | PROD1 DB Server running Oracle |
| 16 | 1300 | 4 | RHEL 7 | PROD2 DB Server running Oracle |
| 16 | 300 | 4 | RHEL 7 | PROD1 Application Server running Apache/WebLogic |
| 16 | 300 | 4 | RHEL 7 | PROD1 Application Server running Apache/WebLogic |
| 16 | 300 | 4 | RHEL 7 | PROD2 Application Server running Apache/WebLogic |
| 16 | 300 | 4 | RHEL 7 | PROD2 Application Server running Apache/WebLogic |

### Environment Configurations

Table 10 lists Environment Variables values that should be substituted throughout this document as system administrators are completing the installation steps.

Table 10: Environment Variables

| ENV | ORACLE_BASE | WLS_HOME | DOMAIN_HOME |
| --- | --- | --- | --- |
| DEV1 | /u01/app/Oracle_Home | $ORACLE_BASE/wlserver | $ORACLE_BASE/user_projects/domains/erxdomain1 |
| DEV2 | /u01/app/Oracle_Home | $ORACLE_BASE/wlserver | $ORACLE_BASE/user_projects/domains/erxdomain2 |
| DEV3 | /u01/oracle | $ORACLE_BASE/wlserver | $ORACLE_BASE/user_projects/domains/iep-dev3 |
| SQA1 | /u01/app/Oracle_Home | $ORACLE_BASE/wlserver | $ORACLE_BASE/user_projects/domains/erxdomain1 |
| STAG1 | /u01/oracle | $ORACLE_BASE/wlserver | $ORACLE_BASE/user_projects/domains/iep-stage |
| STAG2 | /u01/oracle | $ORACLE_BASE/wlserver | $ORACLE_BASE/user_projects/domains/iep-stage2 |
| PREP1 | /u01/oracle | $ORACLE_BASE/wlserver | $ORACLE_BASE/user_projects/domains/iep-preprod |
| PREP2 | /u01/oracle | $ORACLE_BASE/wlserver | $ORACLE_BASE/user_projects/domains/ iep-preprod2 |
| PROD1 | /u01/oracle | $ORACLE_BASE/wlserver | $ORACLE_BASE/user_projects/domains/iep-prod |
| PROD2 | /u01/oracle | $ORACLE_BASE/wlserver | $ORACLE_BASE/user_projects/domains/iep-prod2 |

Table 11: Environment Variables (Continued)

| ENV | JAVA_HOME |  |  |
| --- | --- | --- | --- |
| DEV1 | /u01/app/java/latest | N/A | N/A |
| DEV2 | /u01/app/java/latest | N/A | N/A |
| DEV3 | /u01/oracle/java/latest | N/A | N/A |
| SQA1 | /u01/app/java/latest | N/A | N/A |
| STAG1 | /u01/app/java/latest | N/A | N/A |
| STAG2 | /u01/app/java/latest | N/A | N/A |
| PREP1 | /u01/app/java/latest | N/A | N/A |
| PREP2 | /u01/app/java/latest | N/A | N/A |
| PROD1 | /u01/oracle | $ORACLE_BASE/wlserver | $ORACLE_BASE/user_projects/domains/iep-prod |
| PROD2 | /u01/oracle | $ORACLE_BASE/wlserver | $ORACLE_BASE/user_projects/domains/iep-prod2 |

The following table lists the symbolic names that should be substituted throughout this document as system administrators are completing the installation steps.

Table 12: Symbolic Names by Environment

| ENV | vm1_fqdn | vm1_name | vm2_fqdn | vm2_name | domain |
| --- | --- | --- | --- | --- | --- |
| DEV1 | vaauserxappdev1.aac.va.gov | vaauserxappdev1 | vaauserxappdev2.aac.va.gov | vaauserxappdev2 | erxdomain1 |
| DEV2 | vaauserxappdev2.aac.va.gov | vaauserxappdev2 | vaauserxappdev1.aac.va.gov | vaauserxappdev1 | erxdomain2 |
| DEV3 | vaausapperx803.aac.va.gov | vaausapperx803 | vaausapperx804.aac.va.gov | vaausapperx804 | iep-dev3 |
| SQA1 | vaauserxappsqa1.aac.va.gov | vaauserxappdev1 | vaauserxappdev2.aac.va.gov | vaauserxappdev2 | erxdomain1 |
| STAG1 | vaausappiep402.aac.va.gov | vaausappiep402 | vaausappiep403.aac.va.gov | vaausappiep403 | iep-stage |
| STAG2 | vaausappiep621.aac.va.gov | vaausappiep621 | vaausappiep622.aac.va.gov | Vaausappiep622 | iep-stage2 |
| PREP1 | vaausappiep404.aac.va.gov | vaausappiep404 | vaausappiep405.aac.va.gov | vaausappiep405 | iep-preprod |
| PREP2 | vaausappiep421.aac.va.gov | vaausappiep421 | vaausappiep422.aac.va.gov | vaausappiep422 | iep-preprod2 |
| PROD1 | vaausappiep201.aac.va.gov | vaausappiep201 | vaausappiep202.aac.va.gov | vaausappiep202 | iep-prod |
| PROD2 | vaausappiep221.aac.va.gov | vaausappiep221 | vaausappiep222.aac.va.gov | vaausappiep222 | iep-prod2 |

Table 13: Symbolic Names by Environment (cont)

| ENV | env | Env | erx_port | proxy_fqdn | proxy_name | db_fqdn | db_name | db_port |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| DEV1 | dev1 | Dev1 | 8001 | vaauserxappdev1.aac.va.gov | vaauserxappdev1 | vaauserxdbsdev1.aac.va.gov | ERXD1 | 1549 |
| DEV2 | dev2 | Dev2 | 8003 | vaauserxappdev2.aac.va.gov | vaauserxappdev2 | vaauserxdbsdev2.aac.va.gov | ERXD2 | 1550 |
| DEV3 | dev2 | Dev3 | 8001 | vaausapperx803.aac.va.gov | vaausapperx803 | vaauserxdbsdev1.aac.va.gov | ERXD1 | 1549 |
| SQA1 | sqa1 | Sqa1 | 8001 | vaauserxappsqa2.aac.va.gov | vaauserxappsqa2 | vaauserxdbssqa1.aac.va.gov | ERXS1 | 1549 |
| STAG1 | stag1 | Stag1 | 8001 | vaausappiep402.aac.va.gov | vaausappiep403 | vaausdbsiep400.aac.va.gov | IEPQA | 1647 |
| STAG2 | stag2 | Stag2 | 8001 | vaausappiep622.aac.va.gov | vaausappiep622 | vaausdbsiep400.aac.va.gov | IEPQA2 | 1648 |
| PREP1 | prep1 | Prep1 | 8001 | vaausappiep404.aac.va.gov | vaausappiep404 | vaausdbsiep401.aac.va.gov | IEPY | 1647 |
| PREP2 | prep2 | Prep2 | 8001 | vaausappiep422.aac.va.gov | vaausappiep422 | vaausdbsiep420.aac.va.gov | IEPY2 | 1647 |
| PROD1 | prod1 | Prod1 | 8001 | vaausappiep201.aac.va.gov | vaausappiep201 | vaausdbsiep200.aac.va.gov | IEPP | 1647 |
| PROD2 | prod2 | Prod2 | 8001 | vaausappiep221.aac.va.gov | vaausappiep221 | vaausdbsiep220.aac.va.gov | IEPP2 | 1647 |

Table 14: Symbolic Names by Environment (cont)

| ENV | mserver1 | mserver2 | cluster | machine1 | machine2 |
| --- | --- | --- | --- | --- | --- |
| DEV1 | erx1 | erx2 | dev1 | Machine1 | Machine2 |
| DEV2 | erx1 | erx2 | dev1 | Machine1 | Machine2 |
| DEV3 | ManagedServer001 | ManagedServer002 | Cluster001 | Machine1 | Machine2 |
| SQA1 | erx1 | erx2 | dev1 | Machine1 | Machine2 |
| STAG2 | ManagedServer001 | ManagedServer002 | Cluster001 | Machine1 | Machine2 |
| STAG1 | ManagedServer001 | ManagedServer002 | Cluster001 | Machine1 | Machine2 |
| PREP2 | ManagedServer001 | ManagedServer002 | Cluster001 | Machine1 | Machine2 |
| PREP1 | ManagedServer001 | ManagedServer002 | Cluster001 | Machine1 | Machine2 |
| PROD2 | ManagedServer001 | ManagedServer002 | Cluster001 | Machine1 | Machine2 |
| PROD1 | ManagedServer001 | ManagedServer002 | Cluster001 | Machine1 | Machine2 |

Table 15: Symbolic Names by Environment (cont)

| ENV | iam_hco | iam_policy_entries |
| --- | --- | --- |
| DEV1 | INTHCO | policyserver="smp1.int.iam.va.gov,44441,44442,44443" policyserver="smp2.int.iam.va.gov,44441,44442,44443" policyserver="smp3.int.iam.va.gov,44441,44442,44443" policyserver="smp4.int.iam.va.gov,44441,44442,44443" |
| DEV2 | INTHCO | policyserver="smp1.int.iam.va.gov,44441,44442,44443" policyserver="smp2.int.iam.va.gov,44441,44442,44443" policyserver="smp3.int.iam.va.gov,44441,44442,44443" policyserver="smp4.int.iam.va.gov,44441,44442,44443" |
| DEV3 | INTHCO | policyserver="smp1.int.iam.va.gov,44441,44442,44443" policyserver="smp2.int.iam.va.gov,44441,44442,44443" policyserver="smp3.int.iam.va.gov,44441,44442,44443" policyserver="smp4.int.iam.va.gov,44441,44442,44443" |
| SQA1 | SQAHCO | policyserver="smp1.sqa.iam.va.gov,44441,44442,44443" policyserver="smp2.sqa.iam.va.gov,44441,44442,44443" policyserver="smp3.sqa.iam.va.gov,44441,44442,44443" policyserver="smp4.sqa.iam.va.gov,44441,44442,44443" |
| STAG | PREPRODHCO | policyserver="smp1.preprod.iam.va.gov,44441,44442,44443" policyserver="smp2.preprod.iam.va.gov,44441,44442,44443" policyserver="smp3.preprod.iam.va.gov,44441,44442,44443" policyserver="smp4.preprod.iam.va.gov,44441,44442,44443" policyserver="smp5.preprod.iam.va.gov,44441,44442,44443" policyserver="smp6.preprod.iam.va.gov,44441,44442,44443" policyserver="smp7.preprod.iam.va.gov,44441,44442,44443" policyserver="smp8.preprod.iam.va.gov,44441,44442,44443" |

Table 16: Symbolic Names by Environment (cont)

| ENV | iam_hco | iam_policy_entries |
| --- | --- | --- |
| STAG2 | PREPRODHCO | policyserver="smp1.preprod.iam.va.gov,44441,44442,44443" policyserver="smp2.preprod.iam.va.gov,44441,44442,44443" policyserver="smp3.preprod.iam.va.gov,44441,44442,44443" policyserver="smp4.preprod.iam.va.gov,44441,44442,44443" policyserver="smp5.preprod.iam.va.gov,44441,44442,44443" policyserver="smp6.preprod.iam.va.gov,44441,44442,44443" policyserver="smp7.preprod.iam.va.gov,44441,44442,44443" policyserver="smp8.preprod.iam.va.gov,44441,44442,44443" |
| PREP | PREPRODHCO | policyserver="smp1.preprod.iam.va.gov,44441,44442,44443" policyserver="smp2.preprod.iam.va.gov,44441,44442,44443" policyserver="smp3.preprod.iam.va.gov,44441,44442,44443" policyserver="smp4.preprod.iam.va.gov,44441,44442,44443" policyserver="smp5.preprod.iam.va.gov,44441,44442,44443" policyserver="smp6.preprod.iam.va.gov,44441,44442,44443" policyserver="smp7.preprod.iam.va.gov,44441,44442,44443" policyserver="smp8.preprod.iam.va.gov,44441,44442,44443" |
| PREP2 | PREPRODHCO | policyserver="smp1.preprod.iam.va.gov,44441,44442,44443" policyserver="smp2.preprod.iam.va.gov,44441,44442,44443" policyserver="smp3.preprod.iam.va.gov,44441,44442,44443" policyserver="smp4.preprod.iam.va.gov,44441,44442,44443" policyserver="smp5.preprod.iam.va.gov,44441,44442,44443" policyserver="smp6.preprod.iam.va.gov,44441,44442,44443" policyserver="smp7.preprod.iam.va.gov,44441,44442,44443" policyserver="smp8.preprod.iam.va.gov,44441,44442,44443" |

Table 17: Symbolic Names by Environment (cont)

| ENV | iam_hco | iam_policy_entries |
| --- | --- | --- |
| PROD | PRODHCO | policyserver="smp1.prod.iam.va.gov,44441,44442,44443" policyserver="smp2.prod.iam.va.gov,44441,44442,44443" policyserver="smp3.prod.iam.va.gov,44441,44442,44443" policyserver="smp4.prod.iam.va.gov,44441,44442,44443" policyserver="smp5.prod.iam.va.gov,44441,44442,44443" policyserver="smp6.prod.iam.va.gov,44441,44442,44443" policyserver="smp7.prod.iam.va.gov,44441,44442,44443" policyserver="smp8.prod.iam.va.gov,44441,44442,44443" |
| PROD2 | PRODHCO | policyserver="smp1.prod.iam.va.gov,44441,44442,44443" policyserver="smp2.prod.iam.va.gov,44441,44442,44443" policyserver="smp3.prod.iam.va.gov,44441,44442,44443" policyserver="smp4.prod.iam.va.gov,44441,44442,44443" policyserver="smp5.prod.iam.va.gov,44441,44442,44443" policyserver="smp6.prod.iam.va.gov,44441,44442,44443" policyserver="smp7.prod.iam.va.gov,44441,44442,44443" policyserver="smp8.prod.iam.va.gov,44441,44442,44443" |

In addition to the above Environment Variables and Symbolic Names, there are several passwords or secret phrases which are required throughout the installation.  The table below identifies Symbolic Names that will be used in this document, and provide a brief description of each.  The values of these sensitive items will be defined by the appropriate administrator during the installation process, and should be properly recorded and shared with others on a need to know basis.

Table 18: Symbolic Names for sensitive items

Symbolic Name

keystore_passphrase

privatekey_passphrase

weblogic_password

## Platform Installation and Preparation

The following sections describe the steps to prepare the operating system for the installation of the application. Most activities are to be performed by the RHEL System Administrator.

### X Windows on VM1 and VM2

- Install the Linux X Window libraries (the following must be performed by a system administrator):

$ dzdo yum install xorg-x11-xauth.x86_64

Start Attachmate Reflection X (Click Start > All Programs > Attachmate Reflection > Reflection X).

Modify the SSH session:

  - Connection > SSH > X11 > Enable X11 forwarding

  - Connection > SSH > X11 > X display location > :0.0

Connect to the Linux server with the new SSH session settings. The DISPLAY environment variable should be automatically set.

In order to run X applications after doing a dzdo su to another account, first modify the .Xauthority file

As your normal Linux login account:

$ cp ~/.Xauthority /tmp

After you dzdo su to another user, copy the .Xauthority file:

$ cp /tmp/.Xauthority ~

### Setup Administration Accounts on VM1 and VM2

- Verify the /etc/sudoers file has “#includedir /etc/sudoers.d” entry near the end of the file, if not, perform the following:

$ dzdo chmod u+w /etc/sudoers

$ dzdo vi /etc/sudoers

Add #includedir /etc/sudoers.d near the end of the file, exit the vi editor.

$ dzdo chmod u+w /etc/sudoers

Modify the Linux weblogic account .bash_profile, replace the PATH= and export PATH with the following near the end of the file:

export JAVA_HOME=[ORACLE_BASE]/java/latest

export PATH=${JAVA_HOME}/bin:${PATH}:${HOME}/bin

Create the oracle software directory if it doesn’t exist (the following must be performed by a system administrator):

$ dzdo chmod 755 /u01

$ dzdo mkdir -p /u01/oracle

$ dzdo chown weblogic:weblogic /u01/oracle

$ dzdo chmod 755 /u01/oracle

Create the Linux kettle user and group (the following must be performed by a system administrator):

$ dzdo groupadd -g 7600 kettle

$ dzdo useradd -g kettle

$ dzdo usermod -a -G weblogic kettle (weblogic group already exists in LDAP)

Create the app software directory if it doesn’t exist (the following must be performed by a system administrator):

$ dzdo chmod 755 /u01

$ dzdo mkdir -p /u01/app

$ dzdo chown weblogic:weblogic /u01/app

$ dzdo chmod 755 /u01/app

Create the pentaho software directory if it doesn’t exist (the following must be performed by a system administrator):

$ dzdo mkdir -p /u01/app/pentaho

$ dzdo chown kettle:kettle /u01/app/pentaho

$ dzdo chmod 755 /u01/app/pentaho

Modify the Linux kettle account to add umask command near the beginning of the file ~kettle/.bash_profile:

umask 0022

Modify the Linux kettle account .bash_profile, replace the PATH= and export PATH with the following near the end of the file:

export JAVA_HOME=[ORACLE_BASE]/java/latest

export PATH=${JAVA_HOME}/bin:${PATH}:${HOME}/bin

Create the Linux kettle sudoer file (the following must be performed by a system administrator):

$ dzdo vi /etc/sudoers.d/kettle

kettle ALL=NOPASSWD:/sbin/service kettle start,/sbin/service kettle stop,/sbin/service kettle stop_all,/sbin/service kettle status

Cmnd_Alias KETTLE_SU=/bin/su - kettle

Cmnd_Alias KETTLE_CMD=/bin/ls, /bin/du, /bin/grep, /bin/cat, /sbin/chkconfig --list, /usr/sbin/lsof

%kettle        ALL=(ALL)       KETTLE_CMD

%kettle        ALL=(ALL)       KETTLE_SU

Create the Linux apache sudoer file (the following must be performed by a system administrator):

$ dzdo vi /etc/sudoers.d/apache

apache ALL=(kettle:kettle) NOPASSWD:/u01/app/cpanel/bin/carte_slave_util.sh

### Install Java on VM1 and VM2

- As your normal Linux login account, dzdo su to the weblogic account:

$ dzdo su - weblogic

Create downloads directory if it doesn’t exist (the following must be performed by a system administrator):

$ dzdo mkdir -p /u01/downloads

$ dzdo chown weblogic:weblogic /u01/downloads

$ dzdo chmod 777 /u01/downloads

Download Oracle JDK 1.8 for Linux x86-64 to the downloads directory:

Download from ATIC IEP eRx Downloads directory

Create Java directory if it doesn’t exist:

$ mkdir -p /u01/app/java

$ chmod 755 /u01/app/java

Unpack the Oracle JDK 1.8 archive in the downloads directory:

$ cd /u01/app/java

$ gzip –cd < /u01/downloads/jdk-8u[xxx]-linux-x64.tar.gz | tar xvf -

Create symbolic link for latest Java installation:

$ ln –s jdk1.8.0_[xxx] latest

Open permissions to permit access to all users:

$ find jdk1.8.0_[xxx] -type d -exec chmod g+rx,o+rx {} \;

$ find jdk1.8.0_[xxx] -type f -exec chmod g+r,o+r {} \;

exit

Return back in your normal Linux login account.

$ exit

### Apache Installation on VM1 and VM2

Perform the following steps on VM1 and VM2:

- EO SA installs standard Apache 2.2 RHEL6 RPM, as your normal Linux login account verify as follows:

$ dzdo rpm -q -a | grep httpd

httpd-tools-2.4.6-95.el7.x86_64

httpd-2.4.6-95.el7.x86_64

Install the Linux NSS package (the following must be performed by a system administrator):

$ dzdo yum install mod_nss.x86_64

Modify the httpd startup configuration (the following must be performed by a system administrator):

$ dzdo systemctl enable httpd # for RHEL 7 systems

### Apache Configuration on VM1 and VM2

servers are RHEL 7 and they have Apache version 2.4, Want to confirm if these instructions are for Apache 2.2 or 2.4?

Here are the differences between document and Apache conf file on server.

6. No <IfModule prefork.c>

9. No <Directory “/var/www/icons”> section

Instead <Directory “/var/www/html”> section exist and it has the Option parameter

Options Indexes FollowSymLinks

The following step need to be performed on VM1 and VM2:

- Modify HTTPD configuration:

$ dzdo vi /etc/httpd/conf/httpd.conf

Modify Listen parameter in /etc/http/conf/httpd.conf:

Listen 80

Modify <Directory /> section in /etc/http/conf/httpd.conf:

<Directory />

Options FollowSymLinks

AllowOverride None

<Limit PUT>

Order deny,allow

Deny from all

</Limit>

</Directory>

Modify <Directory "/var/www/html"> section in /etc/http/conf/httpd.conf:

<Directory "/var/www/html">

Options Indexes FollowSymLinks

AllowOverride None

Order allow,deny

Allow from all

</Directory>

Modify < IfModule alias_module> section in /etc/http/conf/httpd.conf:

ScriptAlias /cgi-bin/ "/var/www/cgi-bin/"

Modify <Directory "/var/www/cgi-bin"> section in /etc/http/conf/httpd.conf:

<Directory "/var/www/cgi-bin">

AllowOverride None

Options None

Order allow,deny

Allow from all

</Directory>

Add Header Edit entries to bottom of /etc/http/conf/httpd.conf

# Set security options for cookies (to prevent cross-site scripting [XSS] attacks)

Header edit Set-Cookie "(?i)^((?:(?!;\s?HttpOnly).)+)$" "$1; HttpOnly"

Header edit Set-Cookie "(?i)^((?:(?!;\s?secure).)+)$" "$1; Secure"

# Prevent clickjacking attacks

Header always append X-Frame-Options DENY

Disable SSL:

$ dzdo mv /etc/httpd/conf.d/ssl.conf /etc/httpd/conf.d/ssl.conf_orig

$ dzdo touch /etc/httpd/conf.d/ssl.conf

$ dzdo chmod 644 /etc/httpd/conf.d/ssl.conf

Modify the httpd startup configuration (the following must be performed by a system administrator):

$ dzdo systemctl enable httpd

Start Apache:

$ dzdo systemctl start httpd

### Certificate Configuration

- Generate a permanent certificate using Venafi:

- Nickname: [vm1_fqdn]

- Description: [ERX|IEP] [ENV]

- SAN’s: [vm1_fqdn], [vm1_fqdn]

Generate a [vm1_fqdn] pkcs12 certificate store:

$ openssl pkcs12 -export -name [vm1_fqdn] -in [vm1_fqdn].crt -inkey [vm1_fqdn].key -out [vm1_fqdn].p12

Enter Export Password: ####

Verifying - Enter Export Password: ####

Generate a [vm2_fqdn] pkcs12 certificate store:

$ openssl pkcs12 -export -name [vm2_fqdn] -in [vm1_fqdn].crt -inkey [vm1_fqdn].key -out [vm2_fqdn].p12

Enter Export Password: ####

Verifying - Enter Export Password: ####

Generate [vm1_fqdn] java keystore:

$ keytool -importkeystore -deststorepass ######## -destkeypass ######## -destkeystore [vm1_fqdn].jks -srckeystore [vm1_fqdn].p12 -srcstoretype PKCS12 -srcstorepass #### -alias [vm1_fqdn]

Import VA-Internal-S2-RCA1-v1.pem Certificate into [vm1_fqdn] java keystore:

$ keytool -import -alias VA-Internal-S2-RCA1-v1 -file VA-Internal-S2-RCA1-v1.pem -keystore [proxy_fqdn].jks

Enter keystore password: ########

Trust this certificate? [no]:  yes

Certificate was added to keystore

Import VA-Internal-S2-ICA4-v1.pem Certificate into [vm1_fqdn] java keystore:

$ keytool -import -alias VA-Internal-S2-ICA1-v1 -file VA-Internal-S2-ICA1-v1.pem -keystore [proxy_fqdn].jks

Enter keystore password: ########

Trust this certificate? [no]:  yes

Certificate was added to keystore

### Create NSS certificate database on VM1

- Create a new NSS certificate database:

$ dzdo mv /etc/httpd/alias /etc/httpd/alias_orig

$ dzdo mkdir /etc/httpd/alias

$ dzdo chmod 755 /etc/httpd/alias

$ dzdo certutil -N -d sql:/etc/httpd/alias

Enter new password: ####

Re-enter password: ####

Add server permanent certificate:

$ dzdo pk12util -i [proxy_fqdn].p12 -d sql:/etc/httpd/alias -n [proxy_fqdn]

Enter Password or Pin for "NSS Certificate DB": ####

Enter password for PKCS12 file: ####

pk12util: PKCS12 IMPORT SUCCESSFUL

Add certificate chain:

$ dzdo certutil -A -d sql:/etc/httpd/alias -i VA-Internal-S2-RCA1-v1.pem -t CT,, \
-n VA-Internal-S2-RCA1-v1

$ dzdo certutil -A -d sql:/etc/httpd/alias -i /u01/tmp/va_internal_s2_ica4.pem -t CT,, \
-n va_internal_s2_ica4

$ dzdo certutil -A -d sql:/etc/httpd/alias -i /u01/tmp/va_internal_s2_rca1.pem -t CT,, \
-n va_internal_s2_rca1

Modify certificate database permissions:

$ dzdo chmod g+rx,o+rx /etc/httpd/alias

$ dzdo chmod -R g+r,o+r /etc/httpd/alias/*

Verify installed certificates:

$ certutil -L -d sql:/etc/httpd/alias

Create certificate database password file:

$ cat > /etc/httpd/conf/password.conf

internal:####

NSS FIPS 140-2 Certificate DB:####

<ctrl>d

Modify certificate database password file permissions:

$ dzdo chmod g+r,o+r /etc/httpd/conf/password.conf

Start HTTPD server

$ dzdo systemctl start httpd

### Create NSS certificate database on VM2

- Create a new NSS certificate database:

$ dzdo mv /etc/httpd/alias /etc/httpd/alias_orig

$ dzdo mkdir /etc/httpd/alias

$ dzdo cp /etc/httpd/alias_orig/pkcs11.txt /etc/httpd/alias

$ dzdo certutil -N -d sql:/etc/httpd/alias

Enter new password: ####

Re-enter password: ####

Add server permanent certificate:

$ dzdo pk12util -i [vm2_fqdn].p12 -d sql:/etc/httpd/alias -n [vm2_fqdn]

Enter Password or Pin for "NSS Certificate DB": ####

Enter password for PKCS12 file: ####

pk12util: PKCS12 IMPORT SUCCESSFUL

Add certificate chain:

$ dzdo certutil -A -d sql:/etc/httpd/alias -i VA-Internal-S2-RCA1-v1.pem -t CT,, \
-n VA-Internal-S2-RCA1-v1

$ dzdo certutil -A -d sql:/etc/httpd/alias -i /u01/tmp/va_internal_s2_ica4.pem -t CT,, \
-n va_internal_s2_ica4

$ dzdo certutil -A -d sql:/etc/httpd/alias -i /u01/tmp/va_internal_s2_rca1.pem -t CT,, \
-n va_internal_s2_rca1

Modify certificate database permissions:

$ dzdo chmod g+rx,o+rx /etc/httpd/alias

$ dzdo chmod -R g+r,o+r /etc/httpd/alias/*

Verify installed certificates:

$ certutil -L -d sql:/etc/httpd/alias

Create certificate database password file:

$ cat > /etc/httpd/conf/password.conf

internal:####

NSS FIPS 140-2 Certificate DB:####

<ctrl>d

Modify certificate database password file permissions:

$ dzdo chmod g+r,o+r /etc/httpd/conf/password.conf

Start HTTPD server

$ dzdo systemctl start httpd

### NSS Configuration on VM1 and VM2

The following steps need to be performed on VM1 and VM2:

- Rename the RPM default ssl.conf file to ssl.conf_orig to prevent Apache from loading during startup.

$ cd /etc/httpd/conf.d

$ dzdo cp nss.conf nss.conf_orig

$ dzdo mv ssl.conf ssl.conf_orig

$ dzdo touch ssl.conf

$ dzdo chmod 644 ssl.conf

Modify NSS configuration:

$ dzdo cp /etc/httpd/conf.d/nss.conf /etc/httpd/conf.d/nss.conf_orig

$ dzdo vi /etc/httpd/conf.d/nss.conf

  - Modify Listen parameter:

#Listen 8443

Listen 443

  - Modify NSSPassPhraseDialog parameter:

#NSSPassPhraseDialog  builtin

NSSPassPhraseDialog  file:/etc/httpd/conf/password.conf

NSSFIPS on

  - Modify VirtualHost tag:

#<VirtualHost _default_:8443>

<VirtualHost _default_:443>

  - Modify ServerName parameter:

#ServerName www.example.com:8443

ServerName [proxy_fqdn]:443

  - Modify NSS logging parameters:

#ErrorLog /etc/httpd/logs/error_log

#TransferLog /etc/httpd/logs/access_log

ErrorLog /etc/httpd/logs/nss_error_log

TransferLog /etc/httpd/logs/nss_access_log

  - Modify NSSCipherSuite parameters:

#NSSCipherSuite +aes_128_sha_256,+aes_256_sha_256,+ecdhe_ecdsa_aes_128_gcm_sha_256,+ecdhe_ecdsa_aes_128_sha,+ecdhe_ecdsa_aes_256_sha,+ecdhe_rsa_aes_128_gcm_sha_256,+ecdhe_rsa_aes_128_sha,+ecdhe_rsa_aes_256_sha,+rsa_aes_128_gcm_sha_256,+rsa_aes_128_sha,+rsa_aes_256_sha

NSSCipherSuite +rsa_aes_128_sha,+rsa_aes_256_sha

  - Modify NSSProtocol parameters:

#NSSProtocol SSLv3,TLSv1.0,TLSv1.1

NSSProtocol TLSv1.1,TLSv1.2

  - Modify NSSNickname parameter:

#NSSNickname Server-Cert

NSSNickname [proxy_fqdn]

NSSEnforceValidCerts off

  - Modify NSSCertificateDatabase parameter:

#NSSCertificateDatabase /etc/httpd/alias

NSSCertificateDatabase sql:/etc/httpd/alias

  - Save the nss.conf file.

Start HTTPD server

$ dzdo systemctl restart httpd

Review access_log, error_log, nss_access_log and nss_error_log to ensure TLS is functioning correctly.

### NSS Configuration on VM2

The following steps need to be performed on VM1 and VM2:

- Rename the RPM default ssl.conf file to ssl.conf_orig to prevent Apache from loading during startup.

$ cd /etc/httpd/conf.d

$ dzdo mv ssl.conf ssl.conf_orig

$ dzdo touch ssl.conf

$ dzdo chmod 644 ssl.conf

Modify NSS configuration:

$ dzdo vi /etc/httpd/conf.d/nss.conf

  - Modify Listen parameter:

#Listen 8443

Listen 443

  - Modify NSSPassPhraseDialog parameter:

#NSSPassPhraseDialog  builtin

NSSPassPhraseDialog  file:/etc/httpd/conf/password.conf

NSSFIPS on

  - Modify VirtualHost tag:

#<VirtualHost _default_:8443>

<VirtualHost _default_:443>

  - Modify ServerName parameter:

#ServerName www.example.com:8443

ServerName [vm2_fqdn]:443

  - Modify NSS logging parameters:

#ErrorLog /etc/httpd/logs/error_log

#TransferLog /etc/httpd/logs/access_log

ErrorLog /etc/httpd/logs/nss_error_log

TransferLog /etc/httpd/logs/nss_access_log

  - Modify NSSCipherSuite parameters:

#NSSCipherSuite +aes_128_sha_256,+aes_256_sha_256,+ecdhe_ecdsa_aes_128_gcm_sha_256,+ecdhe_ecdsa_aes_128_sha,+ecdhe_ecdsa_aes_256_sha,+ecdhe_rsa_aes_128_gcm_sha_256,+ecdhe_rsa_aes_128_sha,+ecdhe_rsa_aes_256_sha,+rsa_aes_128_gcm_sha_256,+rsa_aes_128_sha,+rsa_aes_256_sha

NSSCipherSuite +rsa_aes_128_sha,+rsa_aes_256_sha

  - Modify NSSProtocol parameters:

#NSSProtocol SSLv3,TLSv1.0,TLSv1.1

NSSProtocol TLSv1.1,TLSv1.2

  - Modify NSSNickname parameter:

#NSSNickname Server-Cert

NSSNickname [proxy_fqdn]

NSSEnforceValidCerts off

  - Modify NSSCertificateDatabase parameter:

#NSSCertificateDatabase /etc/httpd/alias

NSSCertificateDatabase sql:/etc/httpd/alias

  - Save the nss.conf file.

Start HTTPD server

$ dzdo systemctl restart httpd

Review access_log, error_log, nss_access_log and nss_error_log to ensure TLS is functioning correctly.

### Install Apache Plug-in for WebLogic on VM1 and VM2

The following steps need to be performed on VM1 and VM2:

- As your normal Linux login account, dzdo su to the weblogic account:

$ dzdo su - weblogic

Create downloads directory if it doesn’t exist (the following must be performed by a system administrator):

$ dzdo mkdir -p /u01/downloads

$ dzdo chown weblogic:weblogic /u01/downloads

$ dzdo chmod 777 /u01/downloads

Download Oracle WLS Plugin 12.2.1.3 archive (v44415-01) to the downloads directory:

Download from AITC IEP eRx Downloads directory

Unzip the Oracle WLS Plugin 12.2.1.3 archive to in the downloads directory:

$ unzip fmw_12.2.1.3.0_wlsplugins_Disk1_1of1.zip WLSPlugins12c-12.2.1.3.0.zip

$ unzip WLSPlugins12c-12.2.1.3.0.zip \

WLSPlugin12.2.1.3.0-Apache2.2-Apache2.4-Linux_x86_64-12.2.1.3.0.zip

$ mkdir WLSPlugin12.2.1.3.0-Apache2.2-Apache2.4-Linux_x86_64-12.2.1.3.0

$ unzip WLSPlugin12.2.1.3.0-Apache2.2-Apache2.4-Linux_x86_64-12.2.1.3.0 \

-d WLSPlugin12.2.1.3.0-Apache2.2-Apache2.4-Linux_x86_64-12.2.1.3.0

$ chmod -R g+rx,o+rx WLSPlugin12.2.1.3.0-Apache2.2-Apache2.4-Linux_x86_64-12.2.1.3.0

$ exit

You should be back in your normal Linux login account.

Copy the Apache Plug-in for WebLogic libraries to the HTTPD modules directory (the following must be performed by a system administrator):

$ dzdo cp -r /u01/downloads/WLSPlugin12.2.1.3.0-Apache2.2-Apache2.4-Linux_x86_64-12.2.1.3.0 /etc/httpd/modules/WLSPlugin

$ dzdo find /etc/httpd/modules/WLSPlugin -type d -exec chmod g+rx,o+rx {} \;

$ dzdo find /etc/httpd/modules/WLSPlugin -type f -exec chmod g+r,o+r {} \;

Modify the /etc/sysconfig/httpd file (the following must be performed by a system administrator):

$ dzdo vi /etc/sysconfig/httpd

- Add the following to the end of the file:

# Update LD_LIBRARY_PATH to include Weblogic Plugin

LD_LIBRARY_PATH=${LD_LIBRARY_PATH}:/etc/httpd/modules/WLSPlugin/lib

### Install Centrify for Apache on VM1 and VM2

The following steps need to be performed on VM1 and VM2:

- Create downloads directory if it doesn’t exist (the following must be performed by a system administrator):

$ dzdo mkdir -p /u01/downloads

$ dzdo chown weblogic:weblogic /u01/downloads

$ dzdo chmod 777 /u01/downloads

As your normal Linux login account, dzdo su to the weblogic account:

$ dzdo su - weblogic

Download the Centrify for Apache package (centrify-apache-4.4.4-rhel3-x86_64.tgz) to the downloads directory from AITC IEP eRx Downloads directory

Unzip Centrify for Apache package to in the downloads directory:

$ cd /u01/downloads

$ mkdir centrify-apache-4.4.4-rhel3-x86_64

$ tar xvzf centrify-apache-4.4.4-rhel3-x86_64.tgz -C centrify-apache-4.4.4-rhel3-x86_64

$ chmod o+rx centrify-apache-4.4.4-rhel3-x86_64

$ chmod o+r centrify-apache-4.4.4-rhel3-x86_64/*

$ exit

You should be back in your normal Linux login account.

Install the Centrify for Apache package (the following must be performed by a system administrator):

$ dzdo rpm -Uvh /u01/downloads/centrify-apache-4.4.4-rhel3-x86_64/centrifydc-apache-4.4.4-rhel3-x86_64.rpm

### Install IEP CPanel on VM1 and VM2

- On VM1, create downloads directory if it doesn’t exist (the following must be performed by a system administrator):

$ dzdo mkdir -p /u01/downloads

$ dzdo chown weblogic:weblogic /u01/downloads

$ dzdo chmod 777 /u01/downloads

Download the eRx/IEP Configurator (erx_iep_ x.x.x.xxx_configur_yyyymmdd _hhmmss.sh) to the downloads directory.

As your normal Linux login account, dzdo execute the eRx/IEP Configurator (erx_iep_ x.x.x.xxx_configur_yyyymmdd _hhmmss.sh) (the following must be performed by a system administrator):

$ dzdo /u01/downloads/erx_iep_ x.x.x.xxx_configur_yyyymmdd _hhmmss.sh

Select options 1 and 2, then Exit (x).

Repeat steps 1 through 4 on VM2

Check the CPanel, pull up the following URL's in a Browser:

$ https://[vm1_fqdn]/cpanel

$ https://[vm2_fqdn]/cpanel

### Install Apache SSOi Web Agent on VM1

- Create downloads directory if it doesn’t exist (the following must be performed by a system administrator):

$ dzdo mkdir -p /u01/downloads

$ dzdo chown weblogic:weblogic /u01/downloads

$ dzdo chmod 777 /u01/downloads

As your normal Linux login account, dzdo su to the weblogic account:

$ dzdo su - weblogic

Download CA SiteMinder Apache Web Agent (smwa-12.51-cr07-linux-x86-64.zip) to the downloads directory:

Download from AITC IEP eRx Downloads directory

Unzip the CA SiteMinder Apache Web Agent archive to in the downloads directory:

$ cd /u01/downloads

$ unzip smwa-12.51-cr07-linux-x86-64.zip –d smwa-12.51-cr07-linux-x86-64

$ chmod o+rx smwa-12.51-cr07-linux-x86-64

$ chmod o+r smwa-12.51-cr07-linux-x86-64/layout.properties

$ chmod ugo+rx smwa-12.51-cr07-linux-x86-64/ca-wa-12.51-cr07-linux-x86-64.bin

$ exit

You should be back in your normal Linux login account.

Start Xming or other X Server on your Windows Desktop/Laptop. Connect to the server using Putty. The DISPLAY environment variable should be set.

Execute the CA SiteMinder Apache Web Agent installer (the following must be performed by a system administrator):

$ dzdo /u01/downloads/smwa-12.51-cr07-linux-x86-64/ca-wa-12.51-cr07-linux-x86-64.bin -i console

Press <Enter> to continue installing in Console mode:

PRESS <ENTER> TO CONTINUE: <ENTER>

Press <Enter> many times to scroll through license agreement:

PRESS <ENTER> TO CONTINUE: <ENTER>

Enter “Y” to accept license agreement:

DO YOU ACCEPT THE TERMS OF THIS LICENSE AGREEMENT? (Y/N): Y

Enter installation path:

ENTER AN ABSOLUTE PATH, OR PRESS <ENTER> TO ACCEPT THE DEFAULT

: /u01/app/CA/webagent

Confirm installation path:

INSTALL FOLDER IS: /u01/app/webagent

IS THIS CORRECT? (Y/N): Y

Confirm installation details:

Please Review the Following Before Continuing:

Product Name:

CA SiteMinder Web Agent

Install Folder:

/u01/app/webagent

Disk Space Information (for Installation Target):

Required:  300,510,677 Bytes

Available: 60,435,013,632 Bytes

PRESS <ENTER> TO CONTINUE: <ENTER>

Confirm exit from installer:

PRESS <ENTER> TO EXIT THE INSTALLER: <ENTER>

### Configure Apache SSOi Web Agent on VM1

- As your normal Linux login account, dzdo su to the root account (the following must be performed by a system administrator):

$ dzdo su -

Change directory to the agent home and "source" the Siteminder environment:

# cd /u01/app/CA/webagent

# . ./ca_wa_env.sh

Change to install config info directory and launch the configuration wizard:

# cd install_config_info

# ./ca-wa-config.sh -i console

Type 1 to register the trusted host, then Press Enter

->1- Yes, I would like to do Host Registration now.

2- No, I would like to do Host Registration later.

ENTER A COMMA-SEPARATED LIST OF NUMBERS REPRESENTING THE DESIRED CHOICES, OR

PRESS <ENTER> TO ACCEPT THE DEFAULT: 1

In the Admin User Name prompt, type threg then press Enter

Enter the name of an administrator who has the right to register trusted hosts

with the Policy Server.

This entry must match the name of an administrator defined in the Policy

Server.

Admin User Name (Default: ): threg

For Shared Secret Rollover, type n then press Enter

Enable Shared Secret Rollover (y/n) (Default: n): n

Type the threg password then press Enter

Enter the password of an administrator who has the right to register trusted

hosts with the Policy Server. This entry must match the name of an

administrator defined in the Policy Server.:

Confirm Admin Password: <- va1234!

Type the Trusted Host Name then press Enter

Specify the name of the host you want to register with the Policy Server.

Enter the name of the host configuration object.  The name must match a host

configuration object name already defined on the Policy Server.

Trusted Host Name (Default: ): [proxy_fqdn]

Type the Host Configuration Object then press Enter

Host Configuration Object (Default: ): [iam_hco]

Type the Policy Server IP Address then press Enter

Policy Server IP Address

------------------------

Enter the IP Address of the Policy Server where you are registering this host.

Policy Server IP Address (Default: ): [iam_policy]

In the FIPS Mode Settings, select 3 then press Enter

FIPS Mode Setting

-----------------

->1- FIPS Compatibility Mode

2- FIPS Migration Mode

3- FIPS Only Mode

ENTER THE NUMBER FOR YOUR CHOICE, OR PRESS <ENTER> TO ACCEPT THE DEFAULT:: 3

Press Enter twice to accept the default file name and location of Host configuration

Host Configuration file location

--------------------------------

Enter file name (Default: SmHost.conf):

Enter location (Default: /u01/app/CA/webagent/config):

Select 1 for Apache Web Server, then press Enter

Select Web Server(s)

--------------------

1- Apache Web Server

2- Domino Web Server

->3- iPlanet or Sun ONE Web Server

ENTER A COMMA-SEPARATED LIST OF NUMBERS REPRESENTING THE DESIRED CHOICES, OR

PRESS <ENTER> TO ACCEPT THE DEFAULT: 1

Specify the path to apache instance /home/apache/httpd

Apache Web Server path

----------------------

Enter the root path of where Apache Web server installed.

Please enter path (Default: ): /etc/httpd

Select the Apache version, type 3 then press Enter

Apache Version

--------------

Please select a choice for the Apache version.

1- Apache version 1.x

2- Apache version 2.x

3- Apache version 2.2.x

4- Apache version 2.4.x

ENTER THE NUMBER OF THE DESIRED CHOICE: 4

Select the Apache Type, type 6 then press Enter

Apache Server Type

------------------

Please select one of the following appropriately match your previous selection

1- Oracle HTTP Server

2- IBM HTTP Server

3- HP Apache

4- ASF/RedHat Apache

5- RedHat JWS HTTP Server

ENTER THE NUMBER OF THE DESIRED CHOICE: 4

Type 1 to confirm the Apache version

Select Web Server(s)

--------------------

1- [] Apache 2.2.15

Select the web server(s) you wish to preserve or configure/reconfigure as

Web Agent(s). Enter a comma-separated list of numbers representing the

desired choices. Already configured web servers are marked as [x] in the

above list, you can un-configure or skip these web servers in next steps by

not listing them in comma-separated list here.: 1

Type the Agent Configuration Object, then press Enter

Agent Configuration Object

--------------------------

Enter the name of an Agent Configuration Object that defines the configuration

parameters which the Web Agent will use for Apache 2.2.15.

Agent Configuration Object (Default: AgentObj): PREAgentConfig

To select Basic over SSL Authentication, Type 1 then press Enter

SSL Authentication

------------------

The following SSL configurations are available for this web server.  If the

Web Agent will be providing advanced authentication, select which

configuration it will use to configure Apache 2.2.15.

->1- HTTP Basic over SSL

2- X509 Client Certificate

3- X509 Client Certificate and HTTP Basic

4- X509 Client Certificate or HTTP Basic

5- X509 Client Certificate or Form

6- X509 Client Certificate and Form

7- No advanced authentication

ENTER THE NUMBER FOR YOUR CHOICE, OR PRESS <ENTER> TO ACCEPT THE DEFAULT:: 1

Type 1 on the Webagent Enable prompt then press Enter

Webagent Enable option

----------------------

Please select Yes to Enable the WebAgent

1- Yes

->2- No

ENTER THE NUMBER FOR YOUR CHOICE, OR PRESS <ENTER> TO ACCEPT THE DEFAULT:: 1

On the Summary Screen, Type 1 then press Enter

Web Server Configuration Summary

--------------------------------

Please confirm the configuration selection.  Accept the configuration and

press 'Enter' to continue.  To change one or more settings, select 'Previous'.

Select 'Cancel' will exit the configuration.

Configure the following webserver(s):

Apache Server:

Apache 2.2.15

Agent Configuration Object: PREAgentConfig

SSL Authentication type: HTTP Basic over SSL

IS WebAgent Enabled:  YES

Please enter a choice.

->1- Continue

2- Previous

3- Cancel

ENTER THE NUMBER OF THE DESIRED CHOICE, OR PRESS <ENTER> TO ACCEPT THE

DEFAULT: 1

Continue installation if ssl.conf file doesn’t exist:

1- Continue

2- Exit

Unable to process configuration.  File /etc/httpd/conf.d/ssl.conf doesnt

exist.  Please make sure the configuration path is valid.

Please select a choice.: 1

Confirm exit from installer:

PRESS <ENTER> TO EXIT THE INSTALLER: <ENTER>

Enter “exit” to log out of root account:

# exit

You should be back in your normal Linux login account.

### Post Configure Edits for Apache SSOi Web Agent on VM1

- As your normal Linux login account, dzdo su to the root account:

$ dzdo su -

Edit /u01/app/CA/webagent/config/SmHost.conf:

vi /u01/app/CA/webagent/config/SmHost.conf

Verify policyserver entries:

# Add additional bootstrap policy servers here for fault tolerance.

[iam_policy_servers]

Edit /etc/httpd/conf/WebAgent.conf:

vi /etc/httpd/conf/WebAgent.conf

Enable the agent:

EnableWebAgent=”YES”

For an embedded Apache web server (included by default) on a RedHat Linux system, modify certain configuration files to accommodate the product first.  Follow these steps:.

cp /etc/sysconfig/httpd /etc/sysconfig/httpd.orig

vi /etc/sysconfig/httpd

- Add the following line to the end of the file:

PATH=$PATH:web_agent_home/bin

- Save the changes and close the text editor.

Source ca_wa_env.sh  script in the following file (instead of starting it manually each time):

cp /etc/init.d/httpd /etc/init.d/httpd.orig

vi /etc/init.d/httpd

- Add the following code snippet after the similar snippet for /etc/sysconfig/httpd

# Source CA Webagent environment

if [ -f /u01/app/CA/webagent/ca_wa_env.sh ]; then

. /u01/app/CA/webagent/ca_wa_env.sh

fi

Modify the apachectl script to set the webagent environment variables:

cp /usr/sbin/apachectl /usr/sbin/apachectl.orig

vi /usr/sbin/apachectl

- Locate a line resembling the following example:

# Source /etc/sysconfig/httpd for $HTTPD setting, etc

- Add the following code snippet after the similar snippet for /etc/sysconfig/httpd/:

# Source CA Webagent environment

if [ -r /u01/app/CA/webagent/ca_wa_env.sh ]; then

. /u01/app/CA/webagent/ca_wa_env.sh

fi

Modify permission of CA webagent files

# chmod 666 /u01/app/CA/webagent/config/SmConf.conf

# chmod 777 /u01/app/CA/webagent/log

Create /opt/ca/webagent symbolic link

# mkdir /opt/ca

# chmod 755 /opt/ca

# ln -s /u01/app/CA/webagent/ /opt/ca/webagent

Modify ownership and permission of CA Webagent log files

# chown apache:apache /u01/app/CA/webagent/log

# chmod 777 /u01/app/CA/webagent/log

Modify trace file verbocity

- Modify SSOi WebAgent trace.conf file:

# cd /opt/ca/webagent/config

# vi trace.conf

- Modify lines near the bottom per the following:

nete.enableConsoleLog=0

nete.enableFileLog=0

nete.logFile=0

nete.conapi.logLevel=0

nete.conapi.ipc.logLevel=0

nete.conapi.tcpip.logLevel=0

nete.mon.monitoringApiLogLevel=0

- Modify SSOi WebAgent WebAgentTrace.conf file:

# vi WebAgentTrace.conf

- Modify lines neer the bottom to be:

components:  WebAgent

data: Date, Time, Pid, Function, TransactionID, User, Message

Modify sysctl for Apache on RHEL 7.

From: Ratcliff, Mark E. (SMS) 
Sent: Wednesday, May 16, 2018 7:45 PM
To: Coombs, Marvin; OIT ITOPS SO IO EIS LT6 Linux Sys Admins
Cc: Bratcher, Jay L. (SMS)
Subject: RE: siteminder busted

Hi,

This is one fix for this (with some help from google). To keep apache updates from breaking this in the future, an override file needs to be created with a systemd command:

dzdo systemctl edit httpd.service

This will open a text file to edit. Drop in the following:

[Service]

ExecStart=

ExecReload=

ExecStart=/bin/bash -a -c 'source /u01/CA/webagent/ca_wa_env.sh && exec /usr/sbin/httpd $OPTIONS -DFOREGROUND'

ExecReload=/bin/bash -a -c 'source /u01/CA/webagent/ca_wa_env.sh && exec /usr/sbin/httpd $OPTIONS -k graceful'

Close and save. This will create /etc/systemd/system/httpd.service.d/override.conf.

Do a reload:

dzdo systemctl daemon-reload

httpd should come up with a normal start command. If there is a “file not found” error then “ca_wa_env.sh” may be in a different spot. These files seem to get installed in different spots across different systems. You can just run a find command to look for it, “dzdo find / -name ‘ca_wa_env.sh’”. If that one is not found it may also be named “set-apache-env.sh”. Update override.conf with the correct path then do another daemon-reload. Should be working after that. I believe some projects used this exact approach to fix their apache installs but I was not able to recall what servers were fixed doing it this way.

Cheers!

Mark Ratcliff (Contractor)

Linux Systems Administrator – KGS

Service Operations - Infrastructure Operations

Office of Information and Technology, IT Operations and Services

Office: 512-326-6674

GFE Mobile: 512-820-7125

Restart Apache and check the logs for connection or errors.

# exit

$ dzdo service httpd stop

$ dzdo service httpd start

## Download and Extract Files

This section is not applicable to this guide.

## Database Creation

This section is not applicable to this guide.

## Installation Scripts

This section is not applicable to this guide.

## Cron Scripts

This section is not applicable to this guide.

## Access Requirements and Skills Needed for the Installation

This section is not applicable to this guide.

## Installation Procedure

This section provides step-by-step instructions for installing all components of the Inbound eRx software on all platforms.

### WebLogic Installation

The following subsections describe the steps to install the WebLogic application server. Most activities are to be performed by the WebLogic Administrator.

#### Install WebLogic on VM1 and VM2

- Start Xming or other X Server on your Windows Desktop/Laptop. Connect to the server using Putty. The DISPLAY environment variable should be set.

As your normal Linux login account, copy your .Xauthority file to /tmp:

$ cp ~/.Xauthority /tmp

$ chmod 644 /tmp/.Xauthority

$ echo $DISPLAY

As your normal Linux login account, dzdo su to the weblogic account:

$ dzdo su - weblogic

Copy the .Xauthority file from your normal Linux account to the current account:

$ cp ~yourusername/.Xauthority .

$export DISPLAY=[value from step 2]

Create downloads directory if it doesn’t exist (the following must be performed by a system administrator):

$ dzdo mkdir -p /u01/downloads

$ dzdo chown weblogic:weblogic /u01/downloads

$ dzdo chmod 777 /u01/downloads

Download Oracle WLS 12.2.1.4 installer to the downloads directory:

Download from AITC IEP eRx Downloads directory

Unzip the Oracle WLS 12.1.3 installer to the downloads directory:

$ unzip fmw_12.2.1.4.0_wls_Disk1_1of1.zip fmw_12.2.1.4.0_wls.jar

Run the Oracle WLS 12.1.3 installer:

$ java -jar fmw_12.2.1.4.0_wls.jar

Enter “y” to accept prerequisite checks.

Enter “/u01/oracle/oraInventory”.

Click OK.

Figure 3: Install WebLogic – Oracle Fusion Middleware Installation Inventory Setup

aacunixs_wls_admin

/u01/oracle/oraInventory

The Oracle Universal Installer will appear for a few moments.

Figure 4: Install WebLogic – Oracle Universal Installer Dialog Box

Once the installer comes up, click Next.

Figure 5: Install WebLogic – Oracle Fusion Middleware WebLogic Server and Coherence Installer Screen

Click Next:

Enter Oracle Home: “[ORACLE_BASE]”.

Click Next.

Figure 6: Install WebLogic – Installation Location

For Installation Type, select the WebLogic Server radio button.

Click Next.

Figure 7: Install WebLogic – Installation Type

Click Next again on the Prerequisite Checks screen.

Figure 8: Install WebLogic – Prerequisite Checks

On the Installation Summary screen, click Install.

Figure 9: Install WebLogic – Installation Summary Screen

Wait while the installation progresses.

Once the installation is complete, the following screen will display.

Click Next.

Figure 10: Install WebLogic – Installation Progress Screen

On VM1, leave Automatically Launch the Configuration Wizard checked, on VM2 uncheck it.

Click Finish.

Figure 11: Install WebLogic – Installation Complete

On VM2, skip the remaining steps in this section.

On VM1, the Oracle Configuration Wizard splash screen will appear for a few moments.

Figure 12: Install WebLogic – Oracle Configuration Wizard Splash Screen

On the Configuration Type screen, select Create a new domain.

Enter the following in the Domain Location:

[ORACLE_BASE]/Oracle_Home/user_projects/domains/[domain]

Click Next.

Figure 13: Install WebLogic – Create New Domain

On the Templates screen, select the Create Domain using Product Templates radio button.

Under Available Templates, select “Basic WebLogic Server Domain”.

Click Next.

Figure 14: Install WebLogic – Templates Screen

On the Administrator Account screen, enter Name: “weblogic”

Enter Password: “#########”

Enter Confirm Password: “#########”

Click Next.

Figure 15: Install WebLogic – Administrator Account Screen

On the Domain Mode and JDK screen, select the Development radio button for the Domain Mode.

For JDK, select the Other JDK Location radio button, and specify {JAVA_HOME}.

Click Next.

Figure 16: Install WebLogic - Domain Mode and JDK

On the Advanced Configuration screen, check Administration Server, Node Manager, and Managed Servers, Clusters and Coherence.

Click Next.

Figure 17: Install WebLogic– Advanced Configuration

On the Administration Server screen, enter Server Name: “AdminServer”

Enter Listen Address: “All Local Addresses”

Enter Listen Port: “7001”

Uncheck the check box for Enable SSL.

Leave the SSL Listen Port field blank.

Click Next.

Figure 18: Install WebLogic – Administration Server Screen

On the Node Manager screen, select the Per Domain Default Location radio button.

Enter Username: “weblogic”

Enter Password: “#########”

Enter Confirm Password: “#########”

Click Next.

Figure 19: Install WebLogic – Node Manager

On the Managed Servers screen, click Add.

Enter the Server Name: [mserver1]

Enter the Listen Address: [vm1_fqdn]

Enter Listen Port: “8001”

Leave Enable SSL unchecked.

Leave SSL Listen Port empty (Disabled).

Click Add.

Enter Server Name: [mserver2]

Enter Listen Address: [vm2_fqdn]

Enter Listen Port: “8001”

Leave Enable SSL unchecked.

Leave SSL Listen Port empty (Disabled).

Click Next.

Figure 20: Install WebLogic – Managed Servers

On the Clusters screen, click Add.

Enter Cluster Name: "[cluster]"

Enter Cluster Address: “[vm1_fqdn]:[erx_port],[vm2_fqdn]:[erx_port]”

Enter Frontend Host: “[proxy_fqdn]”

Enter Frontend HTTP Port: “80”

Enter Frontend HTTPS: “443”

Click Next.

Figure 21: Install WebLogic – Clusters

Click Next.

Click Next.

Assign [mserver1] and [mserver2] managed servers to the [cluster] cluster.

Click Next.

Figure 22: Install WebLogic – Assign Servers to Clusters

Click Add.

Enter Name: “[machine1]”

Enter Node Manager Listen Address: “[vm1_fqdn]”

Enter Node Manager Listen Port: “5556”

Enter Name: “[machine2]”

Enter Node Manager Listen Address: “[vm2_fqdn]”

Enter Node Manager Listen Port: “5556”

Click Next.

Figure 23: Install WebLogic – Machines

On the Assign Servers to Machines screen, add “AdminServer” on Servers panel to “[machine1]” on Machines panel.

Add “[mserver1]” on Servers panel to “[machine1]” on Machines panel.

Add “[mserver2]” on Servers panel to “[machine2]” on Machines panel.

Click Next.

Figure 24: Install WebLogic – Assign Servers to Machines

Click Next.

Click Next.

On the Configuration Summary screen, click Create to accept the options and start creating and configuring the new domain.

Figure 25: Install WebLogic – Configuration Summary Screen

Once the configuration is complete, click Next.

If the configuration is successful, the Configuration Success screen will display as illustrated in the figure below.

Click Finish.

Figure 26: Install WebLogic - Configuration Success

The Oracle WebLogic Server configuration should be complete at this time. To modify the configuration, re-run the configuration wizard:

$ cd [ORACLE_BASE]/Oracle_Home/oracle_common/common/bin

$ ./config.sh

Modify the configuration as needed.

#### Set Temporary Environment on VM1

On VM1, set temporary environment. Remember to amend the DOMAIN_HOME environment variable to match your domain:

$ export ORACLE_BASE=[ORACLE_BASE]

$ export WLS_HOME=$ORACLE_BASE/wlserver

$ export DOMAIN_HOME=$ORACLE_BASE/user_projects/domains/[domain]

#### Create a Domain Boot Identity File on VM1

On VM1, create a boot identity file for the domain if it doesn’t exist:

$ mkdir -p $DOMAIN_HOME/servers/AdminServer/security

$ cat > $DOMAIN_HOME/servers/AdminServer/security/boot.properties

username=weblogic

password=#########

<ctrl>d

#### Copy Identity/Trust Store Files on VM1

Copy the server identity key store to the WebLogic domain “security” directory on VM1:

$ cp /u01/certificates/[proxy_fqdn].jks $DOMAIN_HOME/security/[proxy_fqdn].jks

#### Configure nodemanager Identity/Trust Store on VM1

On VM1, edit nodemanager.properties to add identity/trust store configuration:

$ cd $DOMAIN_HOME/nodemanager

$ cp nodemanager.properties nodemanager_orig.properties

$ vi nodemanager.properties

Add the following lines at the end of the file:

KeyStores=CustomIdentityAndCustomTrust

CustomIdentityAlias=[proxy_fqdn]

CustomIdentityKeyStoreFileName=[DOMAIN_HOME]/security/[proxy_fqdn].jks

CustomIdentityKeyStorePassPhrase=[keystore_passphrase]

CustomIdentityKeyStoreType=JKS

CustomIdentityPrivateKeyPassPhrase=[privatekey_passphrase]

Enter :wq to save the file and exit vi.

#### Configure TLS on VM1

On VM1, edit startManagedWeblogic.sh to modify TLS configuration:

$ cd $DOMAIN_HOME/bin

$ cp startWebLogic.sh startWebLogic_orig.sh

$ vi startWebLogic.sh

Modify the JAVA_OPTIONS as follows:

#JAVA_OPTIONS="${SAVE_JAVA_OPTIONS}"

JAVA_OPTIONS="${SAVE_JAVA_OPTIONS} -Dweblogic.security.SSL.minimumProtocolVersion=TLSv1.1”

Enter :wq to save the file and exit vi.

#### Copy Identity/Trust Store Files on VM2

Copy the server identity key store to the WebLogic domain “security” directory on VM1:

$ cp /u01/certificates/[proxy_fqdn].jks $DOMAIN_HOME/security/[proxy_fqdn].jks

#### Configure nodemanager Identity/Trust Store on VM2

On VM1, edit nodemanager.properties to add identity/trust store configuration:

$ cd $DOMAIN_HOME/nodemanager

$ cp nodemanager.properties nodemanager_orig.properties

$ vi nodemanager.properties

Add the following lines at the end of the file:

KeyStores=CustomIdentityAndCustomTrust

CustomIdentityAlias=[proxy_fqdn]

CustomIdentityKeyStoreFileName=[DOMAIN_HOME]/security/[proxy_fqdn].jks

CustomIdentityKeyStorePassPhrase=[keystore_passphrase]

CustomIdentityKeyStoreType=JKS

CustomIdentityPrivateKeyPassPhrase=[privatekey_passphrase]

Enter :wq to save the file and exit vi.ls -

#### Disable basic authentication on VM1

On VM1, edit config.xml to disable basic authentication:

$ cd $DOMAIN_HOME/config/config.xml

$ cp config.xml config_orig.xml

$ vi config.xml

Add the following line before the end tag </security-configuration>:

<enforce-valid-basic-auth-credentials>false</enforce-valid-basic-auth-credentials>

Enter :wq to save the file and exit vi.

#### Configure JPA for Domain on VM1

On VM1, edit setDomainEnv.sh script to add JPA modules via PRE_CLASSPATH:

$ cd $DOMAIN_HOME/bin

$ cp setDomainEnv.sh setDomainEnv_orig.sh

$ vi setDomainEnv.sh

Add the following two lines after the first line in the script:

PRE_CLASSPATH=”[ORACLE_BASE]/oracle_common/modules/javax.persistence.jar”

export PRE_CLASSPATH

Enter :wq to save the file and exit vi.

#### Create Startup/Shutdown Scripts on VM1

This section outlines the steps for creating startup/shutdown scripts:

- As your normal Linux login account, dzdo su to the weblogic account:

$ dzdo su - weblogic

Create startup scripts with the following commands:

$ cat > startNodemanager_[domain].sh

tmp_domain_home="[DOMAIN_HOME]"

cp ${tmp_domain_home}/nodemanager/nodemanager.log ${tmp_domain_home}/nodemanager/nodemanager_old.log

cat /dev/null > ${tmp_domain_home}/nodemanager/nodemanager.log

nohup ${tmp_domain_home}/bin/startNodeManager.sh 2>&1> ${tmp_domain_home}/nodemanager/nm.out &

<ctrl>d

$ cat > startWebLogic_[domain].sh

tmp_domain_home="[DOMAIN_HOME]"

cp ${tmp_domain_home}/servers/AdminServer/logs/AdminServer.log ${tmp_domain_home}/servers/AdminServer/logs/AdminServer_old.log

cat /dev/null > ${tmp_domain_home}/servers/AdminServer/logs/AdminServer.log

nohup ${tmp_domain_home}/bin/startWebLogic.sh 2>&1> ${tmp_domain_home}/servers/AdminServer/logs/AdminServer.out &

<ctrl>d

$ cat > stopNodemanager_[domain].sh

tmp_domain_home="[DOMAIN_HOME]"

${tmp_domain_home}/bin/stopNodeManager.sh

<ctrl>d

$ cat > stopWebLogic_[domain].sh

tmp_domain_home="[DOMAIN_HOME]"

${tmp_domain_home}/bin/stopWebLogic.sh

<ctrl>d

#### Start up Weblogic Admin Console on VM1

This section outlines the steps for creating startup/shutdown scripts:

- As your normal Linux login account, dzdo su to the weblogic account:

$ dzdo su - weblogic

On VM1, start node manager:

$ ./startNodemanager_[domain].sh

On VM1, start AdminServer:

$ ./startWebLogic_[domain].sh

#### Log into Weblogic Admin Console on VM1

- Start a Web Browser from the Linux command prompt:

$ /opt/google/chrome/chrome --window-size=1000,900 &

- Access the non-secure Weblogic Admin Console URL:

http://[vm1_fqdn]:7001/console/ > DEV3: http://vaausapperx803.aac.va.gov:7001/console/

- Log into the Weblogic console with the Weblogic admin username and password:

The WebLogic Admin Console Home Page :

#### Create Inbound eRx Datasource

This section provides step-by-step instructions for deploying VistA Link Connector.

- Navigate to Services > Data Sources.

- From the Data Sources page, click New.

Figure 27: Create Inbound eRx Datasource – Datasources

Enter Name: “InboundErxDataSource”

Enter JNDI Name: “jdbc/InboundErxDataSource”

Select Database Type: “Oracle”

Click Next.

Figure 28: Create Inbound eRx Datasource – Datasource Properties

Select Database Driver: “Oracle’s Driver (Thin XA) for Instance connections; Versions: Any”

Click Next.

Figure 29: Create Inbound eRx Datasource – Database Driver

Click Next.

Figure 30: Create Inbound eRx Datasource – Transaction Properties

Enter Database Name: “[DB_NAME]”

Enter Host Name: “[DB_FQDN]”

Enter JNDI Name: “jdbc/InboundErxDataSource”

Enter Port: “[DB_PORT]”

Enter Password: “[DB_PASSWORD]”

Enter Confirm Password: “[DB_PASSWORD]”

Figure 31: Create Inbound eRx Datasource – Connection Properties

Click the “Test Configuration” button

If test is not successful, Click “Back” button and correct settings, otherwise click “Next”

Figure 32: Create Inbound eRx Datasource – Test Connection

Select “All servers in the cluster”

Click “Finish” button.

Figure 33: Create Inbound eRx Datasource – Select Targets/Finish

Select “InboundErxDataSource” hyperlink

Figure 34: Create Inbound eRx Datasource – Modify New Datasource

Select “Connection Pool” tab

Figure 35: Inbound eRx Datasource –Connection Pool Properties

Scroll to the bottom of the “Connection Pool” page

Select “Advanced” hyperlink to expand the advanced properties

Figure 36: Inbound eRx Datasource –Connection Pool Advanced Properties

Scroll to the bottom of the of the “Advanced Connection Pool” page

Unckeck the “Wrap Data Types” property

Click the “Save” button

Figure 37: Inbound eRx Datasource – Wrap Data Type Property

#### Configure Identity/Trust Store File on Managed Servers

This section provides step-by-step instructions for configuring the identify/trust store file on the managed servers.

- Under Domain Structure, navigate to Environment > Servers.

- Click on the “[mserver1]” link to access the server configuration page.

Figure 38: Configure Identity/Trust Store File – Access Server Configuration Page

Under Configuration > Keystores, click Change.

Figure 39: Configure Identity/Trust Store File – Change Keystores

For Keystores, select “Custom Identity and Custom Trust”.

Click Save.

Figure 40: Configure Identity/Trust Store File – Keystores – Select Custom Identify and Custom Trust

Modify the setting under the Keystores tab as illustrated in the figure below. The Custom Identity Keystore and Custom Trust Keystore use the same file path to the keystore file copied to the Domain “security” directory: ([DOMAIN_HOME]/security/[proxy_fqdn].jks).

Figure 41: Configure Identity/Trust Store File – Modify Keystore Settings

Modify the setting under the SSL tab as illustrated in the figure below. For the Private Key Alias, enter “[proxy_fqdn]”.

Enter and confirm the Private Key Passphrase.

Click Save.

Figure 42: Configure Identity/Trust Store File – Modify SSL Settings

Navigate to Servers, and then click on the “erx2” link to access the server configuration page in the Administration Console.

Repeat the Keystore configuration steps for “erx2” as described earlier in this section for “erx1”.

Figure 43: Configure Identity/Trust Store File – Managed Server 2 Configuration

Navigate to Servers, and then click on the “AdminServer(admin)” hyperlink to access the server configuration page.

Repeat the Keystore configuration steps for “AdminServer(admin)” as described earlier in this section for “erx1”.

Figure 44: Configure Identity/Trust Store File – Admin Server Configuration

Navigate to Servers, and then click on the “AdminServer(admin)” hyperlink to access the server configuration page.

Figure 45: Configure Identity/Trust Store File – Admin Server Configuration

Under “Configuration” > “general” tabs:
Check “Listen Port Enabled”
Enter “Listen Port”: 7001
Check “SSL Port Enabled”
Enter “SSL Listen Port”: 7002
Click “Save” button.

Figure 46: Configure Identity/Trust Store File – Admin Server Configuration

#### Pack Domain on VM1

This section provides step-by-step instructions for packing the domain on VM1:

- On VM1, stop the newly created domain.

- In the session that is currently running “startWebLogic.sh”, enter <CTRL> C.

- The log messages should indicate that the Admin Server “was shut down”.

It may seem odd that we are immediately stopping the new domain, but some of the configuration is not written to the file system until the AdminServer is started for the first time.

- We will transfer the relevant configuration using the pack and unpack utilities.

- On VM1, pack the domain configuration using the following commands. Remember to amend the DOMAIN_HOME environment variable and the -template_name parameter to match your domain.

$ mkdir /u01/templates

$ chmod 777 /u01/templates

$ $WLS_HOME/common/bin/pack.sh -managed=true -domain=$DOMAIN_HOME -template=/u01/templates/erxdomain1_template.jar -template_name=[domain] -log=/u01/templates/[domain]_template_pack.log

Copy the resulting jar file to VM2 under:

/u01/templates

#### Unpack Domain on VM2

On VM2, set temporary environment. Remember to amend the DOMAIN_HOME environment variable to match your domain:

$ export ORACLE_BASE=[ORACLE_BASE]

$ export WLS_HOME=$ORACLE_BASE/wlserver

$ export DOMAIN_HOME=$ORACLE_BASE/user_projects/domains/[domain]

Unpack the configuration on VM2. Remember to amend the DOMAIN_HOME environment variable to match your domain.

$ $WLS_HOME/common/bin/unpack.sh -domain=$DOMAIN_HOME -template=/u01/templates/[domain]_template.jar -log=/u01/templates/[domain]_template_unpack.log

#### Copy Identity/Trust Store Files on VM2

Copy the server identity key store to the WebLogic domain “security” directory on VM2:

$ cp /u01/certificates/[proxy_fqdn].jks $DOMAIN_HOME/security/[proxy_fqdn].jks

#### Enroll VM2

- On VM1, restart the domain. Wait until it is fully started before continuing.

$ nohup $DOMAIN_HOME/bin/startWebLogic.sh 2>&1> $DOMAIN_HOME/servers/AdminServer/logs/AdminServer.out &

On VM2, start WLST.

$ $WLS_HOME/common/bin/wlst.sh

Connect to the administration server on VM1, enroll VM2, disconnect and exit WLST. Remember to amend the DOMAIN_HOME environment variable to match your domain.

> connect('weblogic', '########', 't3s://[vm1_fqdn]:7002')

> nmEnroll('[DOMAIN_HOME]', '[DOMAIN_HOME]/nodemanager')

> disconnect()

> exit()

Check the “$ORACLE_BASE/domain-registry.xml” file contains an entry like the following. If it doesn't, add it manually.

<domain location="[DOMAIN_HOME]"/>

Check the “$DOMAIN_HOME/nodemanager/nodemanager.domains” file contains an entry like the following. If it doesn't, add it manually.

erxdomain1=[DOMAIN_HOME]

If the node manager is not already started on this server, start it now.

$ nohup $DOMAIN_HOME/bin/startNodeManager.sh &

#### Check Node Manager on Each WebLogic Machine

This section outlines the steps for checking that the node manager is reachable on each WebLogic machine.

- Log in to the administration server (http://[vm1_fqdn]:7001/console).

In the Domain Structure tree, expand the Environment node and then click on the Machines node.

In the right-hand pane, click on the first WebLogic machine (machine1).

Select the Monitoring tab. Be patient. This may take some time the first time you do it.

If the status is “Reachable”, everything is fine.

Repeat for the second WebLogic machine (machine2).

#### Create a Boot Identity File for Managed Servers

This is a placeholder step that may be eliminated if the boot identity file is automatically copied over during the domain clone process.

On VM2, create a boot identity file for the domain if it doesn’t exist:

$ mkdir -p $DOMAIN_HOME/servers/AdminServer/security

$ cat > $DOMAIN_HOME/servers/AdminServer/security/boot.properties

username=weblogic

password=#########

<ctrl>d

The above username and password will be encoded/encrypted after the first shutdown/startup cycle.

#### Deploy Test Application

This section outlines the steps for deploying the test application.

- Start the node manager on all servers.

- Create the deployments directory if it doesn’t exist:

$ mkdir -p /u01/deployments

Copy test application to the deployments directory:

$ cp /u01/downloads/benefits.war /u01/deployments

Navigate to the Deployments page.

Figure 47: Deploy Test Application: Deployments Page

From the Deployments page, click Install.

Figure 48: Deploy Test Application – Install

Install a new deployment of the test application using the WAR file as indicated in the figure below.

Click Next.

Figure 49: Deploy Test Application – WAR File

Accept the defaults for an application deployment. (The Install this deployment as an application radio button is marked.)

Click Next.

Figure 50: Deploy Test Application – Accept Default Application Deployment

Select the All servers in the cluster option under the “erx” cluster as the target for the deployment.

Click Next.

Figure 51: Deploy Test Application – Select Deployment Target

All of the values should appear as illustrated in the figure below.

Click Next.

Figure 52: Deploy Test Application – Verify Deployment Settings

Verify that all of the values appear as illustrated in the figure below.

Click Finish.

Figure 53: Deploy Test Application – Verify Deployment Settings (Finish)

The Overview tab should appear as illustrated in the figure below.

Figure 54: Deploy Test Application – Verify “benefits” Settings

Navigate to the Servers page in the WebLogic console.

Select the Control tab.

Select “erx1” and “erx2” servers.

Click Start.

Figure 55: Deploy Test Application – Summary of Servers Table

After a couple minutes, the state on the servers will change to “RUNNING”.

Figure 56: Deploy Test Application – Servers Running

Open a web browser to http://[vm1_fqdn]/benefits/.

The Dizzyworld Benefits application will display.

Figure 57: Deploy Test Application – Open Dizzyworld Benefits Application

Repeat Steps 22 and 23 with a Web browser pointed to http://[vm2_fqdn]/benefits/.

Repeat Steps 22 and 23 with a Web browser pointed to https://[proxy_fqdn]/benefits/.

Navigate to the Servers page in the WebLogic console.

Select the Control tab.

Select “erx1” and “erx2” servers.

Click Shutdown.

Figure 58: Deploy Test Application – Shutdown Servers

#### Configure JPA for Domain on VM2

On VM2, edit setDomainEnv.sh script to add JPA modules via PRE_CLASSPATH:

$ cd $DOMAIN_HOME/bin

$ cp setDomainEnv.sh setDomainEnv_orig.sh

$ vi setDomainEnv.sh

Add the following two lines after the first line in the script:

PRE_CLASSPATH=[ORACLE_BASE]/oracle_common/modules/javax.persistence_2.1.jar:[WLS_HOME]/modules/com.oracle.weblogic.jpa21support_1.0.0.0_2-1.jar

export PRE_CLASSPATH

Enter :wq to save the file and exit vi.

#### Install VistALink on VM1 and VM2

This section outlines the steps for installing VistALink.

- As your normal Linux login account, dzdo su to the weblogic account:

$ dzdo su - weblogic

Create downloads directory if it doesn’t exist (the following must be performed by a system administrator):

$ dzdo mkdir -p /u01/downloads

$ dzdo chown weblogic:weblogic /u01/downloads

$ dzdo chmod 777 /u01/downloads

Download vljConnector-1.5.0.028.jar, vljFoundationsLib-1.6.0.28.jar, log4j-1.2.17.jar to the downloads directory:

Download from AITC IEP eRx Downloads directory

Create configureVistalink.sh

$ cd $DOMAIN_HOME

$ cat > bin/configureVistaLink.sh

#!/bin/sh

# ------------ VistaLink Edits --------------

USERSTAGING=${DOMAIN_HOME}/vistalink

export USERSTAGING

echo "."

echo "User Staging Area: ${USERSTAGING}"

echo "."

# Vistalink Classpath...

VLJCLASSPATH=${USERSTAGING}/resource_adapters

export VLJCLASSPATH

echo "Vistalink Staging Area: $VLJCLASSPATH"

CLASSPATH=${CLASSPATH}${CLASSPATHSEP}${USERSTAGING}

export CLASSPATH

CLASSPATH=${CLASSPATH}${CLASSPATHSEP}${VLJCLASSPATH}

export CLASSPATH

# ------------ End VistaLink Edits --------------

<CTRL D>

$chmod 755 bin/configureVistaLink.sh

Modify configureVistaLink.sh (Production environment only):

$ vi $DOMAIN_HOME/bin/configureVistaLink.sh

- Add the following line to the bottom of the file:

export JAVA_OPTIONS="${JAVA_OPTIONS} -Dgov.va.med.environment.production=true"

Modify the Domain Startup script (startWebLogic.sh):

$ vi $DOMAIN_HOME/bin/startWeblogic.sh

- Modify JAVA_OPTIONS about 1/3 of the way down the file as shown:

#JAVA_OPTIONS="${SAVE_JAVA_OPTIONS}

JAVA_OPTIONS="${SAVE_JAVA_OPTIONS}
 -Dweblogic.security.SSL.minimumProtocolVersion=TLSv1.1"

- Add call to configureVistalink.sh after the setDomainEnv.sh call as shown:

. ${DOMAIN_HOME}/bin/setDomainEnv.sh $*

. ${DOMAIN_HOME}/bin/configureVistaLink.sh $*

Modify the nodemanager.properties file:

$ vi $DOMAIN_HOME/nodemanager/nodemanager.properties

- Ensure StartScriptEnabled=true:

StartScriptEnabled=true

#### Configure VistALink on VM1 and VM2

- Create downloads directory if it doesn’t exist (the following must be performed by a system administrator):

$ dzdo mkdir -p /u01/downloads

$ dzdo chown weblogic:weblogic /u01/downloads

$ dzdo chmod 777 /u01/downloads

Download the eRx/IEP Configurator (erx_iep_ x.x.x.xxx_configur_yyyymmdd _hhmmss.sh) to the downloads directory.

As your normal Linux login account, dzdo execute the eRx/IEP Configurator (erx_iep_ x.x.x.xxx_configur_yyyymmdd _hhmmss.sh) (the following must be performed by a system administrator):

$ dzdo /u01/downloads/erx_iep_ x.x.x.xxx_configur_yyyymmdd _hhmmss.sh

Select option 3, 4 and 5 then Exit (x).

#### Stop and start Node Manager and Domain on VM1, VM2

This section outlines the steps for starting the node manager on the first WebLogic machine:

- Stop the new domain on the VM1.

$ $DOMAIN_HOME/bin/stopWebLogic.sh

On VM1 stop the node manager.

$ $DOMAIN_HOME/bin/stopNodeManager.sh

On VM1, start the node manager.

$ DOMAIN_HOME/bin/stopNodeManager.sh

On VM2 stop the node manager.

$ $DOMAIN_HOME/bin/stopNodeManager.sh

On VM2, start the node manager.

$ DOMAIN_HOME/bin/stopNodeManager.sh

Start the domain on VM1.

$ $DOMAIN_HOME/bin/startWebLogic.sh

Wait for the “RUNNING” state before proceeding.

#### Deploy VistALink Libraries

This section provides step-by-step instructions for deploying VistA Link Connector:

- Navigate to the Deployments page.

- From the Deployments screen, click Install.

Figure 59: Deploy VistA Link Libraries – Deployments

Enter Path: “/u01/downloads”

Install a new deployment of “log4j-1.2.17.jar” by selecting the jar file as indicated, and then click Next.

Figure 60: Deploy VistA Link Libraries – Select log4j Library to deploy

Select All servers in the cluster as the target for the deployment, and then click Next.

Figure 61: Deploy VistA Link Libraries – Select Deployment Targets

All of the values should appear as illustrated in the figure below.

Click Next.

Figure 62: Deploy VistA Link Libraries – Summary of Deployments Verification 1

Verify that all of the values appear as illustrated in the figure below.

Click Finish.

Figure 63: Deploy VistA Link Libraries – Summary of Deployments Verification 2

The Deployment Configuration screen should appear as illustrated in the below figure.

Enter Deployment Order: “1”.

Click Save.

Figure 64: Deploy VistA Link Libraries – Deployment Configuration Screen

Navigate to the Deployments page.

From the Deployments screen, click Install.

Figure 65: Deploy VistA Link Libraries – Deployments

Enter Path: “/u01/downloads”

Install a new deployment of “vljConnector-1.6.0.028.jar” by selecting the jar file as indicated, and then click Next.

Figure 66: Deploy VistA Link Libraries – Select vljConnector-1.6.0.028.jar Library to deploy

Select All servers in the cluster as the target for the deployment, and then click Next.

Figure 67: Deploy VistA Link Libraries – Select Deployment Targets

All of the values should appear as illustrated in the figure below.

Click Next.

Figure 68: Deploy VistA Link Libraries – Summary of Deployments Verification 1

Verify that all of the values appear as illustrated in the figure below.

Click Finish.

Figure 69: Deploy VistA Link Libraries – Summary of Deployments Verification 2

The Deployment Configuration screen should appear as illustrated in the below figure.

Enter Deployment Order: “1”.

Click Save.

Figure 70: Deploy VistA Link Libraries – Deployment Configuration Screen

Navigate to the Deployments page.

From the Deployments screen, click Install.

Figure 71: Deploy VistA Link Libraries – Deployments

Enter Path: “/u01/downloads”

Install a new deployment of “log4j-1.2.17.jar” by selecting the jar file as indicated, and then click Next.

Figure 72: Deploy VistA Link Libraries – Select log4j Library to deploy

Select All servers in the cluster as the target for the deployment, and then click Next.

Figure 73: Deploy VistA Link Libraries – Select Deployment Targets

All of the values should appear as illustrated in the figure below.

Click Next.

Figure 74: Deploy VistA Link Libraries – Summary of Deployments Verification 1

Verify that all of the values appear as illustrated in the figure below.

Click Finish.

Figure 75: Deploy VistA Link Libraries – Summary of Deployments Verification 2

The Deployment Configuration screen should appear as illustrated in the below figure.

Enter Deployment Order: “1”.

Click Save.

Figure 76: Deploy VistA Link Libraries – Deployment Configuration Screen

#### Deploy VistALink Adapters

This section provides step-by-step instructions for deploying VistA Link Adapter.

- Create downloads directory if it doesn’t exist (the following must be performed by a system administrator):

$ dzdo mkdir -p /u01/downloads

$ dzdo chown weblogic:weblogic /u01/downloads

$ dzdo chmod 777 /u01/downloads

Download the eRx/IEP Configurator (erx_iep_ x.x.x.xxx_configur_yyyymmdd _hhmmss.sh) to the downloads directory.

As your normal Linux login account, dzdo execute the eRx/IEP Configurator (erx_iep_ x.x.x.xxx_configur_yyyymmdd _hhmmss.sh) (the following must be performed by a system administrator):

$ dzdo /u01/downloads/erx_iep_ x.x.x.xxx_configur_yyyymmdd _hhmmss.sh

Select option 3 and 5 then Exit (x).

- The WebLogic Administrator stops the VM1 managed server, per section: Error! Reference source not found., step Error! Reference source not found.

- The System Administrator executes the eRx/IEP Configurator script containing adapter configuration on VM1, menu options 1, 2 and 3.

- The WebLogic Administrator will start the VM1 managed server, per section 7.1.2.

- The WebLogic Administrator stops the VM2 managed server, per section: Error! Reference source not found., step Error! Reference source not found.

- The System Administrator executes the eRx/IEP Configurator script containing adapter configuration on VM2, menu options 1, 2 and 3.

- The WebLogic Administrator will start the VM2 managed server, per section 7.1.2.

- The WebLogic navigates to the Deployments screen, click Install.

Figure 77: Deploy VistALink Adapter – Deployments

- Enter Path: “[DOMAIN_HOME]/vistalink/resource_adapters”, press enter.

Select the desired vljXXX_adapter to be installed, and then click Next.

Figure 78: Deploy VistALink Adapter – Select vljxxx_apapter to install

Select Install this deployment as an application as the target for the deployment, and then click Next.

Figure 79: Deploy VistALink Adapter – Select Deployment Type

Select All servers in the cluster as the target for the deployment, and then click Next.

Figure 80: Deploy VistALink Adapter – Select Deployment Targets

All of the values should appear as illustrated in the figure below.

Click Next.

Figure 81: Deploy VistALink Adapter – Adapter Optional Settings

Verify that all of the values appear as illustrated in the figure below.

Click Finish.

Figure 82: Deploy VistALink Adapter – Finish Adapter Installation

Navigate to Deployments, select the vljXXX_adapter, click Start > Servicing all Requests.

Figure 83: Deploy VistALink Adapter – Start Resource Adapter

### Inbound eRx Application Installation

The following sections describe the steps to install and configure the Inbound eRx application. Most activities are to be performed by the WebLogic Administrator.

#### Install Inbound eRx Application

- Create downloads directory if it doesn’t exist (the following must be performed by a system administrator):

$ dzdo mkdir -p /u01/downloads

$ dzdo chown weblogic:weblogic /u01/downloads

$ dzdo chmod 777 /u01/downloads

Download the eRx/IEP Configurator (erx_iep_ x.x.x.xxx_deploy_yyyymmdd _hhmmss.sh) to the downloads directory.

As your normal Linux login account, dzdo execute the eRx/IEP Configurator (erx_iep_ x.x.x.xxx_deploy_yyyymmdd _hhmmss.sh) (the following must be performed by a system administrator):

$ dzdo /u01/downloads/erx_iep_ x.x.x.xxx_configur_yyyymmdd _hhmmss.sh

Select option 3, 5 and 6 then Exit (x).

Shut down WebLogic (refer to Sections 4.8.2.3 and 4.8.2.4).

As your normal Linux login account, dzdo su to the weblogic account:

$ dzdo su - weblogic

Create the downloads directory if it doesn’t exist:

$ mkdir -p /u01/downloads

Download Inbound eRx application to the downloads directory.

Download from AITC IEP eRx Downloads directory

Create the deployments directory if it doesn’t exist:

$ mkdir -p /u01/deployments

Copy the application EAR to the deployments directory:

Download from AITC IEP eRx Downloads directory

Access the WebLogic Admin Console by directing a browser to: https://[vm1_fqdn]:7002/console/ and log in with the “weblogic” account.

Navigate to the Servers page.

From the Administration Console > Servers page, click the “erx1” link to configure the server.

Figure 84: Install Inbound eRx Application – Configure Servers

The server configuration screen should appear as shown in the figure below.

Inspect the settings under the General tab. The Listen Address should be [vm1_fqdn]. The non-secure listening port (Listen Port Enabled) should be enabled and set to port “8001” (Listen Port). The secure listening port should be disabled (SSL Listen Port Enabled). These ports need to be consistent with the Apache Load Balancer/Proxy and local firewall settings.

Figure 85: Install Inbound eRx Application – Verify Server Settings

Review the setting under the Keystores tab as illustrated in the figure below. Verify the Keystores option is set to “Custom Identity and Custom Trust”, and that the fields under the Identity and Trust sections are filled with the same corresponding values.

Figure 86: Install Inbound eRx Application – Verify General & Keystore Settings

Verify the settings under the SSL tab. The Private Key Alias should be the Fully Qualified Domain Name of the server, and the Passphrase is ########.

Figure 87: Install Inbound eRx Application – Verify SSL Settings

Repeat the previous three steps for the “erx2” managed server to verify the General Configuration, Keystores, and SSL settings.

Navigate to the Deployments page.

From the Deployments page, click Install.

Figure 88: Install Inbound eRx Application – Summary of Deployments

Install a new deployment of INB_ ERX-3.1.0.005.ear using the WAR file as indicated in the figure below.

Click Next.

Figure 89: Install Inbound eRx Application – Install New Deployment of INB_ERX

Accept the defaults for an application deployment.

Click Next.

Select the cluster and “All servers in the cluster” as the target for the deployment.

Click Next.

Figure 90: Install Inbound eRx Application – Select INB_ERX Deployment Targets

All of the values should appear as illustrated in the figure below.

Click Next.

Figure 91: Install Inbound eRx Application – Verify INB_ERX Deployment Settings

All of the values should appear as illustrated in the figure below.

Click Finish.

Figure 92: Install Inbound eRx Application – Verify INB_ERX Deployment Settings (Finish)

The Overview tab should appear as illustrated in the figure below.

Figure 93: Install Inbound eRx Application – Verify INB_ERX Deployment Configuration Settings

Navigate to the Deployments page.

From the Deployments page, click Install.

Install a new deployment of INB_ERX_UI-4.0.5.012.ear, select the appropriate EAR file.

Click Next.

Figure 94: Install Inbound eRx Application – Install New Deployment of INB_ERX_UI

Accept the defaults for an application deployment.

Click Next.

Select the cluster and “All servers in the cluster” as the target for the deployment.

Click Next.

Figure 95: Install Inbound eRx Application – Select INB_ERX_UI Deployment Targets

All of the values should appear as illustrated in the figure below.

Click Next.

Figure 96: Install Inbound eRx Application – Verify INB_ERX_UI Deployment Settings

All of the values should appear as illustrated in the figure below.

Click Finish.

Figure 97: Install Inbound eRx Application – Verify INB_ERX_UI Deployment Settings (Finish)

The Overview tab should appear as illustrated in the figure below.

Figure 98: Install Inbound eRx Application – Verify INB_ERX_UI Deployment Configuration Settings

Navigate to the Servers page in the WebLogic console.

Select the Control tab.

Select “erx1” and “erx2”, and then click Start.

Figure 99: Install Inbound eRx Application – Start  erx Servers

Figure 100: Install Inbound eRx Application – erx Servers Running

#### Create Startup/Shutdown Scripts

This section outlines the steps for creating startup/shutdown scripts:

- As your normal Linux login account, dzdo su to the weblogic account:

$ dzdo su - weblogic

Create startup scripts with the following commands:

$ cat > startNodemanager_[domain].sh

tmp_domain_home="[DOMAIN_HOME]"

cp ${tmp_domain_home}/nodemanager/nodemanager.log ${tmp_domain_home}/nodemanager/nodemanager_old.log

cat /dev/null > ${tmp_domain_home}/nodemanager/nodemanager.log

nohup ${tmp_domain_home}/bin/startNodeManager.sh 2>&1> ${tmp_domain_home}/nodemanager/nm.out &

<ctrl>d

$ cat > startWebLogic_[domain].sh

tmp_domain_home="[DOMAIN_HOME]"

cp ${tmp_domain_home}/servers/AdminServer/logs/AdminServer.log ${tmp_domain_home}/servers/AdminServer/logs/AdminServer_old.log

cat /dev/null > ${tmp_domain_home}/servers/AdminServer/logs/AdminServer.log

nohup ${tmp_domain_home}/bin/startWebLogic.sh 2>&1> ${tmp_domain_home}/servers/AdminServer/logs/AdminServer.out &

<ctrl>d

$ cat > stopNodemanager_[domain].sh

tmp_domain_home="[DOMAIN_HOME]"

${tmp_domain_home}/bin/stopNodeManager.sh

<ctrl>d

$ cat > stopWebLogic_[domain].sh

tmp_domain_home="[DOMAIN_HOME]"

${tmp_domain_home}/bin/stopWebLogic.sh

<ctrl>d

#### Shut Down Domain

The section provides the steps for shutting down the domain:

- On VM1, as your normal Linux login account, dzdo su to the weblogic account:

$ dzdo su - weblogic

Shut down the Administration Console with the following command:

$ ./stopWebLogic_[domain].sh

#### Shut Down Nodemanagers

This sections outlines the steps for shutting down the nodemanagers:

- On VM1, as your normal Linux login account, dzdo su to the weblogic account:

$ dzdo su - weblogic

Shut down Nodemanager with the following command:

$ ./stopNodemanager_[domain].sh

On VM2, as your normal Linux login account, dzdo su to the weblogic account:

$ dzdo su - weblogic

Shut down Nodemanager with the following command:

$ ./stopNodemanager_[domain].sh

### Pentaho Installation

The following sections describe the steps to install the WebLogic application server. Most activities are to be performed by the WebLogic Administrator.

#### Pentaho Software Installation on VM1 and VM2

Perform the following steps on both VM1 and VM2:

- Create downloads directory if it doesn’t exist (the following must be performed by a system administrator):

$ dzdo mkdir -p /u01/downloads

$ dzdo chown weblogic:weblogic /u01/downloads

$ dzdo chmod 777 /u01/downloads

Download Pentaho Data Integration Community Edition 8.2 archive (pdi-ce-8.2.0.0-342.zip) to the downloads directory.

Download from AITC IEP eRx Downloads directory

Download the eRx/IEP Installer (erx_iep_ x.x.x.xxx_install_yyyymmdd _hhmmss.sh) to the downloads directory.

As your normal Linux login account, execute the eRx/IEP Installerr (erx_iep_ x.x.x.xxx_install_yyyymmdd _hhmmss.sh) exist (the following must be performed by a system administrator):

$ dzdo /u01/downloads/erx_iep_ x.x.x.xxx_install_yyyymmdd _hhmmss.sh

Select option 18, then Exit (x).

Download the eRx/IEP Configurator (erx_iep_ x.x.x.xxx_configur_yyyymmdd _hhmmss.sh) to the downloads directory.

As your normal Linux login account, execute the eRx/IEP Configurator (erx_iep_ x.x.x.xxx_configur_yyyymmdd _hhmmss.sh) exist (the following must be performed by a system administrator):

$ dzdo /u01/downloads/erx_iep_ x.x.x.xxx_configur_yyyymmdd _hhmmss.sh

Select option 4, then Exit (x).

#### Pentaho Repository Definition Import on VM1

The section provides step-by-step guidance to import the Pentaho repository:

- Create downloads directory if it doesn’t exist (the following must be performed by a system administrator):

$ dzdo mkdir -p /u01/downloads

$ dzdo chown weblogic:weblogic /u01/downloads

$ dzdo chmod 777 /u01/downloads

Download the eRx/IEP Deployer (erx_iep_ x.x.x.xxx_deploy_yyyymmdd _hhmmss.sh) to the downloads directory.

As your normal Linux login account, execute the eRx/IEP Installerr (erx_iep_ x.x.x.xxx_deploy_yyyymmdd _hhmmss.sh) exist (the following must be performed by a system administrator):

$ dzdo /u01/downloads/erx_iep_ x.x.x.xxx_deploy_yyyymmdd _hhmmss.sh

Select options 6 and 7, then Exit (x).

## Installation Verification Procedure

Please refer to the installation steps in the previous sections, which outline the installation verification procedures within each step.

## System Configuration

This section is not applicable to the Inbound eRx project.

## Database Tuning

This section will be added in future versions of this document.

# Back-Out Procedure

This section describes the back-out procedure for Inbound eRx. Back-out pertains to a return to the last know, good operational state of the software and appropriate platform settings.

The Inbound eRx system will provide data protection measures, such as back-up intervals and redundancy that is consistent with systems categorized as mission critical (12 hour restoration, 2 hour recover point objective). This section outlines the backout strategy, considerations, testing, criteria for backout, risks, authority to approve and the procedures to perform a backout for Inbound eRx.

## Back-Out Strategy

The back-out strategy will follow VA guidelines and best practices as referenced in the Enterprise Operations (EO) National Data Center Hosting Services document.

## Back-Out Considerations

Back-out considerations will follow VA guidelines and best practices as referenced in the EO National Data Center Hosting Services document.

### Load Testing

This section is not applicable to the Inbound eRx project.

### User Acceptance Testing

The results of User Acceptance Testing (UAT) will be added to this document in a future version, following the completion of UAT.

## Back-Out Criteria

Back-out criteria will follow VA guidelines and best practices as referenced in the EO National Data Center Hosting Services document.

## Back-Out Risks

There are no known risks related to a back-out.

## Authority for Back-Out

The POCs with the authority to order the back-out is the Inbound eRx IPT, the VA PM, and other relevant stakeholders, where applicable.

## Back-Out Procedure

This section outlines the backout procedure for Inbound ePrescribing application

### Back-Out of Database

This section outlines the steps for backing out Database changes on local database server. These steps should be performed under strict guidance of the PRE Inbound eRx PM team.

      - Restore backup files from tape

Recover data per procedures in the EO National Data Center Hosting Services document.

      - Mount the instance

- Set ORACLE_SID=IEPP

rman TARGET SYS/Password NOCATALOG

RMAN:> shutdown immediate;
RMAN:> startup mount;

      - Restore and recover the datafiles

- RMAN> run
{
allocate channel dev1 type disk;
set until time "to_date('2011-12-30:00:00:00', 'yyyy-mm-dd:hh24:mi:ss')";
restore database;
recover database; }

      - Open the database and reset logs

- RMAN> alter database open resetlogs;

### Back-Out of WebLogic

This section outlines the steps for backing out a new version of the PRE Inbound eRx application deployed on a local WebLogic (application) server. This is a two-step process: first, remove the new release, and then deploy the rolled-back release. These steps should be performed under strict guidance of the PRE Inbound eRx PM team.

      - Remove New Release

- Open and log into the WebLogic console. Use WebLogic username and password.

Within the Domain Structure panel in the left column of the WebLogic console, click the Deployments node.

Within the Change Center panel in the left column of the WebLogic console, click Lock & Edit.

WebLogic will now display the panel Summary of Deployments in the right column of the console, where all deployments for the WebLogic domain are listed.

Select the previously deployed Inbound eRx deployment, click Stop, and then select “Force Stop Now” from the drop-down list box.

WebLogic will now display the panel Force Stop Application Assistant in the right column of the console for confirmation to start servicing requests.

Click Yes in the Force Stop Application Assistant panel in the right column of the WebLogic console.

WebLogic now returns to the Summary of Deployments panel in the right column of the console.

Verify that the State of the Inbound eRx deployment is “Prepared”.

Select the previously deployed Inbound eRx deployment, and then click Delete.

WebLogic will now display the panel Delete Application Assistant in the right column of the console for confirmation to start servicing requests.

Click Yes in the Delete Application Assistant panel in the right column of the WebLogic console.

WebLogic now returns to the Summary of Deployments panel in the right column of the console.

Verify that the Inbound eRx deployment is deleted and no longer present.

      - Deploy Back-out Release

The following steps detail the deployment of the rolled-back Inbound eRx application.

- Use the WebLogic console that was started at the beginning of the roll-back process.

Within the Domain Structure panel in the left column of the WebLogic console, click the Deployments node.

Verify that application is in Lock & Edit mode.  Lock & Edit mode is indicated by the “greyed-out” Lock & Edit selection button.

Click the Install button in the Deployments panel in the right column of the WebLogic console.

WebLogic will now display the panel Install Application Assistant in the right column of the console, where the location of the Inbound eRx deployment will be found.

- If the rolled-back Inbound eRx deployment has already been transferred to the Deployment Machine, navigate to the deployment file location using the links and file structure displayed within the Location panel within the Install Application Assistant in the right column of the console. Choose the ear file associated with the rolled-back release.

- If the rolled-back Inbound eRx deployment has not been transferred to the Deployment Machine:

    - Click on the upload your file(s) link in the Install Application Assistant panel in the right section of the console.

    - Click the Deployment Archive Browse to see the Choose file dialogue used to select the Deployment Archive.

    - Click Next in the Upload a Deployment to the admin server panel in the right column of the WebLogic console to return to the Locate deployment to install and prepare for deployment panel within the Install Application Assistant.

Once the rolled-back Inbound eRx deployment is located and selected, click Next.

WebLogic will now display the panel Choose targeting style within the Install Application Assistant in the right column of the console. Leave the default value selected, install this deployment as an application, and click Next.

Within the Install Application Assistant in the right column of the console, WebLogic will now display the panel Select deployment targets, where the Deployment Server will be selected as the target in the next step.

For the Target, select the Deployment Server.

Click Next.

Within the Install Application Assistant, WebLogic will now display the panel Optional Settings in the right column of the console, where the name of the deployment and the copy behavior are chosen.

Enter the Name for the deployment. Use: :  INB_ERX-4.0.5.012

Verify that the following default option for Security is selected:

DD Only: Use only roles and policies that are defined in the deployment descriptors.

Verify that the following default option for Source accessibility is selected:

Use the defaults defined by the deployment's targets.

Click Next.

Within the Install Application Assistant, in the right column of the console WebLogic, will now display the panel Review your choices and click Finish, which summarizes the steps completed above.

Verify that the values match those entered in Steps 6 through 17 and click Finish.

WebLogic will now display the panel Settings for Inbound eRx, in the right column of the console, where the values previously entered are available as well as a setting to change the deployment order.

Leave all the values as defaulted by WebLogic and click Save.

Within the Change Center panel in the left column of the WebLogic console, click Activate Changes.

Within the Domain Structure panel in the left column of the WebLogic console, click the Deployments node.

WebLogic will now display the panel Summary of Deployments in the right column of the console, where all deployments for the WebLogic domain are listed.

Select the previously deployed INB_ERX-4.0.5.012 deployment, click Start, and then select Servicing all requests from the drop-down list box.

WebLogic will now display the panel Start Application Assistant in the right column of the console for confirmation to start servicing requests.

Click Yes in the Start Application Assistant panel in the right column of the WebLogic console.

WebLogic now returns to the Summary of Deployments panel in the right column of the console.

Verify that the State of the INB_ERX-4.0.5.012 deployment is “Active”.

## Back-out Verification Procedure

Depending on the approach taken for the back-out the verification steps will differ. Please contact the Inbound eRx development/maintenance team for verification instructions.

# Rollback Procedure

This section outlines the procedures for rolling back to a previous state of the data.

## Rollback Considerations

Back-out considerations will follow VA guidelines and best practices as referenced in the EO National Data Center Hosting Services document.

## Rollback Criteria

Rollback criteria will follow VA guidelines and best practices as referenced in the EO National Data Center Hosting Services document.

## Rollback Risks

There are no known risks related to a Rollback.

## Authority for Rollback

The POCs with the authority to order the Rollback is the Inbound eRx IPT, the VA PM, and other relevant stakeholders, where applicable.

## Rollback Procedure

### Rollback of Database

This section outlines the steps for rollback of Database changes on local database server. These steps should be performed under strict guidance of the PRE Inbound eRx PM team.

      - Restore backup files from tape

Recover data per procedures in the EO National Data Center Hosting Services document.

      - Mount the instance

- Set ORACLE_SID=IEPP

rman TARGET SYS/Password NOCATALOG

RMAN:> shutdown immediate;
RMAN:> startup mount;

      - Restore and recover the datafiles

- RMAN> run
{
allocate channel dev1 type disk;
set until time "to_date('2011-12-30:00:00:00', 'yyyy-mm-dd:hh24:mi:ss')";
restore database;
recover database; }

      - Open the database and reset logs

- RMAN> alter database open resetlogs;

### Rollback WebLogic

This section outlines the steps for rolling back to a previous version of the PRE Inbound eRx application deployed on a local WebLogic (application) server. This is a two-step process: first, remove the old release, and then deploy the rolled-back release. These steps should be performed under strict guidance of the PRE Inbound eRx PM team.

#### Remove New Release

- Open and log into the WebLogic console. This is located at: \\vaauspecdbs801.aac.dva.va.gov\erx\install\. Use WebLogic username and password.

Within the Domain Structure panel in the left column of the WebLogic console, click the Deployments node.

Within the Change Center panel in the left column of the WebLogic console, click Lock & Edit.

WebLogic will now display the panel Summary of Deployments in the right column of the console, where all deployments for the WebLogic domain are listed.

Select the previously deployed Inbound eRx deployment, click Stop, and then select “Force Stop Now” from the drop-down list box.

WebLogic will now display the panel Force Stop Application Assistant in the right column of the console for confirmation to start servicing requests.

Click Yes in the Force Stop Application Assistant panel in the right column of the WebLogic console.

WebLogic now returns to the Summary of Deployments panel in the right column of the console.

Verify that the State of the Inbound eRx deployment is “Prepared”.

Select the previously deployed Inbound eRx deployment, and then click Delete.

WebLogic will now display the panel Delete Application Assistant in the right column of the console for confirmation to start servicing requests.

Click Yes in the Delete Application Assistant panel in the right column of the WebLogic console.

WebLogic now returns to the Summary of Deployments panel in the right column of the console.

Verify that the Inbound eRx deployment is deleted and no longer present.

#### Deploy Rolled-Back Release

The following steps detail the deployment of the rolled-back Inbound eRx application.

- Use the WebLogic console that was started at the beginning of the roll-back process.

Within the Domain Structure panel in the left column of the WebLogic console, click the Deployments node.

Verify that application is in Lock & Edit mode.  Lock & Edit mode is indicated by the “greyed-out” Lock & Edit selection button.

Click the Install button in the Deployments panel in the right column of the WebLogic console.

WebLogic will now display the panel Install Application Assistant in the right column of the console, where the location of the Inbound eRx deployment will be found.

- If the rolled-back Inbound eRx deployment has already been transferred to the Deployment Machine, navigate to the deployment file location using the links and file structure displayed within the Location panel within the Install Application Assistant in the right column of the console. Choose the ear file associated with the rolled-back release.

- If the rolled-back Inbound eRx deployment has not been transferred to the Deployment Machine:

    - Click on the upload your file(s) link in the Install Application Assistant panel in the right section of the console.

    - Click the Deployment Archive Browse to see the Choose file dialogue used to select the Deployment Archive.

    - Click Next in the Upload a Deployment to the admin server panel in the right column of the WebLogic console to return to the Locate deployment to install and prepare for deployment panel within the Install Application Assistant.

Once the rolled-back Inbound eRx deployment is located and selected, click Next.

WebLogic will now display the panel Choose targeting style within the Install Application Assistant in the right column of the console. Leave the default value selected, install this deployment as an application, and click Next.

Within the Install Application Assistant in the right column of the console, WebLogic will now display the panel Select deployment targets, where the Deployment Server will be selected as the target in the next step.

For the Target, select the Deployment Server.

Click Next.

Within the Install Application Assistant, WebLogic will now display the panel Optional Settings in the right column of the console, where the name of the deployment and the copy behavior are chosen.

Enter the Name for the deployment. Use: :  INB_ERX-4.0.5.012

Verify that the following default option for Security is selected:

DD Only: Use only roles and policies that are defined in the deployment descriptors.

Verify that the following default option for Source accessibility is selected:

Use the defaults defined by the deployment's targets.

Click Next.

Within the Install Application Assistant, in the right column of the console WebLogic, will now display the panel Review your choices and click Finish, which summarizes the steps completed above.

Verify that the values match those entered in Steps 6 through 17 and click Finish.

WebLogic will now display the panel Settings for Inbound eRx, in the right column of the console, where the values previously entered are available as well as a setting to change the deployment order.

Leave all the values as defaulted by WebLogic and click Save.

Within the Change Center panel in the left column of the WebLogic console, click Activate Changes.

Within the Domain Structure panel in the left column of the WebLogic console, click the Deployments node.

WebLogic will now display the panel Summary of Deployments in the right column of the console, where all deployments for the WebLogic domain are listed.

Select the previously deployed INB_ERX-4.0.5.012 deployment, click Start, and then select Servicing all requests from the drop-down list box.

WebLogic will now display the panel Start Application Assistant in the right column of the console for confirmation to start servicing requests.

Click Yes in the Start Application Assistant panel in the right column of the WebLogic console.

WebLogic now returns to the Summary of Deployments panel in the right column of the console.

Verify that the State of the INB_ERX-4.0.5.012 deployment is “Active”.

### Rollback VistA Patch

Due to the fact that the data involved with inbound eRx is prescription related, data dictionary changes and existing data will not be rolled back. The system should maintain the new fields and records. The back-out procedure will dictate the usage/view of the new data. Any new message type will still be available to the user, and will be impacted only by the back-out procedure. Message linking between NewRx message types and cancel/refill message types will be established. The rolling back of the data would sever this linkage, potentially causing major problems.

## Rollback Verification Procedure

#### Validation of Roll Back Procedure

The user will be able to view the cancel and refill message types. All actions besides print will be locked so the user cannot take action on the record. This will create a view only scenario for cancel and refill message types.

# Operational Procedures

This section outlines server startup and shutdown procedures.

## Startup Procedures

### Start Weblogic Node Managers and Admin Console

- At your normal Linux login account, dzdo su to the weblogic account:

$ dzdo su - weblogic

On VM1, start node managers:

$ ./startNodemanager_[domain].sh

On VM2, start node managers:

$ ./startNodemanager_[domain].sh

On VM1, wait for node manager startups to complete:

$ tail -f [DOMAIN_HOME]/nodemanager/nodemanager.log

On VM1, watch for the following log messages to indicate the node managers are up:

<INFO> <Secure socket listener started on port 5556, host [vm1_fqdn]>

On VM2, wait for node manager startups to complete:

$ tail -f [DOMAIN_HOME]/nodemanager/nodemanager.log

On VM2, watch for the following log messages to indicate the node managers are up:

<INFO> <Secure socket listener started on port 5556, host [vm2_fqdn]>

On VM1, start AdminServer:

$ ./startWebLogic_[domain].sh

On VM1, wait for the AdminServer startup to complete:

$ tail -f [DOMAIN_HOME]/servers/AdminServer/logs/AdminServer.out

On VM1, watch for the following log messages to indicate the AdminServer is up:

<Notice> <WebLogicServer> <BEA-000365> <Server state changed to RUNNING.>

### Managed Servers

- Log into the [domain] Admin Console, start “erx1” and “erx2” managed servers

Verify landing pages are responding:

https://[proxy_fqdn]/INB-ERX/

https://[proxy_fqdn]/inbound/

### Pentaho Services Startup

- As your normal Linux login account, dzdo su to the kettle account:

$ dzdo su - kettle

On VM1, start [ENV] Master Slave:

$ ./startCarte[Env]Master1.sh

From the CPanel (https://[proxy_fqdn]/cpanel), wait for the [ENV] Master Slave to start up by watching: https://[proxy_fqdn]/master1/kettle/status/

On VM 1, start [ENV] Dynamic Slave1:

$ ./startCarte[Env]Slave1.sh

On VM 1, start [ENV] Dynamic Slave2:

$ ./startCarte[Env]Slave2.sh

On VM 2, start [ENV] Dynamic Slave3:

$ ./startCarte[Env]Slave3.sh

On VM 2, start [ENV] Dynamic Slave4:

$ ./startCarte[Env]Slave4.sh

From the CPanel (https://[proxy_fqdn]/cpanel), wait for the [ENV] Slave1 to start up by watching: https://[proxy_fqdn]/slave1/kettle/status/

From the CPanel (https://[proxy_fqdn]/cpanel), wait for the [ENV] Slave2 to start up by watching: https://[proxy_fqdn]/slave2/kettle/status/

From the CPanel (https://[proxy_fqdn]/cpanel), wait for the [ENV] Slave3 to start up by watching: https://[proxy_fqdn]/slave3/kettle/status/

From the CPanel (https://[proxy_fqdn]/cpanel), wait for the [ENV] Slave4 to start up by watching: https://[proxy_fqdn]/slave4/kettle/status/

From the CPanel (https://[proxy_fqdn]/cpanel), check that all 4 dynamic slaves have registered with the master: https://[proxy_fqdn]/slave1/kettle/getSlaves/

From the CPanel (https://[proxy_fqdn]/cpanel), start the message processing jobs:
https://[proxy_fqdn]/slave1/kettle/runJob/?job=inbound_main/InboundMessageProcessing_JOB
https://[proxy_fqdn]/slave2/kettle/runJob/?job=inbound_main/InboundMessageProcessingRetry_JOB
https://[proxy_fqdn]/slave3/kettle/runJob/?job=inbound_vista_delivery/InboundDeliverToVista_JOB
https://[proxy_fqdn]/slave4/kettle/runJob/?job=outbound_main/OutboundMessageProcessing_JOB

From the CPanel (https://[proxy_fqdn]/cpanel), check the InboundMessageProcessing_JOB status: https://[proxy_fqdn]/slave1/kettle/status, click on the InboundMessageProcessing_JOB  hyperlink and check the job status page.

From the CPanel (https://[proxy_fqdn]/cpanel), check the InboundMessageProcessingRetry_JOB status: https://[proxy_fqdn]/slave2/kettle/status, click on the InboundMessageProcessingRetry_JOB hyperlink and check the job status page.

From the CPanel (https://[proxy_fqdn]/cpanel), check the InboundDeliverToVista _JOB status: https://[proxy_fqdn]/slave3/kettle/status, click on the InboundDeliverToVista _JOB hyperlink and check the job status page.

From the CPanel (https://[proxy_fqdn]/cpanel), check the OutboundMessageProcessing _JOB status: https://[proxy_fqdn]/slave4/kettle/status, click on the OutboundMessageProcessing hyperlink and check the job status page.

## Shut Down Procedures

### Pentaho Services Shutdown

- As your normal Linux login account, dzdo su to the kettle account:

$ dzdo su - kettle

As kettle on VM2:

$ /u01/app/pentaho/pdi-[env]slave3/carte.sh [vm2_fqdn] 8083 -s -u cluster -p cluster

$ /u01/app/pentaho/pdi-[env]slave4/carte.sh [vm2_fqdn] 8084 -s -u cluster -p cluster

As kettle on VM1:

$ /u01/app/pentaho/pdi-[env]slave1/carte.sh [vm1_fqdn] 8081 -s -u cluster -p cluster

$ /u01/app/pentaho/pdi-[env]slave2/carte.sh [vm1_fqdn] 8082 -s -u cluster -p cluster

$ /u01/app/pentaho/pdi-[env]master1/carte.sh [vm1_fqdn] 8080 -s -u cluster -p cluster

### WebLogic Application Server Shutdown

- As your normal Linux login account, dzdo su to the weblogic account:

$ dzdo su – weblogic

Log into erxdomain1 Admin Console as weblogic

Stop erx1 and erx2 managed servers

Stop Admin console

On VM1, as weblogic:

$ ./stopWebLogic_[domain].sh

On VM1, as weblogic:

$ ./stopNodemanager_[domain].sh

On VM2, as weblogic:

$ ./stopNodemanager_[domain].sh